DRAFT Lewis River Hydroelectric Projects

FERC Project Nos. 935, 2071, 2111, 2213

Wildlife Habitat Management Plan

Annual Progress Report for Operation Phase 2022

May 11, 2022

Table of Contents

1	Introduction	1

2	Administration	1

2.1.	Terrestrial Coordination Committee	1

2.2.	Annual Report	1

2.3.	Annual Plan	1

2.4.	Restoration Plans	2

3	Old-Growth Habitat Management	2

3.1.	Inspections	2

3.2.	Management Actions	2

4	Wetland Habitat Management	2

4.1.	Inspections	3

4.2.	Management Actions	3

LR WHMP Chapter 5.2 Objective B	7

5	Riparian Habitat Management	8

5.1.	Inspections	8

5.2.	Management Actions	8

6	Forestland Habitat Management	8

6.1.	Inspections	8

6.2.	Forestland Planning	9

2022 Harvest Activities	9

Management Unit 35	15

First Precut Surveys	17

Harvest Area Traverses and Geographic Information System Update	17

Second Precut Survey	17

TCC On-site Meeting	17

Timber Harvest Area Logging	17

Site Preparation	17

Forage Seeding	18

Planting and Maintenance	18

Tree Seedling Release Practices	19

Invasive Plant Control	21

Pre-Commercial Thinning	25

7	Shrubland Habitat Management	26

7.1.	Inspections	27

7.2.	Management Actions	27

8	Farmland, Idle Fields and Meadow Habitat Management	27

8.1.	Inspections	27

Annual Inspections	27

8.2.	Management Actions	28

Mowing	28

Soil Testing	29

Fertilization and Lime	30

Forage Restoration	31

9	Orchard Habitat Management	32

9.1.	Inspections	32

9.2.	Management Actions	32

Pruning	32

Vegetation Control	32

Plantings	32

Animal Damage Control	33

Supplemental Watering	33

10	Transmission Line ROW Habitat Management	33

10.1.	Inspections	33

Animal Inspection	33

Post-Treatment Evaluation	33

10.2.	Management Actions	33

Shrub Management	33

Invasive Plant Species Control	34

Vegetation Management	34

Aquatic Management	35

Forage Enhancement	35

Pollinator Habitat:	35

11	Unique Area / Habitat Management	36

12	Unique Area/Habitat Management are described below (Appendix A).	36

12.1.	Oak Site Inspections	36

12.2.	Management Actions	38

Access/Disturbance Reduction	39

13	Invasive Plant Species Management	39

13.1.	Prevention	39

13.2.	Detection	39

13.3.	Treatment	39

14	Raptor Management	40

14.1.	Monitoring	40

Aerial Survey for Bald Eagle and Osprey Nests	40

Broadcast Acoustical Surveys for Northern Goshawks	42

Intensive Search Surveys for Northern Goshawks	44

14.2.	Best Management Practices	44

14.3.	Conservation Measures	45

15	Public Access Management	46

15.1.	Management Actions	46

16	Wildlife Forage Monitoring	49

16.1.	Habitat Enhancement Monitoring Project (HEMP)	50

THA 113318:	51

THA 133316:	52

THA 122501 and 122502:	52

THA 112801:	52

16.2.	2017 Marble Mountain Forage Enrichment and Effectiveness Monitoring Project (MMFEEM)	53

Grass Legume Seed Germination Plots (GLSG):	53

2020/2021 Test Plots	54

Shrubland Exclosures:	56

17	Land Acquisition	57

18	References Cited/Literature Cited	59

Appendices

Appendix A	2022 Wildlife Habitat Management Plan Schedule and Budget

Appendix B	Terrestrial Coordination Committee 2022 Annual Report Consultation Record

Appendix C	Cover Forage Model

Appendix D	2022 Timber Harvest Maps

Appendix E	Regeneration Maps

Appendix F	2022 Invasive Plant Control Areas

Appendix G	2022 Pollinator Project Maps

Appendix H	2022 Raptor Nest Occupancy Map

Appendix I	Raptor Nest Summary Data 1981 – 2022

Appendix J	Northern Goshawk Survey Maps 2022

Appendix K	Wildlife Forage Monitoring Maps

Appendix L	2022 RMEF Exclosure Tables

List of Figures

Figure 1. White Marsh Marigold (Caltha leptosepala) in Marigold Wetland	3

Figure 2. 8/12 Pond July 2019 before failure (upper left). Culvert failure February 2022 (upper right) final replacement of culvert 600C2 (lower left) the result for 8/12 Pond (lower right).	5

Figure 3. Ichabod Wetland plantings	7

Figure 4. Annie Oakley 220309CT drone photo facing west	11

Figure 5. Annie Oakley 220309CT drone photo facing south	11

Figure 6. Butch Cassidy post-harvest and prior to completing scarification	14

Figure 7. DB Cooper logged and scarified	14

Figure 8. This is a possible bear den found within the Loco harvest area. The area was protected as a special management area in the timber harvest.	16

Figure 9. Target following harvest note leave trees in the back.	16

Figure 10. Drone photo of MU 3 shrublands. Shrubland 3-2b above the transmission line, shrubland 3-2a below the transmission line.	26

Figure 11. Tiger Lilly (Lilium columbianum) Saddle Dam Farm Idle Field 3/4, summer 2022	28

Figure 12. Oaksite 6-45 	36

Figure 13. Oak site 1-12 arial view shows 2021 die off assumed to be from the heat wave.	38

Figure 14. Juvenile bald eagles taking off at Yale Dam.	41

Figure 15. Merwin osprey nests 1 (lower nest) and 2 (upper nest).	42

Figure 16. 2010 location of potential Peregrine Eyrie	44

Figure 17. New signs were installed in pullout overlooking MU 25	47

Figure 18. Trespass fence cut and ATV access through past trespass trail	49

Figure 21. Grass and Legume Seed Germination Plot Layout	55

Figure 22. Grass seed plot 2 with seed mix B on September 19, 2022.	56

Figure 23. Images from 2019 (left) and 2022 (right) showing growth inside exclosure in shrubland 34 over the four years of project.	57

Figure 24. Aerial photo of shrubland 34 from 2019 (left) and 2022 (right) showing growth of shrubs outside of exclosure over the four years.	57

List of Tables

Table 1. 8/12 Wetland Prairie Seed Mix	6

Table 2. Management Unit 3 Proposed and Actual Timber Harvest Areas	10

Table 3. Management Unit 6 Proposed and Actual Timber Harvest Areas	12

Table 4. Management Unit 35 Proposed and Actual Timber Harvest Areas	15

Table 5. Grass – legume seed mix used in 2022 timber harvest areas	18

Table 6. 2022 Tree Planting	19

Table 7. 2022 seedling maintenance and protection	20

Table 8. 2022 timber harvest areas that were proposed and/or had actual vegetation control	22

Table 9. 2022 timber harvest area vegetation control treatments	22

Table 10. 2022 pre-commercial thin and pruning treatments	25

Table 11. 2022 Percent Cover for Saddle Dam Farm Fields	28

Table 12. 2022 Farmland and Meadow Soil Sample Results	30

Table 13. 2022 Farmland and Meadow Fertilizer Application Rates	30

Table 14. 2022 Farm Fields and Meadow Treatments	31

Table 15. 2022 Invasive Plant Species Treatment on the Transmission Line ROW	34

Table 16. Transmission line forage area soil sample test results.	35

Table 17. 2022 Oak Stand Inspection Summary	37

Table 18. Test Site 5-1 and 5-2 Costs from 2019 – 2022	39

Table 19. 2022 Invasive Plant Species Treatment Sites	40

Table 20. Summary Data for Bald Eagle and Osprey Aerial Survey Nest Data	41

Table 21. Pre and Post 2022 Timber Harvest NSO Suitable and Dispersal Habitat.	45

Table 22. WHMP Management Unit with Unauthorized Access	47

Table 23. Grass-legume seed mix used in 2011 timber harvest	51

Table 24. Grass – legume seed mix used in 2013 timber harvest area	51

Table 25. Grass-Legume Seed Mix Used in 2012 timber harvest area	51

Table 26. 2019 Grass Seed mix for Plot #1 seeded at 20 lbs/acre	54

Table 27. 2019 Grass seed mix for Plot # 2 seeded at 20 lbs/acre	54

Table 28. 2020 - 2022 Grass Seed mix for Plot 1 seeded at 35 lbs/acre	54

Table 29. 2020 - 2022 Grass seed min for Plot 2 seeded at 44 lbs/acre	55

Acronyms & Abbreviations

ABPR	Noble fir (Abies procera)

ac	acre

ACMA	Bigleaf maple (Acer marcrophyllum)

ALRU	red alder (Alnus rubra)

BUDA	Butterfly bush (Buddleja davidii)

C:F	cover:forage

CLVI	Old Man’s Beard (Clematis vitalba)

COVID-19	Corona Virus Disease

CONU	Pacific Dogwood (Cornus nuttallii)

CYSC	Scotch broom (Cytisus scoparius)

FERC	Federal Energy Regulatory Commission

GELU	Shiny geranium (Geranium lucidum)

GIS	Geographic Information Systems

HEHE	English Ivy (Hedera helix)

HEMP	Habitat Enhancement Monitoring Project

MU	Management Unit

NSO	Northern spotted owl

PATO	Empress Tree (Paulownia tomentosa)

PCT	Pre-Commercial Thin

PFO	Palustrine Forested Wetland

PHAM	Pokeweed (Phytolacca americana)

PHAR	Reed canarygrass (Phalaris arundinacea)

PIMO	Western white pine (Pinus monticola)

POTR	Black cottonwood (Populaus balsamifera L. ssp. trichocarpa)

PREM	Bitter cherry (Prunus emarginata)

PSME	Douglas-fir (Pseudotsuga menziesii)

PTAQ	Bracken fern (Pteridium aquilinum)

ROW	Right-of-way

RUAR	Himalayan Blackberry (Rubus armeniacus)

TCC	Terrestrial Coordination Committee

THA	Timber Harvest Area. Each THA has a unique identification number that include the first two digits is the year of harvest, middle two digits are the management unit, and the last two digits are unique numbers. For example, 043632CC is a clear cut (CC) harvest that occurred in 2004 in management unit 36.

THPL	Western red cedar (Thuja plicata)

TNC	The Nature Conservancy

VIMI	Common Periwinkle (Vinca minor)

VCT	Vegetation Cover Type

WDNR	Washington Department of Natural Resources

WDFW	Washington Department of Fish and Wildlife

WHMP	Wildlife Habitat Management Plan

# Introduction

Article 403 of the Merwin, Yale, and Swift No. 1 licenses and Section 14.2.6 of the Settlement Agreement (SA) directs PacifiCorp to prepare and file with the Federal Energy Regulatory Commission (FERC) a detailed Annual Report (FERC 2008a, 2008b, and 2008c, PacifiCorp et al. 2004). A summary of the terrestrial protection, mitigation, and enhancement measures that were implemented between January 1 and December 31, 2022, are included in this report and have been prepared in consultation with the Terrestrial Coordination Committee (TCC). This report is for the License Year 14 and Lewis River Wildlife Habitat Management Plan (WHMP) implementation year 13.

# Administration

Management actions completed in accordance with WHMP Chapter 3.0 Administration are described below (PacifiCorp 2008). Appendix A provides a excel spreadsheet that shows each WHMP task scheduled date(s), actual date(s), proposed budget, actual cost and the overall WHMP budget and actual costs.

## Terrestrial Coordination Committee

The TCC met monthly or bi-monthly. As COVID-19 restrictions began to be eased, the TCC resumed in-person meetings as needed in April 2022.

## Annual Report

The TCC members were provided the 2021 Annual Report on March 18, 2022, to review for 30-days. Comments were received and incorporated into the final report that was submitted to FERC on June 2022. To date PacifiCorp has not received final approval from FERC for the 2021 Annual Report.

TCC members were provided a draft of this report on April 12, 2023 to review and provide comments by May 12, 2023. The TCC comments are provided in Appendix B. In accordance with the Settlement Agreement 14.2.6, this report should be submitted to FERC following TCC’s comment period and by April 15th each year (PacifiCorp et al. 2004). In 2022, FERC approved of PacifiCorp’s request to extend the filing date of the Lewis River Annual Report of License Implementation and Compliance for Aquatic and Terrestrial Resources to June 30th each year for the remainder of the license.

## Annual Plan

The TCC members were provided the 2022 Annual Plan on March 18, 2022, to review for 30- days. Comments were received and incorporated into the final report that was submitted to FERC in June 2022. PacifiCorp has not received final approval from FERC received final approval from FERC for the 2022 Annual Plan.

## Restoration Plans

No WHMP lands were identified as being significantly damaged by anthropogenic processes in 2021; therefore, no restoration plans were required in 2022.

# Old-Growth Habitat Management

Inspections and management actions completed in accordance with Lewis River WHMP Chapter 4.0 Old-Growth Habitat Management are described below and in Appendix A (PacifiCorp 2008).

## Inspections

Old-growth aerial surveys were conducted concurrently with the aerial osprey (Pandion haliaetus) and bald eagle (Haliaeetus leucocephalus) nest surveys on June 22, 2022, and no areas of significant blow-down, mass wasting, disease or insects were detected.

## Management Actions

The current (2022) and proposed (2023) timber harvest areas were compared to old-growth connectivity data layer, which is comprised of the Priority Mature Stands, raptor nest buffers, riparian buffers, and old-growth stands, to ensure that these harvest areas were not within a designated old-growth stand or connectivity area (PacifiCorp 2012). The riparian and raptor nest/roost buffers are designated as old-growth connectivity but are managed under WHMP Riparian Habitat and Raptor Site Management chapters in the WHMP and Sections 5 and 13 of this report.

# Wetland Habitat Management

Inspections and management actions were completed in accordance with Lewis River WHMP Chapter 5.0 Wetland Habitat Management and are described below and in Appendix A.

Figure 1. White Marsh Marigold (Caltha leptosepala) in Marigold Wetland

## Inspections

The annual inspections were completed between June 13th and 28th. The inspections noted the water depth, cover:water ratio, vegetation cover, wildlife, snags and down wood, water level, condition of the dike and outflow structure, and presence of invasive plant species. Cedar Grove, Chestnut, Bankers, Cresap, Speelyai, Swift Warehouse, Swift Canal, Swift bypass, and Wetland Construction Channel post-treatment inspections were conducted between March 16th and October 3rdth.

## Management Actions

The following management actions were completed as scheduled at the wetland habitat management areas in 2022 (Appendix A):

Bullfrog (Rana catesbeiana) surveys were conducted on April 2nd, May 23rd, and June 29th. Bullfrogs were detected in all ponds.

Stop logs were installed on March 25th and pulled for bullfrog control on August 8th. Half of the boards were reinstalled on October 25th.

Yellowflag iris (Iris pseudacorus) sprayed at Beaver Bay Wetland on June 16th.

Reed canarygrass (Phalaris arundinacea) eradication efforts continued along Frasier Creek in 2022. Cedar, Chestnut, Bankers, and Road Ponds continue to have small amounts of regrowth and were spot treated on July 1st and August 11th. The ponds will continue to be monitored and treated as needed.

Due to the red legged frogs (Rana aurora) commonly seen in the creek between Bankers and Road Pond we wanted to preserve the shrubs providing red legged frog habitat, so we control the reed canarygrass manually using weedwhackers on July 1st. The area will continue to be weed whacked for the next year. The area will then be reevaluated to determine effectiveness of manual treatment.

Frasier Pond’s dam was replaced in summer 2019. The dam continues to be effective. The opening required cleaning out occasionally throughout 2022 and will need to continue in 2023. PacifiCorp is considering installing a log boom at Frasier Pond to reduce the lily pads clogging the dam leading into Frasier Creek.

Violet Wetland was treated for Canada thistle (Cirsium arvense).

Beaver Bay Campground’s group camping site is scheduled to be improved in 2023 to limit the amount of standing water withing the site. The area was surveyed as well as the wetland’s boundary. The current outline was updated in PacifiCorp’s Geographic Information System (GIS). The wetland boundary will be updated again post construction. The campsite size will be reduced, and the wetland size will then increase.

Two new wetlands were discovered in WHMP lands. Marigold Wetland (0.22 ac) in MU 35 (Fig. 1). It was named after the beautiful flowers, White Marsh Marigold, located in the wetland. Whistle Pig wetland (2.91 ac) located in MU 39. This brings WHMP wetlands to a total of 162.6 ac.

Figure 2. 8/12 Pond July 2019 before failure (upper left). Culvert failure February 2022 (upper right) final replacement of culvert 600C2 (lower left) the result for 8/12 Pond (lower right).

During an inspection early 2022 it was discovered that culvert 600c2 was failing and needed to be replaced (Fig. 2). This culvert is modified to provide a wetland/pond for the WHMP program. It is believed the culvert and pond modification occurred sometime in the mid-1980’s.  This culvert has had issues with clogging in the winter for years and has been monitored closely. Unfortunately, this year the culvert plugged, and water found the path of least resistance, which caused sloughing around the culvert and a portion of the road fill. The culvert had a hole in it below the road causing the water to outfall from culvert on the downstream side. The culvert was replaced and the disturbed ground around the 8/12 Pond will be reseeded (Table 1) and covered in straw in spring 2023.

Table 1. 8/12 Wetland Prairie Seed Mix

| Botanical Name | Common Name | % by Weight | Seeds per lb. of Mix | Seeds per lb. | Actual % by Seed Size | PLS lbs. Needed | Requested % |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Horedum brachyantherum | Meadow Barley | 25.00% | 21,250 | 85,000 | 4.86% | 10.92 | 5% |
| Danthonia californica | California Oatgrass | 25.00% | 20,000 | 80,000 | 4.58% | 10.92 | 5% |
| Glyceria occidentalis | Western Mannagrass | 15.00% | 31,500 | 210,000 | 7.21% | 6.55 | 7% |
| Deschamopsia cespitosa | Tufted Hairgrass | 7.00% | 175,000 | 2,500,000 | 40.0% | 3.06 | 40% |
| Sisyrinchium bellum | Western Blue-eyed Grass | 6.00% | 18,900 | 315,000 | 4.33% | 2.62 | 5% |
| Camassia quamash | Small Camas | 5.00% | 10,500 | 210,000 | 2.40% | 2.18 | 3% |
| Festuca rubra rubra | Native Red Fescue | 5.00% | 25,000 | 500,000 | 5.72% | 2.18 | 5% |
| Carex obnupta | Slough Sedge | 5.00% | 27,500 | 550,000 | 6.29% | 2.18 | 6% |
| Beckmannia syzigachne | American Sloughgrass | 3.00% | 34,500 | 1,150,000 | 7.89% | 1.31 | 8% |
| Eleocharis palustris | Common Spikerush | 2.00% | 35,000 | 1,750,000 | 8.01% | 0.87 | 8% |
| Erigeron speciosus | Aspen Fleabane | 2.00% | 37,840 | 1,892,000 | 8.66% | 0.87 | 8% |

    - After a GIS analysis and an on the ground verification, it was determined that Ichabod Wetland’s acreage is larger than documented from the purchased property. The database was updated from 0.66 to 5.3 acres (ac). The new area was replanted with wetland friendly plants that includes western cedar (Thuja plicata), western spirea (Spiraea douglassi), black hawthorn (Crataegus douglasii), pacific ninebark (Physocarpus capitatus), nootka rose (Rose nutkana), thimbleberry (Rubus parviflorus), twinberry (Lonicera involucrata), black cottonwood Populus balsamifera ssp. Trichopera), red flowering current (Ribes sanguineum), red osier dogwood (Cornus sericea), and Pacific willow (Salix lucida ssp. lasiandra) (Figure 3.).

Figure 3. Ichabod Wetland plantings

### LR WHMP Chapter 5.2 Objective B

In accordance with Lewis River WHMP Chapter 5.2 Objective b, in 2017 each Palustrine Forested Wetland (PFO), a total of 12, were inspected to determine if they exceeded 20 percent shrub cover. Four wetlands were determined to be at or below the 20 percent, Borrow Area, Frasier Pond, Violet, and Swift Warehouse Ponds. One hundred fifty-six shrubs were planted in these wetlands between April and May 2018. In 2020 the tubes protecting the shrub seedlings were removed. Survival of plantings have been promising. Six PFO wetlands were determined to have excessive amounts of Himalayan blackberry (Rubus armeniacus) [RUAR] that were outcompeting native shrubs. Swift Warehouse, Cresap Campground, and the Swift canal ponds were treated in 2018. In 2019 Yale Wetland, Swift Canal Ponds, and Swift Bypass were treated. After a couple years of treatment, Swift Warehouse was clear of RUAR but will required treatment in 2022 and will need treatment in 2023. Swift Canal Ponds will require treatment in 2022 and will again in 2023.  Swift Bypass and Swift Wetland 2 have a large invasion of RUAR. Contract crews spent the last couple years treating the area. No treatment was done in 2022 due to a short treatment season. Both wetlands will be treated in 2023 as well as have western cedar and black cottonwood planted in the areas that are clear of Himalayan blackberry.

# Riparian Habitat Management

Inspections and management actions were completed in accordance with Lewis River WHMP Chapter 6.0 Riparian Habitat Management and are described below and in Appendix A (PacifiCorp 2008).

## Inspections

No riparian habitat inspections were required in 2022.

## Management Actions

The following management actions were completed as necessary for riparian habitat management areas in 2022:

Establishing buffers as necessary around the 2022 timber harvest activities.

Developing water type modifications as necessary for 2022 forestry activities.

Implementing pre-commercial thinning in WHMP riparian buffers occurred in older (>15 years) timber harvest area (THA) and newly acquired lands that were planted too heavily to meet WHMP objectives in 2022 this included the following THAs: 113319CC (Priority 4), 063309CC (Priority 3), 124010CC (Priority 1), 124011CC (Priority 1), 124012 (Priority 1), 124013CC (Priority 2), 124018CC (Priority 2), and 124020CC (Priority 3).

The portion of Speelyai Creek on PacifiCorp lands was assessed for invasive plant species and treated for mostly Himalayan blackberry on WHMP lands in MU 17.

The linear path of vegetation that was removed to repair a broken pipe from Merwin Hatchery continued to be monitored. The noxious weeds below this line to the fence were treated in 2022.

Streams north of the Forest Service Road 90 in MU 25 were treated for Himalayan Blackberry.

# Forestland Habitat Management

Inspections and management actions were completed in accordance with Lewis River WHMP Chapter 12.0 Forestland Habitat Management and are described below and in Appendix A (PacifiCorp 2008).

## Inspections

The overall goal of the inspections is to evaluate Timber Harvest Area (THA) overall seedling development and growth, as well as forage condition. In addition, these inspections identify necessary management actions that may be required such as interplanting, invasive plant control, pre-commercial thinning (PCT), public access control, or seedling protection. The 2022 THA inspections occurred in spring to review the THAs that were recently harvested to determine management actions and the fall reviewed all of the harvest areas less than 15 years since harvest. These inspections also included almost 100 miles of roads to determine necessary maintenance and budget forecasting for 2023. The inspections continue to provide needed information for planning, budgeting, and overall success of the forestry habitat management program to meet wildlife habitat goals and objectives. The results of these inspections and recommended actions are throughout the remainder of this section.

## Forestland Planning

Forestland planning in 2022 included the following activities:

Completed planning and permitting for the 2022 timber harvest areas in MU 3, 6, and 35.

Began evaluating 2023 harvest areas plans and initial inspections.

The TCC visit the completed 2021 timber harvest and the proposed 2022 timber harvest areas.

The cover:forage (C:F) spreadsheet was updated following the completion of the 2022 timber harvest and is provided in its entirety in Appendix C .

### 2022 Harvest Activities

Forest harvest management was conducted to improve big game forage and manage tree disease in MU 3, 6, and 35 as planned. Appendix D provides maps of each of these timber harvest areas.

Management Unit 3

MU 3 is located on the north side of Merwin Reservoir and south of the Lewis River Highway. It is a total of 299 acres with a WHMP recommended Cover:Forage (C:F) ratio of 60:40 (+/- 5%). Due to stream buffers and topography, there is only 96.6 acres or 32% of manageable acres. Prior to 2022 this MU C:F was 77:23 and it exceeded the 5% permanent forage goal. Because this MU did not meet C:F goal and had prior clearcut timber harvest areas at the tree density and size that needs to be commercially thinned to continue to promote conifer growth, this MU was considered for timber harvest.

The MU C:F ratio prior to completing the 2022 timber harvest was 77:23 and following the 2022 timber harvest the C:F is 70:30. MU 3 is fairly diverse mix of forested cover types, with upland mix being the largest Vegetation Cover Type (VCT) comprising 28% of the MU.  The 2022 proposed timber harvest plan included two commercial thin timber harvest on former 1986 and 1988 clearcut harvest and two small adjacent clearcut harvests.

Table 2. Management Unit 3 Proposed and Actual Timber Harvest Areas

| THA Name and Number | Former THA Number | Proposed Harvest Type | Proposed Acres for Harvest | Vegetation Cover Type prior to harvest | Actual Timber Harvest Acres | Final Vegetation Cover type |
| --- | --- | --- | --- | --- | --- | --- |
| Annie Oakley 220309 CT | 860309CC | Commercial Thin | 28.2 | P = 28.2 | 24.2 | P-t = 24.2 P=4 |
| Calamity Jane 220328 CT | 880328CC | Commercial Thin | 13.1 | P =13.1 | 0 | No change |
| Total Commercial Thin Acres |  |  | 41.3 |  | 24.2 |  |
| Belle Starr 220334CC | 0503334CT | Clearcut | 5.9 | M-t=5.9 | 0 | No Change |
| Mae West 220336CC | NA | Clear cut | 13.3 | UM = 1.7 SH =0.1 MS = 11.5 | 0 | UM = 1.7 OG = 11.6 |
| Total Clearcut Acres |  |  | 19.2 |  | 0 |  |
| Total Timber Harvest Acres |  |  | 60.5 |  | 24.2 |  |

1 Mid-Successional Conifer (MS) = Canopy cover consist of >70% conifer and the average stand diameter is 16”- 20” dbh. Even-aged stands with relatively uniform structure.

Mature Conifer (thinned) (M-t) = Canopy cover consist of >70% conifer, relatively uniform vertical and horizontal texture, the average stand diameter is 21”-26” dbh, and the stand has been thinned.

Pole Conifer (P) = Canopy cover consist of >70% conifer and the average stand diameter is 8”-15” dbh.

Shrubland (SH) = Less than 10% forested canopy coverage and ground cover consists of greater than 50% shrub species

Upland Mix (UM) = Canopy cover is greater than 30% and less than 70% conifer or deciduous forest, mixed forest with trees >10” dbh.

One of the three timber harvest were completed in 2022. Belle Starr (220334 CC) was within an active bald eagle nest buffer, so it was decided not to harvest the timber. Mae West (220336CC) timber harvest conifer trees diameter were larger then mapped and the area VCT was changed to old growth (OG). Due to OG and steep topography this area was not logged. Calamity Jane was deferred to 2023, so that timber harvest and scarification could be completed in the same year and the timber harvest buffer was adjusted to be outside of the 330-foot bald eagle nest buffer.

Annie Oakley commercial thin removed trees to 60% of the canopy cover. The ground was scarified and grass seed in the fall with commercial thin seed mix (Table 2). The stand had existing mature tree stands and topography that provided nice visual breaks within the harvest. Shrubs were retained where possible.

Figure 4. Annie Oakley 220309CT drone photo facing west

Figure 5. Annie Oakley 220309CT drone photo facing south

Management Unit 6 totals 828.5 acres and is located between Merwin Reservoir and Hwy 503 and between Speelyai Bay and Rock Creek (Appendix C). MU 6 has 378 acres or 46% available for management and a C:F goal of 60:40. Prior to the 2022 timber harvest activities the C:F  was 74:26. Because this MU did not meet C:F goal and had prior clearcut timber harvest areas at the tree density and size that needed to be commercially thinned to promote conifer growth, this MU was considered for harvest. Also, MU 6 has a considerable amount of root rot, so a clearcut was proposed and replanted with trees not susceptible to root rot, such as western red cedar (Thuja plicata) and western white pine (Pinus monticola), to prevent the spread of the disease.

Table 3. Management Unit 6 Proposed and Actual Timber Harvest Areas

| THA Name and Number | Former THA Number | Proposed Harvest Type | Proposed Acres for Harvest | Vegetation Cover Type prior to harvest | Actual Timber Harvest Acres | Final Vegetation Cover type |
| --- | --- | --- | --- | --- | --- | --- |
| Jessie James 220646CT | 860646CC | Commercial Thin | 9.5 | P =8.1 | 9.5 | P-t = 8.1 P = 1.3 |
| Billy the Kid 220662 CT | 860662CC | Commercial Thin | 14.9 | P= 14.9 | 14.9 | P-t =14.9 |
| Wild Bill Hickok 220633 CT | 830633CC | Commercial Thin | 6.6 | P=6.7 | 6.6 | P-t = 5.37 |
| Butch Cassidy 220621CT | 8306221CC | Commercial Thin | 1.7 | P=1.7 | 1.7 | P-t=1.7 |
| Doc Holiday 220636CT | 860636CC | Commercial Thin | 0.8 | P=0.8 | 0.8 | P-t =1.0 |
| Total Commercial Thin Acres |  |  | 33.5 |  | 33.5 |  |
| DB Cooper 220687CC | 860637CC | Clearcut | 16 | M = 5.8 MS=1.9 MS-t = 2.6 P-t= 4.2 SS =1.1 UM= 0.3 | 16 | SS1=16 |
| Total Clearcut Acres |  |  | 16 |  | 16 |  |
| Total Timber Harvest Acres |  |  | 49.4 |  | 49.4 |  |

1 Mid-Successional Conifer (MS) = Canopy cover consist of >70% conifer and the average stand diameter is 16”- 20” dbh. Even-aged stands with relatively uniform structure.

Mid-Successional Conifer-thinned (MS-t) = Canopy cover consist of >70% conifer and the average stand diameter is 16”- 20” dbh. Even-aged stands with relatively uniform structure. Stand has been thinned since the late 1980s.

Mature Conifer (M) = Canopy cover consist of >70% conifer, relatively uniform vertical and horizontal texture, the average stand diameter is 21”-26” dbh.

Pole Conifer (P) = Canopy cover consist of >70% conifer and the average stand diameter is 8”-15” dbh.

Pole Conifer (P-t) = Canopy cover consist of >70% conifer and the average stand diameter is 8”-15” dbh. Stand has been thinned since the 1980s.

Seedling/Sapling (SS) == Canopy cover consist of >70% conifer and the average stand diameter is < 8” dbh.

Upland Mix (UM) = Canopy cover is greater than 30% and less than 70% conifer or deciduous forest, mixed forest with trees >10” dbh

The commercial thin timber harvests were close to the same size as the original clearcut harvest area and were thinned to a density of 60% canopy cover. The Doc Holiday (220636CT) was a small 1986 harvest that was ready for commercial thin, so it that was added later to the 2022 harvest. The additional acres to DB Cooper clearcut were to incorporate portions of root rot that was discovered in an adjacent younger harvest area. The current C:F ratio is 69:31.

Figure 6. Butch Cassidy post-harvest and prior to completing scarification

Figure 7. DB Cooper logged and scarified

### Management Unit 35

MU 35 is located north of Swift Reservoir and is between 2500 and 3200 feet in elevation.  The MU is total 799 acres and 42% or 335 acres are available for management due to stream buffers, access or topography. The current C:F goals is 60:40 and prior to harvest the C:F was 94:6. The MU does not meet the permanent forage goal. In 2022 there were 4 proposed clearcut harvests and each harvest was completed. The new C:F is 90:10. Loco harvest will have an 1.0 acre passive meadow in the northern portion.

Table 4. Management Unit 35 Proposed and Actual Timber Harvest Areas

| THA Name and Number | Former THA Number | Proposed Harvest Type | Proposed Acres for Harvest | Vegetation Cover Type prior to harvest | Actual Timber Harvest Acres | Final Vegetation Cover type |
| --- | --- | --- | --- | --- | --- | --- |
| Loco (223502CC) | None | Clearcut | 7.1 | P =7.1 | 7.1 | MD = 1.0 SS = 6.1 |
| Target (223503CC) | None | Clearcut | 5.7 | P= 5.7 | 5.7 | SS = 5.7 |
| Bad Jim (223504CC) | None | Clearcut | 4.5 | P=4.5 | 4.5 | SS = 4.5 |
| Diablo (223505CC) | None | Clearcut | 8.3 | P=8.3 | 8.3 | SS =8.3 |
| Total Clearcut Timber Harvest Acres |  |  | 25.6 |  | 25.6 |  |

Following harvest is C:F 91:09 . In addition to the meadow the MU 35 Loco and Diablo management unit were seeded with vine maple (Acer cincinatum) and nootka rose (Rosa nutkana).

Figure 8. This is a possible bear den found within the Loco harvest area. The area was protected as a special management area in the timber harvest.

Figure 9. Target following harvest note leave trees in the back.

### First Precut Surveys

The first pre-cut surveys for 2023 planned harvests were completed for MU 18, 20, and 28 between March 22 and December 13.

### Harvest Area Traverses and Geographic Information System Update

The GIS database was updated with the 2022 timber harvest areas in MU 3, 6, and 35. Some of the commercial thin timber harvest areas are not within the same disturbance area as the original clearcut timber harvest. This results in several vegetation cover type revisions to MU 3 and 6 (Appendix C).

### Second Precut Survey

The second precut survey for the 2022 THA’s was completed in the spring/early summer of 2022 for MU 3, 6, and 35. This included marking leave trees, delineating buffers, special management areas (e.g., shrub patches, potential bear den, and large down wood) and raptor nest monitoring.

### TCC On-site Meeting

The TCC was able to complete onsite tours of the 2022 proposed timber harvest areas for MU 3 on May 11, 2022 , MU 35 on  June 8, 2022, and MU 6 on July 13, 2022.

### Timber Harvest Area Logging

Logging began on July 15 in MU 35. During logging, road maintenance and scarification operations, the contract forester and/or the PacifiCorp biologist conducted a minimum of twice weekly inspections until scarification was completed on September 30, 2022. Inspections ensured that the operations were compliant with best management practices, contract conditions, WDNR Forest Practices Act, and the WHMP.

Snag Development

MU 10 had 7 trees marked to be created into snags in both Palomino (211012CC) and Pinto (211013CC) in 2021. This is because most of MU 10 lacks snags, so this was an opportunity to provide more diversity and structure within the forested land. These snags were completed in the fall of 2022.

### Site Preparation

All 2022 timber harvest areas were scarified to extent possible with either an excavator that can scarify and pile brush and/or tractor fitted with a brush blade that can scarify while a log loader piles the slash in clean piles. Some of the MU 6 commercial harvest scarification was deferred to summer 2023 to increase the seed germination success. This included Jesse James (220646 CT) and Billy the Kid (220664 CT). The timber harvests where scarification was completed include MU 3 and 35, had piles covered in plastic to insure a complete burn of a pile the following winter. Approximately 10% of the piles are not covered and left intact to provide visual barriers and cover for small mammals and birds. Other piles will be burned using an excavator to control and monitor the burn pile. The excavator allows for a burn pile to be continually fed material and to insure the burns completely.

### Forage Seeding

The grass-legume forage mix developed for 2022 (Table 5) was applied as scheduled to all 2022 harvest areas in MU 3, 6, and 35.

Table 5. Grass – legume seed mix used in 2022 timber harvest areas

| 2022 Clearcut Mix |  |  |
| --- | --- | --- |
| Botanical Name | Common Name | % by Weight |
| Lolium perenne | Tetraploid perennial ryegrass | 20 |
| Lolium perenne multiflorium, | Annual Ryegrass (tetraploid) | 10 |
| Schedonorus arundianacea var. fawn | Tall fescue | 25 |
| Dactylis glomerata | Tall Orchardgrass | 15 |
| Vicia sativa | Common Vetch | 10 |
| Trifolium repens var Dutch | Dutch White Clover | 10 |
| Sanguisorba minor | Small burnet | 10 |
| 2022 Commercial Thin mix |  |  |
| Botanical Name | Common Name | % by Weight |
| Elymus glaucus | Blue wildrye | 30 |
| Schedonorus arundianacea var. fawn | Tall fescue | 30 |
| Vicia sativa | Common Vetch | 10 |
| Trifolium repens var Dutch | Dutch White Clover | 10 |
| Lolium perenne multiflorium, tetraploid | Annual Ryegrass (tetraploid) | 20 |

This clearcut mix was applied to DB Cooper, Loco, Target, Diablo, and Bad Jim. In addition, vine maple and rose nootka seed was spread in parts of the Loco and Diablo. The Commercial Thin mix was the same as 2021 since several bags were left over and was applied to MU 3 and all of the commercial thins in MU 6, except Jesse James and Billy the Kid. The seeding rate was approximately 20 pounds per ac.

### Planting and Maintenance

Tree planting was conducted from February 18 to April 8, 2022. A total of 24,155 tree seedlings were planted on 148.2 acres of WHMP lands in 2022 (Table 6) (Appendix E). These included all the 2021 clearcut harvests and interplanting in 2019 timber harvest areas.

Table 6. 2022 Tree Planting

| Timber Harvest Area | Acres | Recommended Action for 2022 | Actions Taken in 2022 | Reason for Difference |
| --- | --- | --- | --- | --- |
| 211011 CC | 8.1 | Plant 2400 PSME, 400 THPL, 25 CONU, 25 ACMA, 25 POTR, 25 PREM | Planted 2100 PSME, 150 THPL | Planted seedlings closer than originally anticipated |
| 211012 CC | 11.2 | Plant 3300 PSME, 550 THPL, 25 CONU, 25 ACMA, 25 POTR, 25 PREM | Planted 2400 PSME, 170 THPL, 200 ACMA, 25 CONU | Corrected number for proper spacing and planting acreage. Decision made to plant PIMO given the harsh soil conditions. |
| 211013 CC | 12.4 | Plant 3600 PSME, 600 THPL, 30 CONU, 30 ACMA, 30 POTR, 30 PREM | Planted 3000 PSME, 150 THPL | Corrected number for proper spacing and planting acreage. Decision made not to add THPL. |
| 194030 CC | 57.8 | Interplant 4600 PSME, 2200 ABPR, 700 PIMO | Interplanted 3000 PSME, 3000 ABPR, 2000 PIMO | Corrected number for proper spacing and planting acreage. Decision made to change species composition. |
| 194031 CC | 33.9 | Interplant 3000 PSME, 1000 ABPR, 500 PIMO | Interplanted 3960 PSME | Corrected number for proper spacing and planting acreage. Decision made to change species composition. |
| 194032 CC | 24.8 | Interplant 2300 PSME, 800 ABPR, 200 PIMO | Interplanted 3000 PSME, 1000 ABPR | Corrected number for proper spacing and planting acreage. Decision made to change species composition. |
| Total Acres | 148.2 | 19,200 PSME; 1,550 THPL; 4000 ABPR;1,400 PIMO; 80 PREM; 80 ACMA; 80 POTR; 80 CONU = Total 26470 | 17,460 PSME; 470 THPL; 4000 ABPR; 2000 PIMO; 0 PREM; 200 ACMA; 0 POTR; 25 CONU = Total 24,155 |  |
| PSME = Douglas-fir; THPL = Western redcedar; ABPR = Noble fir; PIMO = Western white pine; PREM = bitter cherry; ACMA = Bigleaf maple, CONU = Western Dogwood, POTR = Black Cottonwood, PIMO= Western White Pin |  |  |  |  |

### Tree Seedling Release Practices

New tree seedlings compete for moisture against the grass-legume seed mixes that are applied to timber harvest areas to provide forage. To reduce this moisture competition in the first few years of seedling growth, Sulfometuron (Oust®) or Surflan with glyphosate is sprayed to kill the grasses within an 18-inch radius around all seedlings. Pendulum is used only around western redcedar (Thuja plicata). Each of these are a selective pre-emergence herbicide for control of annual grasses and many broadleaf weeds.

Another seedling practice used to protect seedlings from browse damage is spraying seedlings with Plantskydd®. The primary active ingredient is blood meal which also works as an effective organic fertilizer. All THAs sprayed for browse damage protection and/or for grass competition are listed in Table 7 and locations are mapped in Appendix E.

PacifiCorp was able to complete the treatments on 15 of the 16 THAs identified for seedling maintenance. The THA not completed are because it was determined that removing or adjusting the Protex tubes was not required in 2022.

Table 7. 2022 seedling maintenance and protection

| Timber Harvest Area | Total Acres | Recommended Action | Action Taken in 2021 | Comment (If there was a change from plan) |
| --- | --- | --- | --- | --- |
| 170111 CC | 5.0 | Retube THPL missing Vexar or Protex Tubing. Move vexar tubing up the seedling to protect the leader. Remove Protex tubes if seedling is within 6 inches of top of tube. | Retubed THPL. Moved Protex tube and vexar tubes up the seedling to protect seedling leader. Replaced bamboo states. | Maintained blue Protex tubes to protect seedlings from browse. |
| 170112 CC | 23.9 | Retube THPL missing Vexar or Protex Tubing. Move vexar tubing up the seedling to protect the leader. Remove Protex tubes if seedling is within 6 inches of top of tube. | Retubed THPL. Moved Protex tube and vexar tubes up the seedling to protect seedling leader. Replaced bamboo states. | Maintained blue Protex tubes to protect seedlings from browse. |
| 160335 CC | 13.1 | Retube THPL missing Vexar Tubing. Move vexar tubing up the seedling to protect the leader. Clear vegetation within 1 foot of THPL. | Retubed THPL. Moved Protex tube and vexar tubes up the seedling to protect seedling leader. Replaced bamboo states. Cleared vegetation. | Maintained blue Protex tubes to protect seedlings from browse. |
| 170775 CC | 1.4 | None | Put Vexar tubes on cedar for browse protection. | None |
| 170776 CC | 1.3 | Retube THPL seedlings missing Vexar or Protex Tubing. Remove Protex tube if leader is within 6 inches of top of tube. Move vexar tubing up the seedling to protect the leader | Retubed THPL. Moved Protex tube and vexar tubes up the seedling to protect seedling leader. Replaced bamboo states. | Maintained blue Protex tubes to protect seedlings from browse. |
| 200938 CC | 8.3 | Retube THPL missing Vexar Tubing. Move vexar tubing up the seedling to protect the leader. Apply Pendulum and Oust. | Retubed THPL. Moved Protex tube and vexar tubes up the seedling to protect seedling leader. Replaced bamboo states. Applied Pendulum and Oust | None |
| 211011 CC | 7.4 | Tube THPL with Vexar. Apply Pendulum and Oust. | Retubed THPL missing Vexar. Applied Pendulum and Oust. | None |
| 211012 CC | 12.4 | Tube THPL with Vexar. Apply Pendulum and Oust. | Retubed THPL missing Vexar. Applied Pendulum and Oust. | None |
| 211013 CC | 11.6 | Tube THPL with Vexar. Apply Pendulum and Oust. | Retubed THPL missing Vexar. Applied Pendulum and Oust. | None |
| 101127 CC | 12.4 | Retube THPL seedlings missing Vexar or Protex Tubing. Remove Protex tube if leader is within 6 inches of top of tube. Move vexar tubing up the seedling to protect the leader | Retubed THPL. Moved Protex tube and vexar tubes up the seedling to protect seedling leader. Replaced bamboo states. | Maintained blue Protex tubes to protect seedlings from browse. |
| 171401 CC | 23.0 | Retube THPL missing Vexar Tubing. Move vexar tubing up the seedling to protect the leader. | Retubed THPL. Moved Protex tube and vexar tubes up the seedling to protect seedling leader. Replaced bamboo states. |  |
| 181551 CC | 10.0 | Retube THPL missing Vexar Tubing. Move vexar tubing up the seedling to protect the leader. | Retubed THPL. Moved Protex tube and vexar tubes up the seedling to protect seedling leader. Replaced bamboo states. |  |
| 181552 CT | 1.5 | Retube THPL missing Vexar Tubing. Move vexar tubing up the seedling to protect the leader. | Retubed THPL. Moved Protex tube and vexar tubes up the seedling to protect seedling leader. Replaced bamboo states. |  |
| 101801 CC | 26.9 | Retube THPL seedlings missing Protex Tubing. Remove Protex tube if leader is within 6 inches of top of tube. | None | Deferred as minimal THPL growth was observed. |
| 161904 CC | 9.8 | Retube THPL seedlings missing Vexar or Protex Tubing. Remove Protex tube if leader is within 6 inches of top of tube. Move vexar tubing up the seedling to protect the leader | Retubed THPL. Moved Protex tube and vexar tubes up the seedling to protect seedling leader. Replaced bamboo states. |  |
| 161908 CT | 4.1 | Retube THPL seedlings missing Vexar or Protex Tubing. Remove Protex tube if leader is within 6 inches of top of tube. Move vexar tubing up the seedling to protect the leader leaving | Retubed THPL. Moved Protex tube and vexar tubes up the seedling to protect seedling leader. Replaced bamboo states. |  |
| TOTAL | 172.1 |  |  |  |

### Invasive Plant Control

Invasive plant species and competing vegetation were controlled as necessary to promote big game forage, maintain access, and to reduce seedling competition (other than grasses). Treatments included both chemical and manual methods. Table 8 lists all the 2022 timber harvest areas that were proposed and/or had actual vegetation control. The acres listed are those of the THAs and not necessarily the amount of area treated, which is much less. Appendix F shows all the areas on WHMP lands where invasive plant species control was conducted in 2022. Out of the 781 acres identified in the 2022 Annual Plan a total of 447.7 acres were completed or 57%. The percentage treated is similar to 2021 when 57% of the stands were treated.

Table 8. 2022 timber harvest areas that were proposed and/or had actual vegetation control

| Priority | Acres to be treated | Acres Treated | Percent Complete |
| --- | --- | --- | --- |
| 1 | 303.7 | 303.7 | 100% |
| 2 | 232.7 | 144.0 | 62% |
| 3 | 187.1 | 0.0 | 0% |
| 4 | 57.8 | 0.0 | 0% |
| Overall | 781.3 | 447.7 | 57% |

Table 9. 2022 timber harvest area vegetation control treatments

| Timber Harvest Area | Acres | Recommended Action | Overall Priority | Action Taken in 2022 | Comment (If there was a change from plan) |
| --- | --- | --- | --- | --- | --- |
| 020110 CC | 10.2 | Spray CYSC, Spray RUAR | 3 |  | Deferred due to other priorities |
| 170107 CT | 8.4 | Spray RUAR | 2 | Sprayed RUAR, CYSC | CYSC found during treatment |
| 170111 CC | 4.9 | Spray RUAR, CYSC, ALRU | 1 | Sprayed RUAR, CYSC, ALRU |  |
| 170112 CC | 23.9 | Spray RUAR, CYSC, ALRU | 1 | Sprayed RUAR, CYSC, ALRU |  |
| 200234 CT | 22.1 | Spray CYSC, PHAM, RUAR | 1 | Sprayed CYSC, PHAM, RUAR |  |
| 030447 CC | 24.6 | Spray RUAR | 3 |  | Deferred due to other priorities |
| 130450 CC | 14.9 | Spray BUDA, RUAR | 1 | Sprayed BUDA, RUAR |  |
| 150520 CT | 30.4 | Spray RUAR, CYSC, ALRU | 2 | Sprayed RUAR, CYSC, ALRU |  |
| 050770 CC | 24.8 | Spray RUAR | 2 | Sprayed RUAR |  |
| 050771 CC | 2.3 | Spray PHAR | 3 |  | Deferred due to other priorities |
| 160773 CC | 26.5 | Spray BUDA, PTAQ | 3 |  |  |
| 170776 CC | 1.3 | Spray RUAR, CYSC | 1 | Sprayed RUAR, CYSC | CYSC found during treatment |
| 980836 CC | 9.8 | Spray RUAR | 3 |  |  |
| 200938 CC | 8.3 | Spray RUAR, ALRU | 1 | Sprayed CYSC | CYSC found during treatment. No RUAR or ALRU noted. |
| 200944 CT | 21.8 | Spray CYSC, RUAR | 1 | Sprayed CYSC, RUAR |  |
| 141007 CC | 22.7 | Spray RUAR, CYSC, ALRU | 1 | Sprayed RUAR, CYSC, ALRU |  |
| 141008 CC | 8.6 | Spray RUAR, CYSC, ALRU | 1 | Sprayed RUAR, CYSC, ALRU |  |
| 141009 CC | 24.8 | PHAR | 3 |  | Deferred due to other priorities |
| 141010 CT | 4.0 | Spray RUAR, CYSC, ALRU | 1 | Sprayed RUAR, CYSC, ALRU |  |
| 101127CC | 12.4 | None |  | Spray PHAR | Added to 2022 |
| 021236 CC | 18.4 | Spray RUAR | 4 |  | Deferred due to other priorities |
| 891535 CC | 22.3 | Spray RUAR, PHAR | 1 | Sprayed RUAR | Deferred PHAR due to other priorities |
| 181548 CT | 25.1 | Spray RUAR, ALRU | 2 | Sprayed RUAR, ALRU |  |
| 181549 CC | 11.0 | Spray RUAR, ALRU | 1 | Sprayed RUAR, ALRU |  |
| 921632 CC | 4.4 | Spray RUAR | 1 | Sprayed RUAR |  |
| 991701 CC | 25.9 | Spray RUAR, CYSC | 1 | Sprayed RUAR, CYSC |  |
| 091703 CC | 22.5 | Spray RUAR, PHAM | 2 |  | Deferred due to other priorities |
| 091705 CC | 11.2 | Spray RUAR | 3 |  | Deferred due to other priorities |
| 101708 CC | 2.8 | Spray CYSC, RUAR, PHAR | 1 | Sprayed CYSC, RUAR, PHAR |  |
| 161905 CT | 10.1 | Spray CYSC, RUAR, ALRU | 1 | Sprayed CYSC, RUAR, ALRU |  |
| 161906 CT | 6.1 | Spray RUAR | 2 |  | Deferred due to other priorities |
| 161907 CT | 5.0 | Spray RUAR, CYSC | 2 |  | Deferred due to other priorities |
| 161908 CT | 4.1 | Spray RULA, RUAR, CYSC | 2 |  | Deferred due to other priorities |
| 192701 CC | 19.6 | Spray CYSC, ALRU | 1 | Sprayed CYSC, ALRU, POTR | POTR found during treatment |
| 192702 CT | 7.3 | Spray CYSC, ALRU | 1 | Sprayed CYSC, ALRU |  |
| 063309 CC | 43.4 | Spray CYSC | 3 |  | Deferred due to other priorities |
| 043762 CC | 29.0 | Spray CYSC, ALRU | 2 |  | Deferred due to other priorities |
| 033804 CC | 61.9 | Spray CYSC, RUAR, ALRU, LALA | 1 | Sprayed CYSC, RUAR, ALRU, LALA |  |
| 053801 CC | 34.3 | Spray CYSC, LALA, PTAQ | 3 |  | Deferred due to other priorities |
| 053802 CC | 52.5 | Spray RUAR | 2 |  | Deferred due to other priorities |
| 163806 CC | 5.9 | CYSC, ALRU, RUAR | 1 | Sprayed CYSC, ALRU, RUAR |  |
| 143961 CC | 39.4 | Spray CYSC | 4 |  | Deferred due to other priorities |
| 194032 CC | 24.8 | Spray CYSC | 2 |  | Deferred due to other priorities |
| TOTAL | 781.3 |  |  |  |  |

### Pre-Commercial Thinning

Pre-commercial thinning (PCT) was conducted on timber harvest areas that were generally less than 5-7 feet in height or as necessary to maintain big game forage. Pruning lower limbs (e.g., limbs in the lower 6 feet of the tree) can be conducted to increase the sunlight to the forest floor to maintaining forage quality. All 2022 pre-commercial thinning areas are listed in Table 10 and locations are identified in Appendix C. A total of 308 acres were scheduled to be completed and only 58.2 acres were completed due to persistent low snow levels in the spring and early snow in the fall. Additional 99.3.4 acres that were available in at lower elevation were completed to be a combined 157.5 acres.

Table 10. 2022 pre-commercial thin and pruning treatments

| Timber Harvest Area | Acres | Priority | Recommended Action |  |  | Action Taken 2022 |  |  | Reason for Difference (comments) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Slash PCT | Hack & Squirt | Pruning | Slash PCT | Hack & Squirt | Pruning |  |
| 141007 CC | 22.6 |  |  |  |  | X |  |  | Originally planned for 2023 |
| 141008 CC | 8.6 |  |  |  |  | X |  |  | Originally planned for 2023 |
| 141009 CC | 24.8 |  |  |  |  | X |  |  | Originally planned for 2023 |
| 121547 CC | 16.4 |  |  |  |  | X |  |  | Originally planned for 2023 |
| 101801 CC | 26.9 |  |  |  |  | X |  |  |  |
| 113319 CC | 1.8 | 4 | X |  |  |  |  |  |  |
| 063309 CC | 43.4 | 3 | X |  |  |  |  |  |  |
| 124010 CC | 38.8 | 1 | X |  |  |  |  |  |  |
| 124011 CC | 28.2 | 1 | X |  |  | X |  |  |  |
| 124012 CC | 30.0 | 1 | X |  |  | X |  |  |  |
| 124013 CC | 30.7 | 2 | X |  |  |  |  |  |  |
| 124014 CC | 2.8 | 2 | X |  |  |  |  |  |  |
| 124015 CC | 45.5 | 2 | X |  |  |  |  |  |  |
| 124018 CC | 51.1 | 2 | X |  |  |  |  |  |  |
| 124020 CC | 36.0 | 3 | X |  |  |  |  |  |  |
| TOTAL | 407.6 |  |  |  |  |  |  |  |  |

# Shrubland Habitat Management

Inspections and management actions completed in accordance with Lewis River WHMP Chapter 7.0 Shrubland Habitat Management are described below and in Appendix A.

Figure 10. Drone photo of MU 3 shrublands. Shrubland 3-2b above the transmission line, shrubland 3-2a below the transmission line.

## Inspections

Inspections occurred as scheduled at shrublands 3-2a and 3-2b on October 23, 2022. The shrublands are widely used by big game species. Both shrublands had evidence of grazing, tracks, trails, and scatt.  The pathways and clearings made in shrubland 3-2a is still being used and is sustainable with minimal upkeep required. Some light trimming will be required in 3-2a and 3-2b. Himalayan blackberry treatment is needed in 3-2a in 2023.  The Shrubland 3-2a outline was updated in 2022 because of a thinning just south of the shrubland. The updated ac is 4.99 from 4.88. Shrubland 3-2b is 1.01 acres.

## Management Actions

Shrubland 6 required treatment for patches of English ivy (Hedera helix).

# Farmland, Idle Fields and Meadow Habitat Management

Inspections and management actions completed in accordance with Lewis River WHMP Chapter

## Inspections

### Annual Inspections

The annual spring inspection for the farmland was conducted on April 21, 2022, and the annual fall inspections for farmland, idle fields and meadows were conducted between June 14 and October 20, 2022. The inspections were conducted at all actively managed farmlands, idle areas, and meadows. The inspections evaluate forage quality, invasive plant species, visual screens, and potential disturbance. Forage quality for the farmland fields is evaluated more thoroughly using the Daubenmire method. Table 11 below shows the 2022 results. Data forms of the surveys are available upon request. Two unmanaged meadows were created in 2022. Vizzy Meadow in MU16 is 1.28 ac and Loco Meadow in MU 35 at 0.99ac bringing the total acreage of permanent forage meadows in WHMP lands to 134.47 acres.

Figure 11. Tiger Lilly (Lilium columbianum) Saddle Dam Farm Idle Field 3/4, summer 2022

Table 11. 2022 Percent Cover for Saddle Dam Farm Fields

| Field Number | Spring |  |  | Fall |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Legumes | Grasses | Bare Ground/ Mosses | Legumes | Grasses | Bare Ground/ Mosses |
| Field 1 | 8.3 | 87.6 | 3.2 | 6.2 | 85.7 | 5.5 |
| Field 2 | 18.2 | 78.7 | 8.7 | 7.0 | 89.0 | 3.2 |
| Field 3 | 4.8 | 87.0 | 5.7 | 8.8 | 86.0 | 3.8 |
| Field 4 | 20.2 | 76.0 | 3.5 | 6.8 | 89.0 | 2.8 |
| Field 5 | 15.0 | 80.7 | 4.8 | 3.8 | 89.0 | 5.5 |

## Management Actions

The following management actions were completed as scheduled at farmland, idle areas, and meadows in 2022 (Appendix A).

### Mowing

The Farmland, Meadow, and Idle Areas Habitat Evaluation Procedure (HEP) species are Roosevelt elk (Cervus elaphus) and Savannah sparrow (Passerculus sandwichensis). Some fields are mowed in spring (May 15th to June 15th) to optimize elk forage quality throughout the summer months, which can have direct impacts to nesting Savannah sparrows resulting in a source-sink population (Perlut et al. 2008). Although Savannah sparrows have been observed in the Hamm Fields and Saddle Dam fields, there is very little knowledge on their nest phenology and preferred nesting sites on WHMP lands. Hamm Fields was surveyed using an Area Search method described in the Handbook of Field methods for Monitoring Landbirds (Ralph et al. 1993). Surveys on April 21st showed no Savannah sparrows taking refuge in the meadows. Hamm Meadows 2, 3, 4, and 5 mowing were still deferred due to the potential Savannah sparrow nests and the presence of common camas (Camassia quamash). A couple patches were mowed along the south side of Hamm 4 and east edge in Hamm 3 to reduce the encroachment of snowberry (Symphoricarpos albus) and Scotch broom. The spring mowing was conducted between May 9th to June 29, 2022, at each of the Saddle Dam Farm Fields, Lower Hanley Curry, Swift Meadow, Hamm Field 1, 4, and under transmission lines in Field 3. Summer/fall mowing was conducted on August 1st through October 10, 2022. Mowing time started early in August due to fire danger reducing the hours in a day mowing can safely occur.

The following is a list of the meadows mowed in the fall of 2022:

| - Bridge | - Reese |
| --- | --- |
| - Buncombe Hollow | - Saddle Dam Farm Field |
| - Hamm Meadows 1 | - Idle Field 1/5 |
| - Hamm Meadows 2 | - Speelyai |
| - Hamm Meadows 3 | - Swift Warehouse |
| - Hamm Meadows 4 | - Upper Winter |
| - Hamm Meadows 5 | - Lower Winter |
| - Upper Hanley Curry | - Upper McKee |
| - Lower Hanley Curry | - Lower McKee |
| - Rhododendron | - Osprey |

### Soil Testing

Soil samples were collected for analysis on August 17, 2022, in the fields and meadows. The Lewis River WHMP soil standards (PacifiCorp 2008) and results of the soil analysis are also presented in Table 12. Some elements, such as boron (B), are consistently and continue to be below WHMP standards. Other soil elements, such as potassium (K) and nitrogen (NO3), can have significant swings in value; therefore, the soil analysis evaluates trends over time. The fertilizer was chosen accordingly. All will continue to be monitored and fertilized on an as needed basis.

Table 12. 2022 Farmland and Meadow Soil Sample Results

| Area | pH |  | N03 (ppm) | P (ppm) |  |  | K (ppm) | Ca (meq/ 100g) |  |  | Mg (meq/ 100g) | B (ppm) |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Lewis River WHMP Soil Standards |  5.4 grasses  5.8 legumes |  | 10-30 | 15-30 |  |  | 125-200 | 5-10 |  |  | 0.8- 1.5 | 0.7- 2.0 |  |
| Hamm 4 | 7.3 |  | 3.9 | 17 |  |  | 121 | 4.1 |  |  | 0.8 | 0.09 |  |
| Hamm 5 | 6.1 |  | 10.7 | 12 |  |  | 77 | 4.1 |  |  | 0.5 | 0.10 |  |
| Lower Hanley Curry | 6.0 |  | 8.6 | 18 |  |  | 84 | 6.5 |  |  | 1.0 | 0.14 |  |
| Lower Winter Creek |  | 5.8 | 5.2 |  | 14 | 81 |  |  | 0.9 | 0.2 |  |  | 0.27 |  |
| Upper Winter Creek |  | 5.8 | 3.8 |  | 19 | 256 |  |  | 8.2 | 1.5 |  |  | 0.19 |  |
| Upper Hanley Curry |  | 5.5 | 6.3 |  | 10 | 113 |  |  | 1.7 | 0.4 |  |  | 0.09 |  |
| Osprey |  | 4.9 | 5.5 |  | 12 | 235 |  |  | 1.6 | 0.3 |  |  | 0.30 |  |
| Reese |  | 5.7 | 4.8 |  | 13 | 63 |  |  | 0.8 | 0.3 |  |  | 0.13 |  |
| Saddle Dam 3 |  | 5.9 | 3.2 |  | 12 | 82 |  |  | 2.7 | 0.5 |  |  | 0.22 |  |
| Saddle Dam 4 |  | 6.3 | 3.4 |  | 8 | 112 |  |  | 4.1 | 0.6 |  |  | 0.40 |  |
| Saddle Dam 5 |  | 6.4 | 5.1 |  | 8 | 117 |  |  | 4.7 | 0.9 |  |  | 0.58 |  |

### Fertilization and Lime

The application rates of fertilizer are based on soil sample results and were applied between October 13th and 20, 2022. Table 13 provides fertilizer rates.

Table 13. 2022 Farmland and Meadow Fertilizer Application Rates

| Field Name | Acres | N (lbs/ac) | P (lbs/ac) | K (lbs/ac) | S (lbs/ac) | B (lbs/ac) | Rate (lbs. fertilizer/ area |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Upper McKee | 1.5 | 150 | 150 | 150 | 0 | 0 | 392 |
| Lower McKee | 1.0 | 150 | 150 | 150 | 0 | 0 | 261.4 |
| Upper Hanley Curry | 11.2 | 150 | 150 | 150 | 0 | 0 | 2927.2 |
| Lower Hanley Curry | 7.5 | 150 | 150 | 150 | 0 | 0 | 1960.2 |
| Bridge | 1.3 | 150 | 150 | 150 | 0 | 0 | 339.8 |
| Swift Warehouse | 3.8 | 150 | 150 | 150 | 0 | 0 | 1001.0 |
| Rhododendron | 2.8 | 150 | 150 | 150 | 0 | 0 | 731.8 |
| Pioneer | 1.2 | 150 | 150 | 150 | 0 | 0 | 313.6 |
| Osprey | 5.0 | 150 | 150 | 150 | 0 | 0 | 1306.8 |
| Saddle Dam 3 | 9.3 | 150 | 150 | 150 | 0 | 0 | 2430.6 |
| Saddle Dam 4 | 5.4 | 150 | 150 | 150 | 0 | 0 | 1411.3 |
| Saddle Dam 5 | 3.8 | 150 | 150 | 150 | 0 | 0 | 993.2 |
| Reese | 3.5 | 150 | 150 | 150 | 0 | 0 | 914.8 |
| Lower Winter | 4.0 | 150 | 150 | 150 | 0 | 0 | 1045.4 |

### Forage Restoration

Several management actions occurred to increase or maintain forage quality in the existing fields and meadows, including invasive species control and tree removal. Invasive plant species were treated at the following meadows and fields listed in Table 14 and are shown in Appendix F.

Table 14. 2022 Farm Fields and Meadow Treatments

| Management Unit | Meadow | Treatment | Date |
| --- | --- | --- | --- |
| 10 | Saddle Dam Farm Fields | Removed Common hawthorn (Crataegus monogyna) in screens around fields | 1/10-1/11 |
| 25 | Rhododendron | Treated Himalayan blackberry | 3/10 – 3/11 |
| 10 | Saddle Dam Idle Field 1/5 and Field 5 | Treated for Scotch broom and C. thistle | 3/24 |
| 25 | Swift Warehouse | Treatment for Scotch broom | 5/10, 5/13, 5/17 |
| 17 | Hamm Fields 3 and 4 | Snowberry | 5/26 |
| 10 | Saddle Dam Farm Fields 4 and 5 | Treated for C. thistle | 7/1, 7/4 |
| 17 | Hamm Field 3 | Treated for scotch broom | 7/12 |
| 10 | Saddle Mountain | Treated for tansy ragwort, St. john’s wort, and alder | 7/12 |
| 10 | Frasier Pond Meadow | Treated for St. John’s wort, alder, and H. blackberry | 7/15 |
| 6 | Speelyai | Treated for stinging nettle | 8/9 |
| 25 | Swift Warehouse | Treated for C. thistle and tansy ragwort | 8/10 |
| 11 | Unit 11 Meadow | Treated for C. thistle and H. blackberry | 8/17 |

    - Access Control and Disturbance Reduction

The gate accessing Saddle Dam is closed and locked annually on Memorial Day weekend and reopen on Labor Day weekend.

# Orchard Habitat Management

Inspections and management actions completed in accordance with Lewis River WHMP Chapter 9.0 Orchard Management are described below (Appendix A).

## Inspections

The annual winter and summer inspections occurred as scheduled in the WHMP. The winter inspections occurred on February 25 and March 7, 2022, surveying for winter pruning at the following locations:

| - Rhododendron | - Reese |
| --- | --- |
| - Winter Creek | - Hamm Meadow 1 |
| - Hamm Meadow 4 | - Hamm Meadow 5 |

The summer inspections conducted on August 25, 2022 surveyed each tree for pest or disease, fruit present, and prune or vegetation requirements. The trees and exclosures were tagged. Individual trees were tagged using both a nail and round metal tab onto the tree or with a zip tie on the exclosure. Moving forward we will continue to update individual tree location in the database for more accurate mapping and tagging trees on location for ease of identification. Vegetation and pruning will continue to be the major focus.

## Management Actions

The following management actions were completed as scheduled at the orchard management areas in 2022 (Appendix A):

### Pruning

Winter pruning activities occurred on March 10th and 14th at Rhododendron, March 11th at Reese and Winter Creek.

### Vegetation Control

Pomona orchard was treated for Scotch broom, Himalayan blackberry and reed canarygrass.

Fall mowing occurred at Buncombe Hollow, Lower Hanley Curry, Upper Hanley Curry, and Speelyai orchards between August 15th – September 27th to maintain big game forage.

### Plantings

Seven seedlings were planted in the Orchards in 2022 using planting fabric and bark to reduce the need for vegetation control and resource sharing. One apple was replaced in Winter Creek, Hamm 4 had three apples planted, Upper Hanley Curry had one apple planted and Saddle Dam 3 had two apple trees planted.

### Animal Damage Control

Several fenced exclosures were repaired and/or reinforced at Winter and Rhododendron to withstand heavy elk usage. Two exclosures were removed at Winter to allow for access since the trees are big enough to sustain moderate browsing from elk and deer. The t-posts were left in place to reduce the potential damage from rubbing or over browsing.

### Supplemental Watering

Supplemental water occurred on September 2 at Saddle Dam 3, Hamm 4, Winter, and Upper Hanley Curry Orchard.

# Transmission Line ROW Habitat Management

Inspections and management actions completed in accordance with Lewis River Wildlife WHMP Chapter 10.0 Transmission Line Right-of-Way (ROW) Management are described below and in Appendix A.

## Inspections

### Animal Inspection

The annual inspections were completed at all transmission line ROW spans on WHMP lands. These inspections were completed September 13th through November 22, 2022. Inspection results are available upon request.

### Post-Treatment Evaluation

Post treatment evaluation consisted of monitoring the treatment areas from 2021. The treatments appeared to be successful with no retreatment required in 2022. Monitoring plantings and invasive species occurred near Beaver Bay Wetland (Speelyai 7/1 – 11/1) after it finished its three-year treatment plan to remove Himalayan blackberry and Scotch broom in 2018. The area required treatment in 2022 in a few locations otherwise the wetland is looking great.

## Management Actions

The following management actions were completed as scheduled at the ROW management areas in 2022 (Appendix A).

### Shrub Management

No shrub management was required this year.

### Invasive Plant Species Control

The following table (Table 15) compares the 2022 planned versus actual invasive plant species control work that was conducted on transmission line ROWs on WHMP lands. All invasive plant species control work was completed by applying herbicide and locations are identified in the maps provided in Appendix F.

Table 15. 2022 Invasive Plant Species Treatment on the Transmission Line ROW

| Towers |  | Planned | Actual |  | Target Species |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Invasive Plant Species |  |  |  |  |  |  |  |  |  | Seedlings |  |  |  |
|  |  |  |  |  | Scotch Broom |  | Himalayan Blackberry |  | Canada thistle |  | Bracken fern |  | Other |  | Douglas -fir |  | Red Alder |  |
| Cougar |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2/1 – 6/1 |  | X | X |  | X |  | X |  |  |  |  |  |  |  |  |  |  |  |
| 2/3 – 3/3 |  | X | X |  | X |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 5/3 – 9/3 |  | X | X |  | X |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Speelyai Line |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4/1-11/1 | X |  |  | X |  | X |  | X |  |  |  |  |  |  |  |  |  |  |
| 5/2 – 8/2 | X |  |  | X |  | X |  | X |  |  |  |  |  |  |  |  |  |  |
| 7/5 – 1/6 | X |  |  | X |  |  |  | X |  |  |  |  |  |  |  | X |  | X |
| 6/10 – 7/10 | X |  |  | X |  | X |  |  |  |  |  |  |  |  |  |  |  |  |
| 7/12 – 1/13 | X |  |  | X |  | X |  |  |  |  |  |  |  |  |  |  |  |  |
| 3/15 – 4/15 | X |  |  | X |  |  |  |  |  | X |  |  |  |  |  |  |  | X |

### Vegetation Management

Wilkson ROW and Speelyai ROW was mowed on July 18 to reduce fire hazard during nearby timber harvest. Speelyai ROW between 8/1 and Lewis River Road and the landing under 1/2 -11/1 was mowed to treat Scotch broom.

### Aquatic Management

Yellow Flag Iris spot spraying occurred near the wetlands in Beaver Bay (Speelyai 7/1-11/1) June 16, 2022.

### Forage Enhancement

Annual mowing occurred at Speelyai 1/11 - 3/11, Woodland Park West (Speelyai 8/14 - 9/14), and Wilkinson (Speelyai 5/15 - 7/15), in September 19 – 23, 2022. Speelyai forage area soils were sampled on August 17th results are in Table 16. All four areas were treated with 16-16-16 fertilizer on October 14 – 18th.

Table 16. Transmission line forage area soil sample test results.

|  | pH | P (ppm) | K (ppm) | Ca (Meq/100g) | Mg (Meq/100g) | B (ppm) | SO4 (ppm) | NO3-N (ppm) | 6.2 (bBpH)(sikora pH) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| SOP Standards | > 5.4 | 20 to 30+ | 65 to 85+ | > 3.0 | 0.8 to 1.0+ | 0.7 to 1.0 | N/A | 15 to 25 | N/A |
| WHMP Standards | >5.4 (grasses) and >5.8 for legumes | 15 to 30 | 125 to 200 | 5 to 10 | 0.8 to 1.5 | 0.7 to 2.0 | N/A | 10 to 30 | N/A |
| Wilkinson | 5.6 | 5 | 132 | 0.9 | 0.3 | 0.24 | 57 | 6 | 6.8 |
| Woodland | 5.3 | 13 | 86 | 1.2 | 0.3 | 0 | 12 | 5.2 | 6.6 |
| Lake Line | 6.2 | 10 | 124 | 1.6 | 0.5 | 0.32 | 16 | 2.6 | 6.8 |
| Speelyai | 5.5 | 8 | 110 | 1.6 | 0.4 | 0.04 | 15 | 6.8 | 6.7 |

### Pollinator Habitat:

To increase pollinator habitat, in 2019 PacifiCorp created three pollinator sites under the Transmission Line ROWs. These sites are in MU 3, MU 6, and MU 12 (Appendix G). Transmission lines are appropriate for pollinators as it is believed pollinators use them as flight paths. The project is to test the viability of different pollinator mixes over the years to be used by Transmission Services at construction sites in place of planting solely grasses when replacing and repairing transmission poles.

Pollinator testing sites continued to be monitored for multi season blooming. Sites were monitored for noxious weeds. No new seed mixes were tested in 2022. One new pole was replaced and seeded in MU 21 across the highway from Beaver Bay Wetland in spring 2022 and will be added to the list to be monitored going forward.

# Unique Area / Habitat Management

Figure 12. Oaksite 6-45

Inspections and management actions completed in accordance with Lewis River WHMP Chapter

# Unique Area/Habitat Management are described below (Appendix A).

## Oak Site Inspections

The annual oak stand inspections occurred from October 3rd, 2022 at 6-45a, 6-45b, 6-45c, 6-45d and 6-58. Overall, the oak (Quercus garryana) stands are in good condition. These stands are typical of WHMP oak stands in that most trees have inverted vase shaped crowns, a reduced structural diversity, and low mast production. Table 17 provides a summary of the oak stand inspections. Because many of the oak trees are completely or partially on inaccessible rock outcrops, it was impossible to assess every tree effectively and accurately. The inspection form was revised in 2015 to evaluate the oak site condition instead of the individual tree. In 2021 it was noted that oak site 1-12 had several trees with brown, dead leaves early in the summer likely due to the high and long heat wave in June. The site was surveyed in 2022 (Fig 13) to determine extent of die off. Most trees that grew to the west died. The trees in the far south and east survived. This site will continue to be monitored to verify the die off doesn’t spread.

Table 17. 2022 Oak Stand Inspection Summary

| Inspection Summary |  | 6-45a | 6-45b | 6-45c |  | 6-45d | 6-58 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Number of Trees | WHMP | 20 | 45 | 28 |  | 3 | 45 |
|  | Inspection | Estimated 14 clusters of trees with average 2-4 per cluster | Estimated 19 clusters of trees with average 3 per cluster | Estimated 20 clusters of trees with average 4 per cluster |  | Estimated 2 clusters of trees with average 2 per cluster | Estimated 8 clusters of trees with average 3 per cluster |
| Vegetation Cover Type Acres |  | 0.78 | 0.80 | 0.56 |  | 1.30 | 0.49 |
| Overall Mast Production |  | Few acorns were observed on trees and on ground | Individual acorns readily observed on trees and on ground | Individual acorns readily observed on trees and on ground |  | No visible acorns and on ground | No visible acorns |
| Overall Pest or Disease |  | None | None | None |  | None | None |
| Contact Tree |  | 0% | 20% | 15% |  | 0% | Minor |
| Invasive Plant Species |  | None | None | Minor Scotch broom | None |  | Poison oak |

Figure 13. Oak site 1-12 arial view shows 2021 die off assumed to be from the heat wave.

## Management Actions

Oak site 5-2 was treated for scotch broom.

Due to TCC’s concern about low overall mast production on most oak stands on PacifiCorp property a site visit occurred in 2018 at Oak Stand 5-1 and 5-2 to advise future management goals. TCC recommended removing conifers in a 50ft buffer around the oak tree closest to the perimeter to increase the light exposure. This management occurred in 2019. Bigleaf maples were retained to encourage diversity. To encourage further growth of naturally germinated seedlings, Plantskydd® will applied to selected seedlings twice a year, while allowing others to continue to be browsed. This will allow successful growth for future generations of oaks while still allowing forage opportunity. The seedlings were selected because they grew in an area where their growth wouldn’t compete with existing oaks. The selected seedlings were sprayed with Plantskydd® once in the spring and again in the fall. Spring application of Plantskydd® was sprayed on March 10, 2022. The fall application occurred on November 10th. Each seedling is measured in the fall. The application of Plantskydd appears to be successful. In 2020 seedling A in 5-1 measured 40 inches. In 2021 it measured 43 inches and in 2022, 45 inches. Table 18 details the cost of the project to date.  2023 will be the final year of this study.

Table 18. Test Site 5-1 and 5-2 Costs from 2019 – 2022

| Falling Trees 2019 | Jan 3 & 4, 2019 | $ 2719.37 |
| --- | --- | --- |
| Limbing Trees 2019 | Jan 31, 2019 | $ 799.05 |
| Plantskydd Fall 2019 | Oct 30, 2019 | $ 250.00 |
| Plantskydd Spring 2020 | May 1, 2020 | $ 83.48 |
| Plantskydd Spring and Fall 2021 | April 16 and November 3, 2021 | $ 316.16 |
| Plantskydd Spring and Fall 2022 | March 10th and November 10th | $ 446.00 |
| Total |  | $ 4,772.14 |

No other management actions were required in Unique Management Areas.

### Access/Disturbance Reduction

No Access/disturbance reduction was required in 2022.

# Invasive Plant Species Management

13.0 Invasive Plant Species Management are described below. Several areas have been identified for invasive plant species treatment and are discussed in their corresponding habitat management sections (i.e., Forestland Management, Farmland, Idle Areas, and Meadows Management, Unique Areas, and Transmission Line Right-of-Way Management). Appendix F is a map laying out the treatment report.

## Prevention

No management action was required for prevention in 2022.

## Detection

The Washington State, Skamania, and Cowlitz County noxious weed lists were updated in March 2022 and was incorporated into the invasive plant species management. PacifiCorp inspected the Speelyai Day Use and Cresap Bay Campground for shiny geranium (Geranium lucidum) and garlic mustard (Alliara petiolata), which is a Class A noxious weed, on the State and Cowlitz County list. These inspections determined a shiny geranium is persisting at Cresap Campground and Speelyai Park, but infestation is minor and getting smaller every year. Garlic mustard was not found in the past locations in Speelyai Park.

## Treatment

Table 19 below lists the areas that were proposed in the 2022 Annual Plan and treated. Appendix F map lays out treatment areas in 2022.

Table 19. 2022 Invasive Plant Species Treatment Sites

| Area | Target Species (Classification)1 | Area Treated | Control Method |
| --- | --- | --- | --- |
| Swift Dam Area | CYSC (B) | 5.0 ac | Chemical |
| Cresap Campground | GELU (B) | 0.3 ac | Chemical |
| Speelyai Road and Day Use | GELU (B) | 0.2 ac | Chemical |
| Beaver Bay shoreline | CYSC (C) | 5.0 ac | Chemical/Hand Pull |
| Frasier Dam Road | CLVI (C) | 0.2 ac | Chemical |
| MU 9 | VIMI (monitor) | 0.1 | Chemical |
| Eagle Cliff Park Shoreline | CYSC (B) | 1.0 | Chemical |
| Arrowhead Road | CYSC (B), CLVI (C), HEHE (C) (C)vy and clematis | 0.5 | Chemical |
| MU 6 | PATO (monitor) | 0.1 | Chemical |
| Kings Landing 300 road | VIMI (monitor) | 0.1 | Chemical |

1 Noxious Weed Classification = (A) = Class A, (B) = Class B, (Bd) = Class B designated region 8, (C) = Class C

# Raptor Management

Management actions were completed in accordance with Lewis River WHMP Chapter 14.0 Raptor Site Management and are described below (Appendix A):

## Monitoring

Raptor nest and roost sites were surveyed as needed to meet management objectives, which includes the annual aerial surveys for bald eagle and osprey nests and broadcast acoustical surveys for northern goshawk (Accipiter gentilis) nests in areas with proposed timber harvest management projects (i.e., management units 3, 6, 18, 20, 28, 35).

### Aerial Survey for Bald Eagle and Osprey Nests

The aerial surveys for bald eagle and osprey nests were completed on April 22 and June 21. The April survey focuses primarily on nesting eagles. April is too early in the nesting season to accurately observe osprey nest occupancy, whereas the June survey focuses on osprey occupancy and bald eagle reproduction.

Figure 14. Juvenile bald eagles taking off at Yale Dam.

A map of the raptor nest occupancy can be found in Appendix H. Table 20 provides a summary of the 2022 bald eagle and osprey nest data and compares it to 2021 data. Overall, 2022 had a 14% decrease in nest occupancy rate for bald eagles and a 12% decrease in osprey nest occupancy from 2021. Reproductive success was up from 60% in 2021 to 91% in 2022. As usual, the second survey was conducted too early to determine the reproductive success of Osprey. There was 1 new nest for bald eagles and there were 6 new osprey nests. Only one eagle nest was archived in 2022 and no osprey nests were archived for being inactive (i.e., not occupied at any time) for five or more consecutive years. A more detailed and complete survey data set from 1981 to 2022 can be found in Appendix I.

Table 20. Summary Data for Bald Eagle and Osprey Aerial Survey Nest Data

| Nest Attribute | Bald Eagle |  | Osprey |  |
| --- | --- | --- | --- | --- |
|  | 2021 | 2022 | 2021 | 2022 |
| Total number of nests surveyed | 37 | 33 | 37 | 41 |
| Number of new nests detected | 6 | 1 | 2 | 6 |
| Number of occupied nests | 15 | 11 | 18 | 15 |
| Successful Reproduction | 9 | 10 | UNK | UNK |
| Number of nests destroyed | 0 | 2 | 0 | 1 |
| Percent of Occupancy | 47% | 33% | 49% | 37% |
| Percent of Successful reproductions | 60% | 91% | UNK | UNK |

#### Jim Creek 2 Osprey

The Jim Creek 2 Osprey nest is just outside the 220309CC timber harvest boundary and was unoccupied in 2022. The nest was observed on May 20th to determine occupancy as well as during flight surveys. No modifications to the harvest areas were required.

#### Merwin Dam Osprey Nests

Two active nests on transmission towers near Merwin Dam have grown exceptionally large. There was concern the nests would topple onto the transmission lines causing an outage. PacifiCorp wildlife biologists coordinated with transmission group and dam operation managers to remove the nest and have a deterrent built to reduce the likelihood of an active nest in this location in the future. The nests were removed in fall 2022 and the deterrent will be installed September 2023.

Figure 15. Merwin osprey nests 1 (lower nest) and 2 (upper nest).

### Broadcast Acoustical Surveys for Northern Goshawks

Broadcast acoustical surveys for northern goshawks were conducted for proposed timber harvest projects in Units 3, 6, 18, 20 and 28. All suitable habitats on WHMP lands within 1,641 ft. (500 m) of the proposed project area were surveyed. Each survey consists of two consecutive years with two visits per year that are at least two weeks apart. Appendix J provides maps of the timber harvest areas and the survey stations. Survey forms are available upon request.

Unit 3 has two timber harvest units for 2023. The area was surveyed for the second year of two consecutive years. The surveys were conducted on June 1st and July 12, 2022. An eagle was detected on both surveys noting a nest that was not detected during either helicopter surveys.

Unit 6 has five timber harvest units for 2023. The area was surveyed the for the second of two consecutive years. The surveys were conducted on June 2nd and July 11, 2021. An eagle was detected on both surveys. There are known nesting sites in the riparian buffer.

Management Unit 18 had one proposed timber harvest units in 2024. It was surveyed for the first of two consecutive years. In 2022, one survey was completed on June 16, 2022, the second survey was conducted on July 26, 2022.

Unit 20 has three proposed timber harvest units for 2024. The area was surveyed for the first year of two consecutive years. The first survey occurred on June 9, 2022. The second occurred on July 25, 2022. During the first survey a peregrine was heard to the north. Suring the second survey an osprey responded to the caller and flew over the survey site. There are known nesting sites in the riparian buffer.

Unit 28 has two proposed timber harvests units for 2024. The area was surveyed for the first of two consecutive years. The first survey occurred on June 29, 2022. The second occurred on August 1, 2022. During both surveys a peregrine falcon was detected on and around the cliffs north of FS 90. Follow up surveys will be conducted in 2023.

The northern goshawk survey methods were designed for surveying large areas of timber harvest. The WHMP has many projects that only require small areas (less than 2 acres) of tree removal and as a result the survey effort is excessive and cost prohibitive for these small projects. On December 9, 2017, the TCC approved the “Northern Goshawk Management on Lewis River Wildlife Habitat Management Lands” memo. This memo provides a Northern Goshawk Survey Decision Matrix to determine the level of survey effort for project and habitat analysis methods that identified vegetation cover type as suitable or unsuitable northern goshawk habitat.

#### Eagle Cliff Peregrine Falcon

During a goshawk survey on June 29 in MU 28 a peregrine was heard on or near the cliffs above highway 90. A through survey of the cliff will be conducted in 2023. In 2010 an eyrie was thought to be on the cliff seen in Figure 16.

Figure 16. 2010 location of potential Peregrine Eyrie

### Intensive Search Surveys for Northern Goshawks

No intensive search surveys were required in 2022.

## Best Management Practices

The following general raptor and northern spotted owl (Strix occidentalis) best management practices were adhered to or applied as needed on WHMP lands:

The raptor database was reviewed, as needed, to determine all known raptor nest locations within 0.5 miles (0.8 km) of proposed projects that have the potential to remove or modify nesting habitat or have the potential to disturb nesting raptors.

Completed protocol surveys for northern goshawks prior to implementing activities that will remove or modify northern goshawk nesting habitat.

Activities that necessitated the removal of suitable northern spotted owl nesting, roosting, and foraging habitat between March 1st and August 31st were approved by the TCC and adhered to the Limited Operating Period.

Transmission lines on WHMP lands were managed according to PacifiCorp’s standards and within industry standards for avian protection on power lines.

Active eagle nests were reviewed on the ground to assure location accuracy in our database.

## Conservation Measures

The following conservation measures were adhered to or applied as needed on WHMP lands:

High-impact sound-generating activities that were within 0.25 miles (0.40 km) of surveyed suitable habitat occurred outside the early nesting season of March 1st to June 30th to avoid potentially disturbing nesting spotted owls.

No clearcut harvesting was conducted in northern spotted owl roosting or foraging habitat (Table 21)

No more than 65 acres of mid-successional and upland mixed vegetation were harvested per year (Table 21).

Maintained at least 50 percent of dispersal or better habitat (Table 21). The following table demonstrates compliance with the Biological Opinion and compares the pre- and post- timber harvest acres of suitable and dispersal habitat for northern spotted owls on WHMP lands (per United States Fish and Wildlife Service 2006). No suitable northern spotted owl (NSO) habitat was affected by 2022 forest management.

Table 21. Pre and Post 2022 Timber Harvest NSO Suitable and Dispersal Habitat.

| Vegetation Cover Type | Habitat Type | WHMP Lands2 |  |
| --- | --- | --- | --- |
|  |  | 2004 Baseline1 ac | 2022 After Harvest ac |
| Old-growth Conifer | Nesting, Roosting Foraging, Dispersal | 170.1 | 504.1 |
| Mature Conifer + Mature thinned | Nesting, Roosting Foraging, Dispersal | 629.8 | 800.5 |
| Mid-Successional Conifer | Roosting, Foraging, Dispersal | 2,099.0 | 2,340.4 |
| Mid-Successional Conifer -Thinned | Roosting, Foraging, Dispersal | 225.5 | 125.4 |
| Upland Mixed and Upland Mixed Thinned | Roosting, Foraging, Dispersal | 2,370.1 | 2,162.2 |
| Riparian Mixed | Roosting, Foraging, Dispersal | 194.8 | 215.8 |
| Total Suitable Habitat (Nesting +Roosting + Foraging) |  | 5,689.30 | 6,148.4 |
| Pole Conifer and Pole Conifer-Thinned | Dispersal | 387.4 | 2,860.8 |
| Total Dispersal Habitat (Suitable Habitat + Pole Conifer) |  | 6,076.70 | 9,009.2 |
| Young Upland Mixed | Non-habitat | 140.3 | 27.2 |
| Upland Deciduous | Non-habitat | 1,718.7 | 1,517.1 |
| Young Upland Deciduous | Non-habitat | 31.8 | 41.5 |
| Lodgepole Pine | Non-habitat | 78.6 | 71.7 |
| Riparian Deciduous | Non-habitat | 206.30 | 173.9 |
| Seedling/Sapling Conifer | Non-habitat | 819.1 | 1957.8 |
| New Clearcut | Non-habitat | 78.5 | 1819.7 |
| Forestland Non-Habitat |  | 3,151.90 | 5,608.9 |
| Total Extent of Forestland Habitat (Total Dispersal + Forestland Non-habitat) |  | 9,150.00 | 14,618.1 |
| Percent of Dispersal Habitat on WHMP lands |  | 66.41 % | 38% |

1Vegetation Cover Types based on 2004 Final Technical Report for Vegetation Cover Type Mapping (PacifiCorp and Cowlitz PUD). Note that the property acquired since 2004 wasn’t included in the original Vegetation Mapping (Baseline).

2Some change represents an addition of property acquired since 2004

# Public Access Management

Unauthorized access points and all gates were inspected throughout the year and immediately prior to fall hunting season (Table 22). Signage indicating no-unauthorized motor vehicles were also replaced or added where necessary. The annual gate inspections occurred from August 21st through November 22, 2022. A list of gate status and updating requirements was compiled and will be addressed in 2023.

## Management Actions

The unauthorized use of motorized vehicles on WHMP lands has been an issue for many years in MU 6 despite law enforcement efforts and PacifiCorp’s diligence to close and post areas in a timely manner. In 2020, PacifiCorp installed wildlife friendly fencing along the Speelyai road where most access was occurring. This fence has been effective at keeping all-terrain vehicles (ATVs) from using old trails and creating new ones. Several natural gaps were used to make wildlife openings, at least one of them has evidence of use by wildlife. This fence continued to be monitored in 2022 two sections required repair. One was caused by wildlife breaking wire. The second section was cut and ATVs accessed area (Fig 18). Boulders were placed along trespass area and fence was repaired.

Hunting maps were updated with WDFW’s new boundary lines. The new maps were posted on PacifiCorp website before hunting season. A misunderstanding around hunting access and local roads was addressed in 2022. Neighbors were alerted to the ability of hunters to park on Altman Road but not block access. WDFW game warden was looped in so he can help educate hunters and PacifiCorp neighbors.

Figure 17. New signs were installed in pullout overlooking MU 25

Table 22. WHMP Management Unit with Unauthorized Access

| Road Number or Management Unit | Date | Trespass Issue | Action Taken |
| --- | --- | --- | --- |
| 6 | 1/10 | Trespass fence was displaced by wildlife | Fencing was restrung and flagged for clearer visual identification |
| 12 | 1/10 | Trespass fence along the north boundary was cut | Fence along the north boundary was fixed |
| 25 | 1/12 | No hunting signs in MU 25 were fading or have been removed | New signs were installed in pullout and on treed along FS 90 (Fig. 17) |
| 16 | 1/12 | Raptor nesting area in high traffic area | Signs posted to alert operations of nesting season and approval required for work conducted in area |
| MU 12 | 1/21 | Mountain miking trail was discovered with building tools | Tools removed and signs were posted to cease vegetation maintenance on PacifiCorp Property |
| 400 roads | 1/31 | Overgrown roads in MU 4 | Cleared roads 401, 406, 410, 420, 422, 425 and 440 |
| 500 roads | 1/31 | Overgrown roads in MU 5 | Cleared roads 500, 530, 540, 542, 550 and 580 |
| 600 roads | 1/31, 2/1 | Overgrown roads in MU 6 | Cleared roads 650, 600, 601, 603, 605, 607, 610, 625, 653, 657, 661, 663, 665, 690 and 695 |
| 700 roads | 2/1 | Overgrown roads in MU 7 | Cleared roads 790, 791, 700, 725, 707, 710, 721 and 730 |
| 9, 26, 40 | 3/23 | Overgrown roads | Cleared roads 920, 921, 2600, 2601 and road 4000 |
| MU 10 | 4/25 | ATV trespass | Letters were sent to local homeowners notifying them to cease trespass |
| MU 3 | 5/3 | Several occasions where neighbors encroached over property line | PacifiCorp had the land survey and property line clearly marked. Letters were sent to homeowners notifying them of the clear boundary line and requested to remove personal items and to cease vegetation maintenance on PacifiCorp property |
| 37 | 6/17 | Overgrown road | Cleared road 3700 |
| Road 2050 | 6/20, 6/23 | Overgrown road | Clear road 2050 |
| 6 | 6/27 | Trespass fence cut and ATV access through past trespass trail (Fig. 18) | Fence was repaired and boulders placed along trail blocking access |
| 300 road | 6/1 | 300 bridge required updating for 2022 harvest | 300 road bridge was replaced, and gate was repaired |
| 500 road | 7/11 | 500 gate was damaged causing folding at lock box/pin rendering gate inoperable | 500 road gate was repaired |
| 650 road | 7/14 | Overgrown road | Clear road 650 |
| 3600 road | 7/15 | Overgrown road | Road 3600 treated for alders |

Dispersed Recreation Sites were surveyed as scheduled at Yale on April 6th and at Swift on April 20th. No major wildlife or land issues were documented. Minor noxious weeds were detected at Yale sites and were treated in 2022.

Figure 18. Trespass fence cut and ATV access through past trespass trail

PacifiCorp biologists will continue to coordinate with the recreation manager on the trail development as required in the Settlement Agreement. Current location being considered is in Management unit 10 around Saddle Mountain. There are user-built trails currently in use that require restructuring to increase long term trail sustainability. Trail locations are being designed, proposed, and construction starting in 2023.

# Wildlife Forage Monitoring

Over the years, PacifiCorp has successfully established high quality forage at 400 to 500-foot elevation by applying grass and legume seed mix to recently logged areas and maintain quality forage through silviculture practices for at least 15-years following timber harvest. Recently acquired lands differ from other WHMP lands because they are between 2,500 and 3,700 feet in elevation with highly volcanic soils and more climate extremes. PacifiCorp has two long term monitoring projects to explore different forage seed mixes in the different climate locations to determine the optimal forage mixes in this higher elevation.

One of the two long term studies is the Habitat Enhancement Monitoring Project (HEMP). PacifiCorp installed eight 4x4-ft. exclosures on July 8th, 2014, to examine forage seeding and natural shrub regeneration in the absence of herbivory in 5 different THAs. The exclosures were installed in Management MU 33 (THA 113318 [2], THA 133316 [2]), Management MU 25 (THA

122501 and 122502) and MU 28 (THA 112801 selective harvest [2]). Each of these exclosures are shown in the maps in Appendix K. PacifiCorp is monitoring these forage areas and exclosures twice per year for ten years (2014 – 2023). Monitoring will help determine forage species that became established and their relative use so that adjustments can be made in future projects. Additionally, casual observations were made regarding the effects of scarification techniques on the re-establishment of native shrubs.

In 2018, thanks to a grant by Rocky Mountain Elk Foundation and matching funds by PacifiCorp, PacifiCorp was able to complete the 2017 Marble Mountain Forage Enrichment and Effectiveness Monitoring Project (MMFEEM). Grass and seed mix was purchased and dispersed on newly acquired grounds, two permanent forage meadows were created and planted, two grass and legume seed mix test plots were constructed and planted and two shrubland exclosures were erected. The maps of these areas are shown in Appendix K.

## Habitat Enhancement Monitoring Project (HEMP)

PacifiCorp continued in their ninth year of monitoring the selected forage projects by checking the exclosures twice in 2022. Spring data was collected June 14 and June 30, 2022. Fall data was collected in September 19 and October 3, 2022.

Table 23 identifies the grass and legume seed mix that was planted in 2011 in MU 33 that includes the two exclosures in THA 113318CC as well as the exclosures in Unit 28 THA112801CC. The species mix was chosen for good winter hardiness and early spring green up. The seed mix was 60% legumes/forbs and 40% grasses. Table 24 identifies the seed and legume seed mix that was planted in 2013 in MU 33 which includes exclosures in THA 133316. Table 25 identifies the seed and legume seed mix that was planted in 2012 which includes exclosures in THA 122501 and THA 122502.

Table 23. Grass-legume seed mix used in 2011 timber harvest

| Botanical Name | Common Name | % by weight |
| --- | --- | --- |
| Lolium perenne var Aberavon | AberAvon HSG Perennial Ryegrass | 14.00 |
| Festuca ovina var Covar | Covar Sheep Fescue | 7.00 |
| Festuca arundinceia var. Rustler | Rustler Tall Fescue | 12.00 |
| Trifolium repens var winter | Winter White Clover | 5.00 |
| Trifolium pratense var dynamite | Dynamite II Medium Red Clover | 13.00 |
| Trifolium subterrianian | Sub-Clover | 9.00 |
| Trifolium hybridum | Alsike Clover | 8.00 |
| Chicorium intybus var six point | Six Point Grazing Chicory | 10.00 |
| Sanguisorba minor | Small Burnet | 5.00 |

Table 24. Grass – legume seed mix used in 2013 timber harvest area

| Botanical Name | Common Name | % by weight |
| --- | --- | --- |
| Lolium perenne var Averdart | AberDart HSG Perennial Ryegrass | 20.00 |
| Lolium perenne var Aberavon | AberAvon HSG Perennial Ryegrass | 5.00 |
| Dactylis Var glomerata var Latar | Orchardgrass | 15.00 |
| Sanguisorba minor | Small Burnet | 20.00 |
| Trifolium repens | Dutch with clover | 25.00 |
| Lotus corniculatus | Birdsfoot trefoil | 15.00 |

Table 25. Grass-Legume Seed Mix Used in 2012 timber harvest area

| Botanical Name | Common Name | % by weight |
| --- | --- | --- |
| Lolimum perenne var Averdart | AberDart HSG Perennial Ryegrass | 32.00 |
| Lotus corniculatus | Birdsfoot trefoil | 20.00 |
| Epilobium angustifolium | Fireweed | 1.00 |
| Trifolium repens var winter | Winter White Clover | 10.00 |
| Trifolium subterrianian | Sub-Clover | 25.00 |

### THA 113318:

Forage in THA 113318 was established in the fall of 2011 (Table 23) following slash scarification. Two enclosures were installed at an elevation of 2860ft (#1) [872 meters] and 2840 ft (#2) [865.5 meters]. In Exclosure #1 tall fescue (Festuca arundinacea) and perennial rye grass (Lolium perenne) has persisted over time. Perennial rye was detected in fall 2022 but not in the spring. Clover was planted in 2011, but it never resulted in growth. The palatable fobs or subshrubs which have been successful, are trailing blackberry (Rubus ursinus) and blackcap raspberry. Both plants are self-seeded or re-establishing. Sheep fescue (Festuca ovina) and perennial rye grass have been the persistent grasses in Exclosure #2 over time with sheep fescue seen more in the spring and perennial rye in the fall. Small burnet was one of the forbs in the original seed mix and it has had some success over time, however it isn’t always present (not detected in 2022, 2018 or 2017), it is only detected outside of the exclosure which could be that it is getting either shaded out by the grasses or the matte of dead grasses is smothering out the growth.

### THA 133316:

The exclosures located in THA 133316 are located less than 1200 feet (366 meters) northwest of those in THA 113318. The elevation of exclosure #1 and #2 are at 2900ft (884 meters). These exclosures are the highest elevation of all the exclosures by under 100ft (30.5 meters).

Scarification of the logging slash and subsequent forage seeding was completed in 2013 [2 years later than exclosure sites THA 113318 (1 and 2)]. The scarification however attempted to protect more of the re-establishing shrub component than was accomplished in 2011. The grass/legume forage mixture (Table 24) was changed in 2013 to eliminate the fescues which didn’t appear to receive strong selection at the time and orchard grass was added. Tall orchard grass has persisted over time in both exclosures. In the fall perennial rye increased in exclosures #2 from 0% to 30% and increased from 0% to 30% exclosure #1.

### THA 122501 and 122502:

The exclosures located in the 2012 timber harvests (Table 25) in MU 25 are at elevation 740ft (225.5) and 680ft (207 m), respectively. They are the lowest elevation of all exclosures in this study by 360ft (110 m). They showed the most dramatic forage establishment and use of the forage mix applied to any of the timber harvest areas. A resident herd of approximately 10 – 20 elk regularly graze these areas such that there is constant regrowth, and the forage remains green year- round. The two harvest areas are on either side of Rhododendron Meadow that was developed from an old project residential area after the homes were removed. THA 122501 enclosures has become almost completely overgrown with trailing blackberry going from 30% in 2020 to 75% fall 2022 choking everything else except tall orchard grass. Enclosure THA 122502 has excellent establishment of all forage species, except fireweed (Chamaenerion angustifolium), and the area around the exclosure has extensive use. White clover appeared to be especially abundant of the observed composition throughout the harvest areas, but mostly outside of the exclosures.

### THA 112801:

The timber harvest in MU 28 (2011) was a very conservative (less than 12” dbh) over-story removal of lodgepole pine (Pinus contorta) and Douglas-fir intended to release native shrubs in the understory. Douglas-fir greater than 13” at a density of less than 100 trees per acre (TPA) were retained and a few (350) western white pines (Pinus monticola) were planted in the spring of 2012. The elevation of both exclosures is about 1100ft (335m). The grass/legume forage mix that was applied was the same as that used in 2011 in MU 33 (Table 23). This was the most successful unit for shrubs with both vine maple and Woods’ rose (Rosa woodsii) observed in area pre and post-harvest and heavy grazing was observed around the exclosures on both species. Tall fescue and small burnet have both persisted as original plantings in both units.

## 2017 Marble Mountain Forage Enrichment and Effectiveness Monitoring Project (MMFEEM)

Thanks to collaborative efforts of Rocky Mountain Elk Foundation, PacifiCorp was able to acquire an additional 1,880 acres of former private timber lands in the Lewis River basin in 2017. These lands provide a mosaic of early and late seral habitats to benefit many wildlife species with a strong emphasis on providing quality foraging habitat for elk. PacifiCorp has successfully established high quality forage at 400 to 500-foot elevation by applying grass and legume seed mix to recently logged areas and maintain quality forage through silviculture practices for at least 15-years following timber harvest. The newly acquired lands differ from other WHMP lands because they are between 2,500 and 3,700 feet in elevation with highly volcanic soils and more climate extremes. The grant provided PacifiCorp the opportunity to determine and provide quality elk forage in this unique habitat.

Using the awarded 2018 PAC Funds and the PacifiCorp’s matching funds, PacifiCorp completed the construction of Marble Mountain Forage Enrichment and Effectiveness Monitoring Project

(MMFEEMP) in 2019. In 2022, PacifiCorp continued with testing of the Grass and Legume Seed Germination Plots and the monitoring of shrubland exclosures in MU 34 and 36. This is the fourth of six years of monitoring.

### Grass Legume Seed Germination Plots (GLSG):

The GLSG plots provide a controlled area to determine the best seed timing and mixes for providing persistent and nutritious forage throughout the growing season. The GLSG plots are two 20 x 20 foot exclosures separated by approximately 50 feet (Figure 21). In 2019 the area was prepped by removing all stumps and tree debris from the area by an excavator and by hand. The soil was treated with glyphosate to kill all current seed and given a rest period of two weeks. The seed mix planted in the fall in plot 1 is listed in Table 26. The seed mix planted in Plot 2 is listed on Table 27.

Of the 2019 seed mix we determined tall fescue (Schedonorus arundinacea), red fescue (Festuca rubra var. molate), and perennial rye (Lolium perenne) grew well in all of the plots. White clover (Trifolium repens var Dutch) was the only legume that grew in the plots. Tall orchard grass (Dactylis glomerata L.) and common sorrel (Rumex acetosa) creeped into the exclosures from outside. Although California brome (Bromus carinatus) preformed better when planted in fall of the first planting, it didn’t survive the year.

Table 26. 2019 Grass Seed mix for Plot #1 seeded at 20 lbs/acre

| Species Name | Common Name | % By Weight |
| --- | --- | --- |
| Lolium perenne | Tetraploid Perennial ryegrass | 20 |
| Festuca rubra rubra var. molate | Red fescue (molate) | 20 |
| Bromus carinatus | California Brome | 20 |
| Sanguisorba minor | Small burnet | 15 |
| Trifolium repens var Dutch | Dutch white clover | 15 |
| Vicia sativa | Garden vetch | 10 |

Table 27. 2019 Grass seed mix for Plot # 2 seeded at 20 lbs/acre

| Species Name | Common Name | % By Weight |
| --- | --- | --- |
| Lolium perenne | Tetraploid perennial ryegrass | 20 |
| Lolium perenne multiflorium, tetraploid | Annual Ryegrass | 20 |
| Schedonorus arundianacea | Tall fescue, Fawn | 20 |
| Bromus carinatus | California Brome | 20 |
| Trifolium repend var Dutch | Dutch white clover | 10 |
| Vicia sativa | Garden Vetch | 10 |
| Sanguisorba minor | Small Burnet | 10 |

### 2020/2021 Test Plots

The seed plots were treated with Glyphosate again in the fall for the second round of seed mix testing. On September 30, 2020, the seed mix in Table 28 was planted in Plot 1, subplot A Fall and the seed mix in Table 29 was planted in Plot 2, subplot B Fall, according to the design in Figure 27. The Grass seed mix for Plot 1 added blue wildrye (Elymus glaucus) and common yarrow. The grass seed mix for Plot 2 added meadow barley (Hordeum brachyantherum) and perennial lupine (Lupinus polyphyllus).

PacifiCorp was unable to determine the best seasonal timing or success of the seed mixes tested in 2020/2021 due to several factors. The plastic that usually covers the dormant side ended up covering the 2020 fall seeded plot killing everything planted. The spring plot was planted later in the season due to late snow melt and then we had the June heat wave. Very little seeds planted in the spring ended up growing (Figure 22). Interestingly, few grasses but several patches of small burnet, clover, and yarrow grew in Plot 1. Small burnet and clover grew in Plot 2. Fall 2021 application of the seed mixes did not occur. PacifiCorp intends on installing signs on the seed plots for further clarification as well as using stakes for the covers. The same seed mixes were used in 2022 and planted on July 13, 2022.

Table 28. 2020 - 2022 Grass Seed mix for Plot 1 seeded at 35 lbs/acre

| Species Name | Common Name | % By Weight | Detected in 2022 |
| --- | --- | --- | --- |
| Festuca rubra rubra var. molate | Red fescue (molate) | 34 | No |
| Lolium perenne | Tetraploid Perennial ryegrass | 30 | Yes |
| Elymus glaucus | Blue Wildrye | 13 | No |
| Achillea millefolium | Common yarrow | 11 | Yes |
| Trifolium repens var Dutch | Dutch white clover | 10 | No |
| Sanguisorba minor | Small burnet | 3 | No |

2022: Grass seed enclosures were seeded on June 17, 2022 with the same seed mix used in 2021 (Table 28 and 29). New signs were posted to make the plots easier to identify and differentiate (Fig 22). Fall seeding didn’t occur in 2021 so there was nothing to survey in in June. The Fall survey occurred on September 19th. Table 28 shows what was noted during the survey of what was planted. Also detected was wild strawberry, red sorrel, sedge grass, and tall orchard grass. Table 29 shows what was noted during the fall survey. Also detected was tall orchard grass, red sorrel, and foxglove. New exclosures were installed in fall 2022 to prevent elk from bending posts and breaking fences. Due to an early snow fall the fall seed did not occur.

Table 29. 2020 - 2022 Grass seed min for Plot 2 seeded at 44 lbs/acre

| Species Name | Common Name | % By Weight | Detected in Spring Plot 2022 |
| --- | --- | --- | --- |
| Lolium perenne multiflorium, tetraploid | Annual Ryegrass (tetraploid) | 40.8 | Yes |
| Schedonorus arundianacea | Tall fescue, Fawn | 37.1 | Yes |
| Hordeum brachyantherum | Meadow Barley | 8.3 | Yes |
| Trifolium repens var Dutch | Dutch White Clover | 9.3 | Yes |
| Sanguisorba minor | Small burnet | 4.3 | Yes |
| Lupinus perennis | Perennial Lupine | 0.2 | Yes |

| 20 Ft |  |  | 20 Ft |  |  |
| --- | --- | --- | --- | --- | --- |
| A. Spring | A. Fall | 20 Ft | B. Spring | B. Fall | 20 Ft |
| Plot 1 Seed Mix A |  |  | Plot 2 Seed Mix B |  |  |

Figure 21. Grass and Legume Seed Germination Plot Layout

Figure 22. Grass seed plot 2 with seed mix B on September 19, 2022.

### Shrubland Exclosures:

PacifiCorp continued in their fourth year of monitoring the shrubland exclosures by checking the exclosures twice in 2022. Summer data was collected July 13, 2022. Fall data was collected on September 19, 2022. The shrub exclosures will allow PacifiCorp to observe the response of shrub species, such as huckleberry, willow, and vine maple, post timber harvest and absent of herbivory. Monitoring will determine preferred forage species so future management can promote the preferred species and to determine effects of herbivory on shrubs. The two exclosures in MU 34 and MU 36 were built October 2018.

Shrubland 34: The willow shrubs are continuing to grow tall and fill in the exclosure.  The shrubs accounted for approximately 1/8 of the exclosure in 2019 and have grown to about 1/3 in 2022 (Fig 23). The other shrubs that are doing well is vine maple, blackcap raspberry, red-osier dogwood, salmonberry and blue huckleberry. Sword fern, bunchberry, and false solomon were not detected outside of the exclosure but were present inside. Outside of exclosure there was heavy browse on vine maple and moderate browse on blackcap raspberry, salmon berry, and dogwood.

Shrubland 36: This shrubland is still slow growing (Fig. 24). The shorter shrubs like salal, Oregon grape, bracken fern, lupin, and trailing blackberry are the most prevalent. There still appears to be more bare ground outside the exclosure than inside like in past years. Outside of exclosure there is heavy browse on dogwood, vine maple, and huckleberry.

Figure 23. Images from 2019 (left) and 2022 (right) showing growth inside exclosure in shrubland 34 over the four years of project.

Figure 24. Aerial photo of shrubland 34 from 2019 (left) and 2022 (right) showing growth of shrubs outside of exclosure over the four years.

# Land Acquisition

No land acquisitions were completed in 2022. There was significant progress made towards the The Nature Conservancy (TNC) Moss Cave land acquisition that included the completing the draft conservation easement between TNC and WDFW and the cooperative maintenance agreement between PacifiCorp and TNC. The appraisal was completed.

# References Cited/Literature Cited

Federal Energy Regularly Commission. 2008a. PacifiCorp Merwin Hydroelectric License FERC Project No. P-935. June 26, 2008.

Federal Energy Regularly Commission. 2008b. PacifiCorp Yale Hydroelectric License FERC Project No. P-2071. June 26, 2008.

Federal Energy Regularly Commission. 2008c. PacifiCorp Swift No. 1 Hydroelectric License FERC Project No. P-2111. June 26, 2008.

PacifiCorp, Public Utility District No. 1 of Cowlitz County, National Marine Fisheries Service, National Park Service, Bureau of Land Management, U.S. Fish and Wildlife Service, USDA Forest Service, Confederated Tribes and Bands of the Yakama Nation, Washington Department of Fish and Wildlife, Washington Interagency Committee for Outdoor Recreation, Cowlitz County, Cowlitz-Skamania Fire District No. 7, North Country Emergency Medical Service, City of Woodland, Woodland Chamber of Commerce, Lewis River Community Council, Lewis River Citizens At-Large, American Rivers, Fish First, Rocky Mountain Elk Foundation, Trout Unlimited, Native Fish Society and Cowlitz Indian Tribe. 2004. Settlement Agreement Concerning the Relicensing of the Lewis River Hydroelectric Projects, FERC Project Nos. 935, 2071, 2111, and 2213, Cowlitz, Clark, and Skamania Counties, Washington.  November 30, 2004.

PacifiCorp. 2008. Lewis River Wildlife Habitat Management Plan Volume I through IV. Portland, Oregon. December 2008.

PacifiCorp. 2012. Lewis River Wildlife Habitat Management Plan Old-Growth Management Objective D Old-Growth Connectivity Memorandum. Available as an attachment to the March 21, 2013 Lewis River License Implementation Terrestrial Coordination Committee Meeting Notes. Accessed at  https://www.pacificorp.com/content/dam/pcorp/documents/en/pacificorp/energy/hydro/lewis-river/license-implementation/tcc/04142021%20LR%20-%20TCC%20FINAL%20Meeting%20Notes.pdf on April 10, 2022

Perlut, N.G., A. M. Strong, T.M. Donovan, and N.J. Buckley. 2008. Grassland Songbird Survival and Recruitment in Agricultural Landscapes: Implications for Source-Sink Demography. Ecology 89 (7):1941-1952.

Ralph, C. John; Geupel, Geoffrey R.; Pyle, Peter; Martin, Thomas E.; DeSante, David F. 1993. Handbook of field methods for monitoring landbirds. Gen. Tech. Rep. PSW-GTR-144- www. Albany, CA: Pacific Southwest Research Station, Forest Service,U.S. Department of Agriculture; 41 p.

United States Fish and Wildlife Service. 2006. Biological Opinion for the Federal Energy Regulatory Commission Relicensing of the Lewis River Hydroelectric Projects: Merwin (No. 935), Yale (No. 2071), Swift No. 1 (No. 2111), and Swift No. 2 (No. 2213). U.S.

Department of Interior, U.S. Fish and Wildlife Service. Lacey, Washington. 182 pp.

Appendix A

2022 Wildlife Habitat Management Plan Schedule and Budget

Appendix B

2022 Wildlife Habitat Management Plan Schedule and Budget

Appendix C

Cover Forage Model

Appendix D

2022 Timber Harvest Maps

Appendix E

2022 Regeneration Maps

Appendix F

2022 Invasive Plant Control Area Maps

Appendix G

2022 Pollinator Project Maps

Appendix H

2022 Raptor Nest Occupancy Map

Appendix I

Raptor Nest Summary Data 1981 - 2022

Appendix J

Goshawk Survey Maps 2022

Appendix K

Wildlife Forage Monitoring Maps

Appendix L

2022 RMEF Exclosure Table