DRAFT 12 YEAR UPDATE

RECREATION RESOURCE MANAGEMENT PLAN

Lewis River Hydroelectric Projects

FERC Project Nos. 935, 2071 and 2111

Prepared by:

PacifiCorp

Portland, Oregon

July 2020

# EXECUTIVE SUMMARY

PacifiCorp, a subsidiary of Berkshire Hathaway Energy,, operates the Lewis River Hydroelectric Projects (project) (FERC Project Nos. 935, 2071, and 2111).  Commercial operations at the Merwin, Yale, and Swift 1 projects began in 1932, 1953 and 1958, respectively.  The FERC Licenses are consistent with the Settlement Agreement (SA) in regards to the terms of the licenses, issued on June 26, 2008.    In recognition  that project facilities have induced public recreation use and resulting needs in the vicinity of the project, PacifiCorp acknowledges responsibility in the SA for providing appropriate resources to help meet this existing and future recreation need over the term of the licenses.

PacifiCorp prepared and filed with the Federal Energy Regulatory Commission (FERC) the April 2004 Recreation Resource Management Plan (RRMP) under the authority of Title 18 Code of Federal Regulations (CFR) 4.51 (f) (5), which identifies the need to define the responsibilities of parties when public recreation facilities are to be provided at a hydroelectric project.  In addition, the SA specified for the completion of the RRMP in 2003.  Several agencies and other stakeholders participated in the development of the RRMP, including the USDA - Forest Service, National Park Service, USDI Bureau of Land Management, Washington Department of Natural Resources, Washington Department of Fish and Wildlife, Washington Interagency Committee for Outdoor Recreation, Vancouver-Clark Parks and Recreation Department, City of Woodland, Lewis River Community Council, Fire District #7, and interested local citizens.  These agencies and other stakeholders  continue to participate in the implementation of the RRMP over the term of licenses in an advisory capacity as part of a Lewis River Recreation Advisory Committee (LRC).

During the relicensing study phase, PacifiCorp worked with a broad group of stakeholders to design and implement the recreation studies for the projects and to develop a series of alternatives, as well as proposed protection, mitigation, and enhancement measures (PM&Es).  This group continued as a sub-group of the Negotiating Group during the settlement process and produced the set of negotiated proposed recreation actions described in the RRMP based on an overall vision for the project area (Section 1.2 - Vision for Recreation Resources).

Cowlitz County Public Utility District No. 1 (Cowlitz PUD), licensee of the Swift No. 2 Hydroelectric Project (FERC Project No. 2213), is addressing the identified recreation resource needs of this separate project in its license application (see Cowlitz PUD’s measures in Exhibit I – Settlement Agreement for Recreation Resources).

PacifiCorp uses the RRMP to manage existing and future recreation resources associated with the project.  The RRMP establishes a vision for managing recreation resources in the project vicinity, identifies proposed measures for existing and proposed recreation resources, and describes programs designed to implement those measures.  More specifically, the RRMP is an implementation guide to plan, design, construct, renovate, monitor, fund, operate, and maintain existing and future public recreation facilities and programs in the project vicinity.

The RRMP includes a number of recreation protection, mitigation, and enhancement measures (PM&Es) (included as Exhibits to this RRMP).  Future recreation needs, such as expanding existing campgrounds at Yale Lake or Swift Reservoir, are also defined.  These needs will be validated in the future through periodic monitoring of public recreation facility use and facility condition over the term of the licenses.

To accomplish this purpose and to incorporate actions from the SA, five programs are included in this RRMP:

- Recreation Facility Capital Improvement Program

- Recreation Facility Operation and Maintenance Program

- Recreation Dispersed Shoreline Use Program

- Recreation Monitoring Program

- Interpretation and Education Program

TABLE OF CONTENTS

EXECUTIVE SUMMARY	i

1.0	INTRODUCTION	1

1.1	Purpose and Intent	2

1.2	Vision for Recreation Resources	2

1.3	Implementation Priorities	6

1.4	Implementation Programs	6

1.5	Issues and Assumptions	7

1.6	Explanation of Terms	8

2.0       RRMP PLANNING, COORDINATION AND UPDATES	9

2.1	PacifiCorp and Agency Roles Summary	9

2.2	Rolling 5-Year Recreation Action Plan Development	11

2.3	Environmental Compliance and Permitting	11

2.4	Annual Lewis River Recreation Advisory Committee Review	12

2.5	Resource Integration and Coordination	13

2.6	Periodic RRMP Review and Revision	14

2.7	PeriodicUse monitoring 	15

3.0	RRMP IMPLEMENTATION PROGRAMS	15

3.1	Recreation Facility Capital Improvement Program	16

3.1.1	Recreation Capital Improvement Responsibilities	16

3.1.2	Recreation Capital Improvement Priorities	17

3.1.3	Recreation Completed Project As Builts and Future Concept Site Plans	17

3.1.4	Recreation Facility Design and Setting Guidelines	17

3.1.5	Americans with Disabilities Act (ADA) Compliance	18

3.1.6	Recreation Capital Improvement Coordination and Approvals	18

3.2	Recreation Facility Operation and Maintenance Program	19

3.2.1	Recreation Facility Operations Schedule	19

3.2.2	Recreation Facility Maintenance Standards and Frequency	20

3.2.3	Day-Use Agreement Concerning the Charging of Fees at PacifiCorp’s Lewis River Recreation Facilities	20

3.2.4	Law Enforcement and Public Services at Recreation Facilities	21

3.3	Recreation Dispersed Shoreline Use Program	21

3.3.1	Defining Suitable Dispersed Shoreline Sites	21

3.3.2	Dispersed Shoreline Site Hardening Responsibilities	23

3.3.3	Dispersed Shoreline Site Sanitary Management Responsibilities	23

3.3.4	Dispersed Shoreline Site Maintenance Responsibilities	25

3.3.5	Dispersed Shoreline Site Management Controls	25

3.3.6	Dispersed Shoreline Site Use and Resource Impact Monitoring	26

3.4	Recreation Monitoring Program	27

3.4.1	Monitoring Program Responsibilities	28

3.4.2	Monitoring Program Schedule	29

3.4.3	Monitoring Reporting	30

3.5	Interpretation and Education Program	30

3.5.1	Recreation Resources	31

3.5.2	Other Resources	31

4.0	REFERENCES	32

LIST OF FIGURES

Figure 1.0:	Recreation Facilities in the Lewis River Area 	3

LIST OF TABLES

Table 1.0:	Season and Hour of Operation of Project Recreation Facilities	19

EXHIBITS

A	Rolling 5-Year Recreation Action Plan Framework

B	Recreation Settings and Management Units

C	Completed and Proposed Recreation Measures and Schedules

D	Completed Project As Builts and Future Conceptual Site Plans

E	Recreation Monitoring Indicators and Standards

F	Recreation Monitoring Sites

G	Day-Use Site Fee Agreement

H	Collection Agreement between PacifiCorp and the USDA-FS

I	Settlement Agreement for Recreation Resources

J	FERC License Terms and Conditions

K	Recreation Developed Facility and Dispersed Site Maintenance Standards/Frequency

L	Dispersed Shoreline Recreation Sites

M	Law Enforcement and Emergency Services Agreements

N	Agreement between PacifiCorp and WDFW on River Access Sites below Merwin Dam

ACRONYMS AND ABBREVIATIONS

ADA			Americans with Disabilities Act

ADAAG	Americans with Disabilities Act Accessibility Guidelines for Buildings and Facilities

CE	Categorical Exclusion

CFR			Code of Federal Regulations

Cowlitz PUD		Public Utility District No. 1 of Cowlitz County, Washington

EA			Environmental Assessment

EIS			Environmental Impact Statement

ESA			Endangered Species Act

FERC			Federal Energy Regulatory Commission

HPA			Washington Department of Fish and Wildlife Hydraulics Project Approval

I&E			Interpretation and education

LAC			Limits of Acceptable Change

LRC			Lewis River Recreation Advisory Committee

NPS			U.S. Department of the Interior, National Park Service

NEPA			National Environmental Policy Act

NHPA			National Historic Preservation Act

O&M			Operations and maintenance

PET			Protected, endangered, and threatened

PM&E			Protection, mitigation and enhancement measure

project	Lewis River Hydroelectric Projects, FERC Project Nos. 935, 2071, 2111

READ			Resource Enhancement Alternatives Document

ROS			Recreation Opportunity Spectrum

RRMP			Recreation Resource Management Plan

SA			Settlement Agreement

SEPA			State Environmental Policy Act, Washington

USDA-FS		U.S. Department of Agriculture, Forest Service

USDI-BLM		U.S. Department of the Interior, Bureau of Land Management

VCPRD		Vancouver-Clark Parks and Recreation Department

WDFW		Washington Department of Fish and Wildlife

WDNR		Washington Department of Natural Resources

WRCO 	Washington Recreation and Conservation Office (formerly the Washington Interagency Committee for Outdoor Recreation)

# 1.0	INTRODUCTION

PacifiCorp, the Licensee, operates the Lewis River Hydroelectric Projects (project) (FERC Project No. 935, 2071, and 2111) under licenses granted by the Federal Energy Regulatory Commission (FERC).  The new FERC licenses are valid for a term ofwup to 50 years beginning June 26, 2008, when the new licenses became final.  Recognizing that project facilities have induced public recreation needs in the vicinity of the project, PacifiCorp acknowledges responsibility for providing appropriate resources to help meet this existing and future recreation need.  In April 2004, PacifiCorp prepared this Recreation Resource Management Plan (RRMP) as part of the FERC relicensing process to guide recreation resource management on project lands during the term of the new licenses.  The  RRMP was then  finalized and implemented, upon the finalization of the new licenses in June 2008. PacifiCorp has prepared this version of the Recreation Resource Management Plan in 2020 to serve as the 12 year update, as required in Section 2.6, Periodic RRMP Review and Revision.

During the relicensing study phase, PacifiCorp worked with a broad group of stakeholders to design and implement the recreation studies for the projects and to develop a series of alternatives, as well as proposed protection, mitigation, and enhancement measures (PM&Es).  This group continued as a sub-group of the Negotiating Group during the settlement process and produced the set of negotiated proposed recreation actions described in the RRMP based on an overall vision for the project area (Section 1.2 - Vision for Recreation Resources).

The RRMP was prepared under the authority of 18 Code of Federal Regulations (CFR) 4.51 (f) (5), which identifies the need to define the responsibilities of parties when public recreation facilities are to be provided at a hydroelectric project, and to prepare a recreation plan (RRMP).  Taken as a whole, the RRMP represents a single “umbrella” protection, mitigation, and enhancement (PM&E) measure for recreation resources for the project.  The RRMP is specific to PacifiCorp’s responsibility and does not make management or resource commitments for other agencies or tribes.

This section describes key elements of the RRMP including:

- Purpose and intent of the RRMP

- Long-term vision of the RRMP

- Implementation phasing of the RRMP

- Overview of the five key RRMP programs:

- Recreation facility capital improvement program

- Recreation facility operations and maintenance program

- Recreation dispersed shoreline use program

- Recreation monitoring program

- Interpretation and education program

- Issues and assumptions for the RRMP

- Explanation of terms used in the RRMP

Cowlitz County Public Utility District No. 1 (Cowlitz PUD), licensee of the Swift No. 2 Hydroelectric Project (FERC Project No. 2213), is addressing the identified recreation resource needs of this separate project in its license application (see Cowlitz PUD’s measures in Exhibit I – Settlement Agreement for Recreation Resources).

## 1.1	Purpose and Intent

The purpose of the RRMP is to specify PacifiCorp’s involvement, role and responsibilities in implementing the recreation resource components of a Settlement Agreement (SA) (Exhibit I – Settlement Agreement for Recreation Resources) and FERC license terms and conditions (Exhibit J – FERC License Terms and Conditions).  This responsibility includes managing and operating existing and future recreation facilities and use areas associated with the project including site-specific and programmatic measures.  The RRMP identifies measures for existing and proposed recreation resources and describes programs designed to implement those measures.  More specifically, the RRMP is an implementation tool to be used to plan, design, construct, renovate, monitor, fund, operate, and maintain existing and future public recreation facilities and programs in the project area for the term of the licenses.

Five programs are presented in the RRMP that are intended to implement site-specific and programmatic measures.  These proposed measures were developed as a result of negotiations between stakeholders and PacifiCorp; agency, tribal, and public consultation; technical studies conducted for relicensing by EDAW, Inc. for PacifiCorp; Resource Enhancement Alternatives Document (READ) process; and the Draft Environmental Assessment process for relicensing.

## 1.2	Vision for Recreation Resources

The long-term vision for the project area has been defined by PacifiCorp and stakeholders during the relicensing process.  This vision includes how project-related recreation resources should be managed in the project area (Figure 1.0) for the term of the  licenses and includes the following:

- A balance of various resource needs and the best outcome possible for the region’s recreation resources (southwest Washington and the Portland/Vancouver metropolitan area);

- A recognition that not all existing and long-term recreation needs can be accommodated in the project area because of the need to balance resource needs;

- Recognition that fishing is an important recreation activity in the project area;

- Recognition that different project reservoirs represent different types of recreation settings along a spectrum from semi-primitive to rural, including project facilities.  It is the desire of the stakeholders and PacifiCorp to preserve this existing range of settings and experiences into the future;

- Place a priority on enhancing the diversity of opportunities through ADA

- upgrades and a focus on new facilities/opportunities that are currently not provided;

- Make enhancements to the current system of parks before expanding;

- Acknowledgement that things will change over time and some adaptive management is an appropriate strategy to manage recreation resources in future;

- A desire to maintain and/or improve the experience now enjoyed by residents of and visitors to the project area; and

- A commitment to monitoring and managing recreation resources in the project area including recreation facility capacity, shoreline dispersed recreation use, and others (see Section 3.4 - Recreation Monitoring Program).

Insert Figure 1.0 – “Recreation Facilities in the Lewis River Area”, identifies recreation facilities and use areas, including below Merwin dam. (11x17 color)

The RRMP includes the development of many new recreation opportunities and expansion of existing ones through the term of the  licenses. It is the intent of the RRMP to retain the different existing recreation settings found in the project area to the greatest extent possible. These different settings are defined as five recreation land classifications, including semi-primitive, roaded natural, rural and project facilities (Exhibit B – Recreation Settings and Management Units) modeled after the USDA-FS’ Recreation Opportunity Spectrum (ROS) planning framework (Clark and Stankey 1979).

Existing recreation management as well as future recreation development as defined in the RRMP will be consistent with these five recreation land classifications as defined below.

- Semi-Primitive (SP) – Occasional evidence of human activity, including some minor structures.  Predominantly natural environment (57.5 miles of shoreline, 45 percent of study area).

- Roaded Natural (RN) – Moderate evidence of human activity, including occasional docks and other minor structures; occasional single-family homes or cabins.  The setting is predominantly natural in appearance, but may include regularly maintained, light duty roads (47.4 miles of shoreline, 37 percent of study area).

- Rural (R) – Human activity/presence is highly evident.  Man-made structures are frequent and may be dominant features of the landscape.  Natural environment is substantially modified but is still rural in nature (12.4 miles of shoreline, 10 percent of study area).

- Project Facilities (PF) – Human activity/presence and man-made structures are a dominant feature of the landscape.  This highly modified environment includes Project facilities such as dams, powerhouses, substations, and transmission lines (10.3 miles of shoreline, 8 percent of study area).

In addition, six geographic recreation management units (Swift Reservoir, Swift Bypass Reach, Swift 2 Power Canal, Yale Lake, Lake Merwin, and Lower River Below Merwin Dam) have been defined.  These management units are referred to and used in the Recreation Monitoring Program (Section 3.4) for data collection and analysis purposes and in RRMP decision-making by management area.

## 1.3	Implementation Priorities

The RRMP has identified three priority levels for implementation that are further defined in Exhibit C – Completed and Proposed Recreation Measures and Schedules,.  These overall priorities include:

- Priority 1 - Provide an enhanced diversity of recreation opportunities in the project area, generally during the first 5- to 10-years of the licenses.  In addition, when a project recreation facility is constructed or a recreation program is initiated, maintain existing and new recreation facilities, programs and other resources in the project area for the license term (current year through the term of the licenses, or as appropriate to the specific action);

- Priority 2 - provide upgrades and modernization of existing recreation facilities in the project area, generally during years 10 to 15 of the new licenses;

- Priority 3 - expand recreation facilities and opportunities up to specified limits (Exhibit C – Completed and Proposed Recreation Measures andSchedules) in the project area, generally during years 15 to 25 of the new licenses, or when the recreation monitoring threshold triggers for new development expansion are reached.

It is important to note for the purposes of this 12 year RRMP update, that many of the Priority 1 recreation opportunities have been completed.  An up to date (Fall 2020) summarization of those recreation opportunities are provided in more detail in Section 3.1 and Exhibit C. Additionally, as builts for completed projects have been included in Exhibit D to memorialize the progress of PacifiCorp’s SA obligations to date.  At the time of this update, upgrades and modernization of existing recreation facilities as described in Priority 2 and use monitoring and planning for recreation expansions as described in Priority 3 are now the focus.

## 1.4	Implementation Programs

This section provides an overview of the RRMP’s five implementation programs.  These programs address PacifiCorp’s responsibilities for implementing the recreation resource actions identified in theSA (Exhibit I – Settlement Agreement for Recreation Resources) and FERC license terms and conditions (Exhibit J – FERC License Terms and Conditions).  The five RRMP programs include:

- A Recreation Facility Capital Improvement Program (see Section 3.1) defines construction-related responsibilities to address project-related recreation needs, summarizes completed and identifies proposed recreation development projects,  identifies locations and provides as builts and conceptual site plans of the development measures, and discusses general facility development standards and criteria to be used.

- A Recreation Facility Operations and Maintenance Program (see Section 3.2) that defines existing and future operation and maintenance responsibilities to address existing and future project-related recreation facility needs, and discusses general facility and use area maintenance standards.

- A Recreation Dispersed Shoreline Use Program (see Section 3.3) that defines suitable shoreline campsites and day use sites, site hardening and maintenance responsibilities and frequencies, and management controls and user information at dispersed shoreline sites on the project reservoirs.

- A Recreation Monitoring Program (see Section 3.4) that defines how recreation resource monitoring will be conducted at selected sites and areas and how the monitoring information will be used in decision-making.  Features of this program include the use of monitoring standards and indicators.  Specific details of the monitoring program are defined in Section 3.4 and in Exhibit E – Recreation Monitoring Indicators and Standards, and in Exhibit F – Recreation Monitoring Sites.

- An Interpretation and Education (I&E) Program (see Section 3.5) that defines how hydroelectric energy production, environmental, cultural, and informational interpretation and education will be coordinated and conducted on project lands.  This program, finalized in April 2010, involves several resource areas including recreation and aesthetics, fisheries, water quality, wildlife, botanical, and cultural.  Input from these various resource areas was used to help define the framework for the preparation of thedetailed I&E Program.  This program was developed involving input from several agencies, tribes, and other stakeholders as described in Section 3.5.  In addition, PacifiCorp will continue to provide information on available project recreation facilities and programs as is currently done.

## 1.5	Issues and Assumptions

Several issues and assumptions addressed during relicensing are listed below.  These are noted here so that they may be referred to when updating the RRMP over time as necessary.

- The project has induced public recreation need principally within, but also in areas adjacent to, the FERC project boundaries surrounding the project water bodies.  To help satisfy this public recreation need, PacifiCorp has developed, operated, and maintained various existing public recreation facilities in the project area that became a part of the new licenses.  These facilities have generally satisfied existing need for public recreation and access to project water bodies.  However, some existing facilities need to be renovated and upgraded as part of the new licenses and are noted in the RRMP.

- PacifiCorp also acknowledges that the need for public recreation facilities and access is anticipated to increase in the future, and that some needs may change over time as additional recreation activities or visitor preferences emerge.

- PacifiCorp will comply with guidelines to implement the federal Americans with Disabilities Act (ADA) that mandates upgrading some existing recreation facilities now and in the future as new ADA Accessibility Guidelines for Buildings and Facilities (ADAAG, as amended) are adopted for various types of outdoor recreation facilities and activities currently not addressed.

- PacifiCorp acknowledges the need to better manage shoreline dispersed camping and day use activities within the project boundary.

- PacifiCorp acknowledges that there are some off-project recreation impacts on U.S. Department of Agriculture, Forest Service (USDA-FS)-managed lands.  These identified impacts result in the need for funding for the management of dispersed undeveloped campsites and day use sites.

- The stakeholders and PacifiCorp acknowledged that not all recreation needs requiring new facilities may be met during the term of the new licenses.  Specific new recreation developments in the project area are identified in the RRMP (Exhibit C – Completed and Proposed Recreation Measures andSchedules) and were agreed upon by the stakeholders during the settlement process.

## 1.6	Explanation of Terms

Key terms and concepts used throughout the RRMP that are relevant to recreation planning for the project include:

- PacifiCorp - a subsidiary of Berkshire Hathaway Energy .

- Project - The Lewis River Hydroelectric Projects, FERC Project Nos. 935, 2071, and 2111.  Recreation resource measures solely associated with the Swift No. 2 Project (FERC Project No. 2213) are addressed separately by Cowlitz County Public Utility District No. 1 (Cowlitz PUD).

- Project boundary - The FERC project boundary as amended in the June 2008 licenses, including project reservoir recreation sites and the Merwin fishing access site below Merwin dam (see Exhibit G in volume 1 of the FERC license application for amended project boundaries [not attached]).

- Project-related recreation need - The existing and future public recreation facilities, use areas, and programs that have been developed or are needed as a direct result of the development and operation of the project and are assigned to PacifiCorp.

- Project water bodies - The bodies of water that have been created by the project including the 3 reservoirs (Swift Reservoir, Yale Lake, and Lake Merwin).

- Project vicinity - The area of potential affect of the project that is principally located within, and adjacent to, the FERC project boundary surrounding Merwin, Yale, and Swift reservoirs, the wildlife habitat management lands, the three fish hatcheries for interpretive potential, trails, and the five fishing access sites below Merwin dam.

- Licenses - The FERC licenses for the Lewis River Projects, FERC Project Nos. 935 (Merwin Project), 2071 (Yale Project), and 2111 (Swift No. 1 Project) (excludes FERC Project No. 2213 [Swift No. 2 Project]).

## 2.0	RRMP PLANNING, COORDINATION AND UPDATES

An important part of the RRMP over the term of the new licenses will be ongoing planning, coordination, and updates related to recreation resources in the project area.  Section 2.0 describes how the RRMP will be coordinated and updated during the term of the new licenses.  Specific topics include the following:

- PacifiCorp and Agency Roles and Responsibility Summary

- Rolling 5-Year Recreation Action Plan Development

- Environmental Compliance and Permitting

- Annual Lewis River Recreation Advisory Committee Review

- Resource Integration and Coordination

- Periodic RRMP Review and Revision

- Periodic Reporting to the FERC

## 2.1	PacifiCorp and Agency Roles Summary

Implementation of the RRMP is the responsibility of PacifiCorp.  PacifiCorp’s expectations of the basic roles of the primary recreation resource entities involved in RRMP implementation are listed below.  These entities include PacifiCorp, Cowlitz PUD, USDA-FS, Washington Department of Fish and Wildlife (WDFW), Washington Department of Natural Resources (WDNR), Washington Recreation and Conservation Office (WRCO),Vancouver-Clark Parks and Recreation Department (VCPRD), and the Clark, Cowlitz, and Skamania County Sheriff’s Departments.  It is acknowledged that PacifiCorp, through the RRMP, cannot assign funding, staffing, or other resource allocation responsibilities to other entities, such as the USDA-FS, unless specified in a memorandum of agreement or understanding or other legal document.

PacifiCorp:  Roles include:

- Implementation of the RRMP.

- Coordination and preparation of annual recreation plans as part of the Rolling 5-Year Recreation Action Plan process (Exhibit A – Rolling 5-Year Recreation Action Plan Framework).

- Coordination with other project-related resource management plans.

- Preparation of periodic reporting to the FERC.

- Providing annual law enforcement funding to the county Sheriff’s Departments per the SA (Exhibit M – Law Enforcement and Emergency Services Agreements).

- Preparing periodic updates of the RRMP and track changes.

- Participating in annual or periodic Lewis River Recreation Advisory Committee (LRC) meetings, multiple-resource groups(s), or other planning and coordination frameworks yet to be determined.

- Support an ongoing partnership between the utilities, citizens and special interest groups, including state, federal and local government.

- ).

Cowlitz PUD:  Roles include:

- Input on annual recreation plans as part of PacifiCorp’s Rolling 5-Year Recreation Action Plan process (Exhibit A – Rolling 5-Year Recreation Action Plan Framework).

- Participation in annual or periodic LRC meetings, multiple-resource groups(s), or other frameworks yet to be determined.

USDA-FS:  Roles include:

- Input on annual recreation plans as part of PacifiCorp’s Rolling 5-Year Recreation Action Plan process (Exhibit A – Rolling 5-Year Recreation Action Plan Framework).

- Participation in annual or periodic LRC meetings, multiple-resource groups(s), or other frameworks yet to be determined.

U.S. Department of the Interior-BLM (USDI-BLM), U.S. Department of the Interior-National Park Service (NPS), WDFW, WDNR, WIAC, VCPRD, Cowlitz County, Skamania County, City of Woodland, and Lewis River Community Council:  Roles include:

- Input on annual recreation plans as part of PacifiCorp’s Rolling 5-Year Recreation Action Plan process (Exhibit A – Rolling 5-Year Recreation Action Plan Framework).

- Participation in annual or periodic LRC meetings, multiple-resource groups(s), or other frameworks yet to be determined.

Clark, Cowlitz and Skamania County Sheriff’s Departments:  Roles include:

- Input on annual recreation plans as part of PacifiCorp’s Rolling 5-Year Recreation Action Plan process (Exhibit A – Rolling 5-Year Recreation Action Plan Framework).

- Participation in annual or periodic LRC meetings, multiple-resource groups(s), or other frameworks yet to be determined.

- Provide law enforcement services per separate agreements with PacifiCorp (Exhibit M – Law Enforcement and Emergency Services Agreements).

## 2.2	Rolling 5-Year Recreation Action Plan Development

Prior to each annual meeting with other recreation providers and agencies in the project vicinity, PacifiCorp will prepare a plan to document and coordinate upcoming and past projects and operations.  Planned recreation-related activities will be documented in a Rolling 5-Year Recreation Action Plan.  A framework for this annual plan is presented in Exhibit A – Rolling 5-Year Recreation Action Plan Framework.  This framework plan was tested in the initial years of implementation and will be adapted as necessary.  PacifiCorp and the agencies will each designate a Contact Person who will coordinate planned RRMP-related activities.

At an annual meeting, the Rolling 5-Year Recreation Action Plan will be presented by PacifiCorp.  The Action Plan will document progress in implementing the RRMP, the prior year’s activities, the current upcoming year’s activities, and the next 4 year’s planned activities, and monitoring activities (see Section 3.4).  These plans will be detailed for the following RRMP programs:

- Section 3.1 - Recreation Facility Capital Improvements

- Section 3.2 - Recreation Facility Operations and Maintenance

- Section 3.3 - Recreation Dispersed Shoreline Use

- Section 3.4 - Recreation Monitoring

- Section 3.5 - Interpretation and Education (I&E)

## 2.3	Environmental Compliance and Permitting

PacifiCorp will be responsible for funding and/or conducting mandatory environmental analyses, compliance, and permitting for recreation-related construction projects identified in Exhibit C – Completed and Proposed Recreation Measures and Schedules and Exhibit D – Completed Project As Builts and Future Conceptual Site Plans.

During annual meetings, PacifiCorp will consider the upcoming needs for environmental analyses, compliance, and permitting for all upcoming recreation projects.  Because of the lead-time needed for some compliance activities – surveys for protected, endangered, or threatened (PET) species, coordination of National Environmental Policy Act (NEPA) or Washington State Environmental Policy Act (SEPA) compliance, public involvement, conducting cultural resource inventories, or conducting Endangered Species Act (ESA) Section 7 consultation - advance scheduling of such activities is essential for timely implementation of the recreation projects.  Such activities should be scheduled 2 years in advance, to the extent possible.  PacifiCorp and the agencies will consult as necessary to determine scheduling needs.

Environmental analysis, compliance, and permitting activities may include, but it not limited to the following:

- Washington SEPA and federal NEPA compliance

- U.S. Army Corps of Engineers administered Clean Water Act - Section 404 wetland permitting

- WA Department of Ecology, Section 401 Water Quality Certification

- WDFW Hydraulics Project Approval (HPA)

- National Historic Preservation Act (NHPA) Section 106 compliance for cultural resources

- ESA compliance

- County zoning and permitting requirements

- Shoreline permits

- Others as needed

The USDA-FS will be the lead agency for environmental analysis, compliance, and permitting for projects within USDA-FS-managed lands including Drift Creek Cove on Swift Reservoir.  As lead agency for NEPA compliance on USDA-FS-managed lands, the USDA-FS will make a determination about the level of NEPA compliance necessary for each recreation project in accordance with current USDA-FS NEPA compliance requirements.  NEPA compliance will be funded by PacifiCorp if the action is directly related to the project, as appropriate.  NEPA compliance will be performed by PacifiCorp or the USDA-FS, as mutually agreed to by the two parties.  Federal NEPA and Washington SEPA compliance determinations may include a Categorical Exclusion (CE), Checklist, Environmental Assessment (EA), or Environmental Impact Statement (EIS), as appropriate per USDA-FS guidance.

To the extent possible, planned recreation projects will be grouped together to minimize environmental compliance and permitting needs and to foster review of cumulative effects.  Such groupings may be geographical (by reservoir), temporal (in block of years), or topical (similar recreation facilities).  NEPA and/or SEPA compliance will also be tiered, to the extent possible.  NEPA may be tiered under the broader policy-oriented FERC relicencing EIS.

If a planned recreation project is found to have significant impacts that cannot be adequately mitigated or avoided, alternative recreation projects or sites will be considered to satisfy the intended need of the original project.  Alternative sites outside of the project vicinity will not be considered as alternatives unless agreed to by PacifiCorp.

## 2.4	Annual Lewis River Recreation Advisory Committee Review

A Lewis River Recreation Advisory Committee (LRC) will be formed as a part of the implementation of the RRMP and will meet at least annually.  The role of the LRC will be to help coordinate planned activities being implemented by PacifiCorp as part of the RRMP's programs.  Periodic LRC meetings will serve as a forum to discuss topics of mutual benefit and concern to those involved.  Planned activities by other recreation providers in the project vicinity will also be discussed.

LRC members to be invited will include:

- Yakama Nation

- Cowlitz Indian Tribe

- Cowlitz PUD

- USDA-FS

- USDI- BLM

- NPS

- WDFW

- WDNR

- WRCO

- VCPRD

- Cowlitz County

- Skamania County

- Clark, Cowlitz and Skamania County Sheriff's Departments

- City of Woodland

- Lewis River Community Council

- PacifiCorp

PacifiCorp will prepare the Rolling 5-Year Recreation Action Plan (Exhibit A – Rolling 5-Year Recreation Action Plan Framework) for the upcoming year (to the extent possible) and present this annual plan to the LRC at its annual meeting.  The LRC will have the opportunity to review and comment on the annual plan for 30 days prior to its full implementation by PacifiCorp.

The members of the LRC may provide comments to PacifiCorp concerning implementation of the recreation measures; however, the LRC shall not have the authority to alter implementation plans or the RRMP without the written agreement of PacifiCorp. Any disagreements by the parties related to PacifiCorp’s decisions may be resolved via the dispute resolution process included in the Settlement Agreement.

## 2.5	Resource Integration and Coordination

Project-related recreation actions being planned by PacifiCorp as part of the RRMP will be coordinated with other resources to avoid potential resource problems or conflicts.  A framework for inter-resource coordination will be developed and implemented.  This framework will involve periodic or annual meetings between the LRC and other project specific license implementation resource committees.

Because of simultaneous enhancement activities occurring, both formal and informal communications are anticipated.  An important goal of this communication is to achieve a balanced integration of sometimes competing or complementary resource goals for project lands and waters.  As a result, resource coordination will include:

- Conducting ongoing and regular consultation with interested parties and project specific license implementation resource committees;

- Sharing of information and criteria that is used to make resource decisions;

- Clarifying resource priorities as necessary; and

- Coordinating or conducting an assessment or consultation that will help solve a particular problem or resolve key issues.

## 2.6	Periodic RRMP Review and Revision

Implementation of the recreation measures in the RRMP is expected to occur as detailed in the various programs through the term of the June 2008licenses.  However, some flexibility is built into the RRMP to address unanticipated changes in conditions over time.

At annual LRC meetings where the Rolling 5-Year Recreation Action Plan (Exhibit A – Rolling 5-Year Recreation Action Plan Framework) is discussed, the parties may consider potential adjustments in some specific actions or schedules if needed and appropriate.  PacifiCorp will consider these scheduled changes of specific actions at this time.

The RRMP will be reviewed and updated by PacifiCorp every 6 and 12 years following the new licenses becoming final, or as agreed upon by PacifiCorp and agencies.  The six-year review will not include a reprinting of the document, if changes are needed and agreed to, an “amendment” to the plan will be prepared.  However, all year-to-year changes will be tracked and documented.  At the 12-year review, the document will be reprinted if changes are made during that review or the previous 6-year review.  This review will occur in conjunction with the annual LRC meetings.  Recommendations for changes to the RRMP may be submitted by LRC members and will be considered by PacifiCorp.  Agreed-upon changes to the RRMP will be incorporated into a revised RRMP document.  The revised RRMP will be submitted to the FERC for final review and approval.  Any disagreements on revisions to the RRMP may be resolved using the dispute resolution process in the Settlement Agreement.  Revisions to the RRMP will not contradict overall decisions made and agreed upon during the Settlement Agreement process in 2003.

Factors that may trigger 6 and/or 12-year revisions of the RRMP include:

- Revisions and updates to agency land and resource management plans;

- Catastrophic natural events, such as major forest fires or natural disasters, and significant effects of social disorder;

- New federal and state policies, regulations, and laws that significantly affect recreation resources in the project area for the new license terms; and

- Documented changes in demographics use patterns, visitor needs, etc.

If an implementation item in the RRMP is modified during the review and update process the modified action must be cost neutral to the original project cost estimate unless otherwise agreed to by PacifiCorp .  For the modified action, these amounts will not exceed the original project cost limits for design, engineering, permitting and construction, except to comply with changing legal mandates.  PacifiCorp project management and administrative time will not be charged against these amounts.

## 2.7	Periodic Use Monitoring

PacifiCorp will periodically preparemonitoring reports, whichwill be prepared by PacifiCorp and reviewed by the LRC every 4, 6 and 12 years as described in Exhibit E- Recreation Monitoring Indicators and Standards and Exhibit F- Recreation Monitoring Sites. These monitoring reports will document activities performed in the monitoring program (see Section 3.4) including recreation facility capacity levels, user counts, and other monitoring efforts.

- .

# 3.0	RRMP IMPLEMENTATION PROGRAMS

This section describes the RRMP’s five programs that provide direction to PacifiCorp on how to manage recreation resources in the project area.  In addition, these programs are developed to implement the SA (Exhibit I – Settlement Agreement for Recreation Resources) and the FERC License Terms and Conditions (Exhibit J – FERC License Terms and Conditions).  These programs include:

- Recreation Facility Capital Improvement Program

- Recreation Facility Operation and Maintenance Program

  - Recreation Dispersed Shoreline Use Program

  - Recreation Monitoring Program

  - Interpretation and Education Program

Within the overall vision for recreation resources that are described in Section 1.2 of the RRMP, the Parties to the Settlement Agreement assembled a package of recreation enhancements with the purpose of supporting and enhancing that vision and providing the best fit for sustainable public access and resource protection.  One of the major priorities for the Parties was expanding the diversity of recreation opportunities available to the public by providing certain ADA upgrades to existing facilities and new opportunities including trails and group use shelters at existing day-use areas.  The second priority was upgrading other existing facilities to be ADA compliant and providing a better experience for the visitor.  As part of the longer-term vision, the Parties saw a need to address some of the demand for expanded camping facilities at Yale and Swift reservoirs but did not recommend meeting all of the future demand for camping given resource constraints and the vision outlined in Section 1.2.

Cowlitz PUD, licensee of the Swift No. 2 Hydroelectric Project (FERC Project No. 2213), is addressing the identified recreation resource needs of this separate project in its license application (see Cowlitz PUD’s measures in Exhibit I – Settlement Agreement for Recreation Resources).

## 3.1	Recreation Facility Capital Improvement Program

PacifiCorp will continue to implement identified Recreation capital improvements that are intended to help meet many but not all of the existing and future recreation needs identified in the project area by upgrading existing facilities and/or constructing new facilities where appropriate as defined in Exhibit C – Completed and Proposed Recreation Measures and Schedules.  The program identifies funding and construction responsibilities, construction schedules, recreation development site plans, facility development standards, and ADA compliance.  Six capital improvement program elements are discussed below.

### 3.1.1	Recreation Capital Improvement Responsibilities

PacifiCorp will be responsible for funding and construction implementation of the Recreation Capital Improvement Program presented in these two RRMP exhibits:

- Exhibit C – Completed and Proposed Recreation Measures andSchedules

- Exhibit D – Completed Project As Built and Future Conceptual Site Plans

PacifiCorp will be responsible for designing, permitting, and constructing the recreation facility projects identified as “capital improvements” in these exhibits.  PacifiCorp will manage and perform most of the construction-related capital improvement projects.  Detailed construction documents will be prepared by PacifiCorp and then submitted to the appropriate agencies for review and approval prior to construction.  These construction documents will incorporate the results of available and required resource, engineering, topographic, geo-technical/soils, cultural resource and vegetative studies.  These activities will be discussed at annual LRC meetings as appropriate.

### 3.1.2	Recreation Capital Improvement Priorities

Capital improvement projects are categorized within three priorities (see Section 1.3), with priority also being given to operations and maintenance once facilities are constructed.  This overall guidance for prioritization was used in developing the implementation schedule (Exhibit C – Completed and Proposed Recreation Measures andSchedules) and will continue to be used during annual LRC meetings to discuss and prioritize future projects as needed.

### 3.1.3	Recreation Completed Project As Builts and Future Concept Site Plans

Recreation facility development and upgrades are identified to help satisfy existing and future project-related recreation needs in the project area and vicinity below Merwin dam.  This includes new, expanded, and relocated public recreation facilities that will be implemented during the license terms.  Recreation development as builts and concept site plans for many of these improvements are included in Exhibit D – Completed Project As Builts and Future Conceptual Site Plans.  These conceptual plans provide design guidance only for proposed recreation projects contained in Exhibit C – Completed and Proposed Recreation Measures andSchedules, .  Additional detailed design and development of construction drawings will be needed to construct each project prior to implementation.  Further refined concept plans will be required at the time that these individual projects are initiated.

### 3.1.4	Recreation Facility Design and Setting Guidelines

The following facility design and setting guidelines will be used by PacifiCorp to site, construct, and upgrade recreation facilities identified in Exhibit C – Completed and Proposed Recreation Measures and Schedulesand Exhibit D – Completed Project As Builts and Future Conceptual Site Plans.  Facility design and new facility siting will:

- Comply with ADA and its implementing accessibility guidelines (ADAAG), as amended;

- Comply with all appropriate public health and safety codes and regulations;

- Provide design continuity and a visitor experience consist with the recreation setting and management unit where the facility is located (Exhibit B – Recreation Settings and Management Units);

- Provide the opportunity for a high quality visitor experience and/or enhance visitor convenience;

- Minimize facility and site deterioration and operations and maintenance costs; and

- Protect the natural and cultural environment.

Recreation facilities constructed within USDA-FS-managed lands (hardened sites at Drift Creek Cove) will be designed and constructed to meet federal standards and design guidelines for the appropriate ROS setting as depicted in Exhibit B – Recreation Settings and Management Units.

Recreation facilities constructed on PacifiCorp-owned or managed lands will be designed and constructed to be consistent with the appropriate recreation setting and management unit (see Section 1.2) as depicted in Exhibit B – Recreation Settings and Management Units.  To be consistent with the recreation setting, where appropriate, recreation facility design will utilize North Pacific Province concepts depicted in the USDA-FS’ The Built Environment Image Guide for the National Forests and Grasslands (USDA-FS 2000).  One exception is that PacifiCorp has adopted a standard concrete block restroom/shower building design with a red-colored metal roof at almost all of it recreation facilities.  This building design may not be consistent with the USDA-FS’ design guidelines, but will be used as the standard for new restrooms at project facilities because of continuity and high visitor preference.

### 3.1.5	Americans with Disabilities Act (ADA) Compliance

Many ADA-related facility improvements are identified in Exhibit C – Proposed Recreation Measures, Schedules, and Costs and Exhibit D – Conceptual Site Plans.  These proposed improvements are based on both existing ADA guidelines as defined in ADAAG, such as parking, toilets, and boat docks; as well as proposed new ADAAG guidelines currently under review by the U.S. Access Board for other facilities, such as campsites, picnic sites, swimming areas, and trails.  ADA compliance needs also include accessible pathway access to each of these primary site design elements.  Any newly constructed or significantly expanded, modified or renovated facility will conform to the most current ADAAG, as amended, that is in effect at the time of design, permitting and construction.

### 3.1.6	Recreation Capital Improvement Coordination and Approvals

Proposed capital projects will be reviewed annually at the LRC meetings and will be included in the Rolling 5-Year Recreation Action Plan.  New capital improvement projects will be coordinated and permitted, as needed, with the appropriate approving jurisdiction.  PacifiCorp will acquire all necessary permits, certifications, and approvals as defined in Section 2.3 (additional requirements may exist at the time of project implementation that need to be complied with) to construct the capital improvement projects identified in Exhibit C – Completed and Proposed Recreation Measures and Schedules and Exhibit D – Completed Project As Builts and Future Conceptual Site Plans.

PacifiCorp and members of the LRC support the concepts of leveraging and cost sharing.  Any entity seeking to propose a means of increasing public benefits and/or the efficiency of delivering recreation benefits to project visitors and area residents through cost sharing or fund leveraging shall present a proposal at the annual LRC meeting, or other means as appropriate.  Such proposals will be considered by PacifiCorp as long as they do not conflict with the FERC license terms and conditions as defined in Exhibit J – FERC License Terms and Conditions.  Potential fund leveraging or cost sharing will be documented in the Rolling 5-Year Recreation Action Plan prior to implementation.  Accounting for fund leveraging and cost sharing will occur at annual LRC meetings.

## 3.2	Recreation Facility Operation and Maintenance Program

This program defines PacifiCorp’s developed recreation facility operations and maintenance (O&M) responsibilities, as well as O&M standards and frequencies to be used by PacifiCorp.  Periodic O&M of existing and future recreation facilities is a required element of any recreation plan.

As defined in Exhibit C – Completed and Proposed Recreation Measures and Schedules, PacifiCorp will perform all annual O&M of identified recreation facilities using the standards and frequencies defined in Exhibit K – Recreation Developed Facility and Dispersed Site Maintenance Standards/Frequency.  This O&M performance will be through the use of a private concessionaire, or will be performed by PacifiCorp or other staff as necessary.  PacifiCorp will schedule and perform all necessary O&M of recreation facilities by providing necessary personnel, equipment, materials, and management as appropriate.

Annual O&M responsibilities and standards/frequencies for designated  shoreline dispersed sites (Exhibit L – Dispersed Shoreline Recreation Sites) are addressed in Section 3.3, Recreation Dispersed Shoreline Use Program.

PacifiCorp and LRC members may engage in annual O&M cost sharing and fund leveraging if this will provide added efficiency and cost reduction to the project and/or enhance the experience of area residents and project visitors.  Such activity will be identified during annual LRC meetings and in the Rolling 5-Year Recreation Action Plan prior to implementation.  The accounting for annual cost sharing and fund leveraging will occur at annual LRC meetings.

### 3.2.1	Recreation Facility Operations Schedule

Recreation facilities operated by PacifiCorp will be open and available for public use in the project area according to Table 1 below.  This schedule was developed to accommodate area residents, boat and bank anglers, big game and waterfowl hunters, peak season and shoulder season reservoir and river visitors, and winter range habitat use by elk and other wildlife.  Changes to Table 1 may be made after consultation with the LRC at annual meetings.

### 3.2.2	Recreation Facility Maintenance Standards and Frequency

Adequate maintenance of PacifiCorp recreation facilities, both fee and non-fee sites, will be performed in accordance with the facility maintenance standards and frequencies defined in Exhibit K – Recreation Developed Facility and Dispersed Site Maintenance Standards/Frequency.  These recreation facility maintenance standards and frequencies may be revised if needed as conditions change over time.  Any changes will be reviewed as appropriate at annual LRC meetings.

##### Table 1.	Season and Hours of Operation of Project Recreation Facilities.

| Recreation Site | Season/Hours of Operations |
| --- | --- |
| Island River Access | Year Round, 24 hours |
| Cedar Creek River Access | Year Round, 24 hours |
| Lewis River Fish Hatchery River Access | Year Round, 24 hours |
| Johnson Creek Fishing Access | Year Round, 24 hours |
| Merwin River Access | Year Round, 24 hours |
| Merwin Park | April 1st –Sept 30th 5 A.M.-9 P.M., Oct 1st – Mar 31st , 7:30 A.M.-6 P.M. |
| Speelyai Bay Park and Boat Launch | April 1st through September 30th , 5 A.M.–10 P.M., Oct 1st – Mar 31st , 7 A.M.-6 P.M. |
| Cresap Bay Campground and Day-Use/Boat Launch | Friday before Memorial Day through two weeks after Labor Day, 6 A.M. – 9 P.M. |
| Saddle Dam Park and Boat Launch | Friday before Memorial Day through Labor Day, 5 A.M.–10 P.M. |
| Yale Park and Boat Launch | April 1st through Sept. 30th , 5 A.M.–10 P.M., Oct 1st – Mar 31st , 7 A.M.-6 P.M. |
| Cougar Campground and Cougar Park | Friday before Memorial Day through Labor Day, 6 A.M. – 9 P.M. |
| Beaver Bay Campground and Day Use Area/Boat Launch | Friday before the last Saturday of April through September 30, 6 A.M. – 9 P.M. |
| Swift Forest Camp and Day Use Area/Boat Launch | Friday before Memorial Day through November 30, 6 A.M.-9 P.M. |
| Eagle Cliff Park | Year Round, 24 hours |

### 3.2.3	Day-Use Agreement Concerning the Charging of Fees at PacifiCorp’s Lewis River Recreation Facilities

PacifiCorp will continue to implement a parking fee program at its reservoir day-use facilities as defined in Exhibit G – Day-Use Site Fee Agreement through the term of the licenses.  Changes to the parking fee program, if any, will be reviewed per the adaptive management process outlined in the agreement in Exhibit G – Day-Use Site Fee Agreement.

### 3.2.4	Law Enforcement and Public Services at Recreation Facilities

PacifiCorp will continue the current practice of providing supplemental funding for land-based and water-based law enforcement for visitor management and control.  This funding will be used to promote the health and safety of project recreation visitors, area residents who use the project’s recreation facilities, and PacifiCorp staff and contractors, and to protect Project-related fish, wildlife, and cultural resources.  Public and private patrols may be used as appropriate.

PacifiCorp will continue to provide for on-site recreation facility security and visitor management and control through the use of roving private security, company personnel, camp hosts, operations concessionaire personnel, and facility design and traffic control devices.

PacifiCorp will continue the current practice of contracting with law enforcement agencies for supplemental land-based patrols and water-based patrols.  These agreements may be modified over time as needed to address changing conditions in the project area.  Agreements with the law enforcement agencies are presented in Exhibit M – Law Enforcement and Emergency Services Agreement.

## 3.3	Recreation Dispersed Shoreline Use Program

This Recreation Dispersed Shoreline Use Program identifies a management approach that addresses dispersed shoreline campsites and day use sites on project reservoirs.  This program focuses on boat-in dispersed campsite improvements and management while leaving dispersed day use sites in their current condition since few impacts at day use sites were observed.  Seven elements are included in this program:

- Defining suitable dispersed shoreline sites

- Hardening of suitable shoreline campsites

- Sanitation and trash management at dispersed shoreline sites

- Dispersed shoreline site maintenance

- Dispersed shoreline site visitor management control

- Dispersed shoreline site use and resource impact monitoring

- Dispersed shoreline site program schedule

### 3.3.1	Defining Suitable Dispersed Shoreline Sites

During the 2001 relicensing studies, at least 92 dispersed shoreline campsites and day-use sites were identified in the project area (Exhibit L – Dispersed Shoreline Recreation Sites).  Demand projections at that time indicated that as many as 57 new shoreline dispersed sites would be needed to accommodate future camping demand over the next 30 year period for a total demand of 149 dispersed shoreline camp and day-use sites.  However, the ability to develop new dispersed shoreline sites is limited by a lack of suitable areas and by ecological constraints.  Constraints related to the development of new sites, combined with continuing high user demand, is expected to cause increased competition for the limited supply of dispersed shoreline sites at the project reservoirs in the future.  Visitor use levels and site impacts at some of the existing dispersed shoreline campsites appear to be approaching overall site capacity as defined in Exhibit E – Recreation Monitoring Indicators and Standards.  This conclusion is based on impacts observed, such as vegetation damage and sanitation problems.  However, at many other shoreline day-use sites, few impacts were observed and these day-use sites appear to be handling visitor use well with few observed problems.

Of the 92 existing dispersed shoreline day-use sites and campsites on the three reservoirs, many have characteristics that make them suitable for long-term use as campsites with the potential for site hardening (Exhibit L – Dispersed Shoreline Recreation Sites).  Inventoried day use sites were typically much smaller and lacked evidence of overnight use and impacts such as fire rings, compared to the dispersed campsites.

The initial evaluation conducted in 2001 indicated that approximately 30-40 dispersed shoreline campsites at Yale Lake and Swift Reservoir were suitable for long-term overnight camping and associated site hardening.  Most existing day use dispersed sites did not require hardening and are thus not a focus of this program.  Further analysis of which dispersed sites are suitable for long-term use as campsites was conducted in 2009, and the information was compiled in the January 2010 Lewis River Dispersed Campsites Program Dispersed Site Monitoring Report.  The Report made a final recommendation for 31 total designated dispersed sites on Yale and Swift Reservoirs based on the criteria outlined in the RRMP and the sites baseline conditions.  In 2012, PacifiCorp began actively managing 26 dispersed sites out of the 31 recommended locations, as the Company chose to manage sites located solely on their ownership.  In 2013, the first 4 year analysis of site creep expansion was conducted and the Lewis River Dispersed Campsites Program 2013 Dispersed Site Technical Memo was produced per the monitoring requirements set forth in Section 3.4 of the RRMP.  It was during this analysis that 5 sites on Swift Reservoir were removed from the program due to evidence that they were no longer being used, or no longer accessible to the public.  The second site creep expansion analysis was conducted in summer 2020. At the time of this 12 year RRMP Update, PacifiCorp is anticipating the completion of the analysis and resulting technical report.  l.

One of the primary attributes that make these dispersed sites attractive for visitor use is the semi-primitive setting, the low level of improvement, and the lack of management presence.  The current semi-primitive setting found in many dispersed site areas (Exhibit B – Recreation Settings and Management Units) is characterized by the following setting attributes:

- Undeveloped landscape

- Few built elements

- Primitive sanitation

- Boat access

- Low to moderate contact with other visitors

- Rustic materials

- Low level of visible management controls and/or oversight

To manage dispersed shoreline camping and day use and to provide the desired visitor experience, the following elements address, through proper design and management, the ongoing use of project reservoir shorelines for dispersed camping and day-use activities.

The designation and location of boat-in campsites was coordinated with other resource needs initially, and continues to be assessed through time.  The criteria listed below is applied to determine which dispersed sites are suitable for designation as campsites and for related site hardening.  Camping isonly allowed at designated dispersed shoreline campsites.

Shoreline camping is notallowed along the shoreline of Lake Merwin because of steeper shoreline conditions compared to the other reservoirs, few numbers of dispersed campsites here, and management limitations.

To be a suitable dispersed shoreline campsite or day use site, a site must:

- Not be in a jurisdictional wetland or affect their function.

- Not affect sensitive habitat or species.

- Not affect eligible cultural resource sites.

- For campsites, be of suitable size for overnight use, with an adequate boat-in shoreline, adequate level tent pad space, and adequate and safe campfire space.

- Have low (0 to 3 feet) to moderate (3 to 5 feet) bank access and low erosion potential.

- Not be in a location that collects large amounts of driftwood (interferes with boat beaching).

### 3.3.2	Dispersed Shoreline Site Hardening Responsibilities

Per the identified suitable campsite locations provided in the January 2010 Lewis River Dispersed Campsites Program Dispersed Site Monitoring Report, and subsequent recommendations that result from ongoing monitoring efforts as described in Section 3.4 of the designated shoreline dispersed sites on Yale and Swift Reservoirs, suitable dispersed shoreline campsites may receive hardening improvements as necessitated by the use patterns and impacts observed at each site.  Hardening improvements that may be applied to each suitable campsite include:

- Fire Rings – One metal fire ring will be installed at suitable dispersed shoreline campsites.  Density of tree canopy will be taken into account when placing fire rings.  Overhead tree canopy may need to be reduced to lower fire risk as campsites.  Group sites will only have one fire ring.

- Picnic Tables – One picnic table will be placed at each campsite.  Picnic tables will be secured.  Group sites may have more than one picnic table.

- Signage – Each site will be signed “Camping Permitted Here” along with the universal symbol for camping.

- Toilets – See the following section below.

- Tent Pads –Construction of level tent pads at designated shoreline campsites to direct use to most appropriate areas at sites may be considered as a potential remediation effort to mitigate site creep if expansion percentages as described in Exhibit E- Recreation Monitoring Indicators and Standards are exceeded, or if the use patterns necessitate redirection of use toward most appropriate areas at sites.  Within the Swift Reservoir Drift Creek dispersed sites, the construction of tent pads must be mutually agreed upon by PacifiCorp and the USDA-FS.

### 3.3.3	Dispersed Shoreline Site Sanitary Management Responsibilities

No facilities or provisions currently exist at the dispersed shoreline campsites for the proper management and disposal of human waste.  There has been observance during site maintenance inspections that, although many visitors practice appropriate sanitation methods, some users build primitive privies over pits in the ground, andsome visitors defecate a short distance from their campsite in the adjoining woods and do not bury their own waste.  Testing of water in Drift Creek cove was performed as part of the 2001 relicensing studies to test for potential fecal coliform in the cove near several dispersed campsites.  However, no positive test results were obtained indicating that this problem is not yet severe.

To address this growing sanitation problem, three test programs were proposed and included in the April 2004 RRMP to  be conducted by PacifiCorp with the intent to improve sanitation conditions at the project reservoir dispersed shoreline campsites.  These test programs are described below:

The first test program was proposed by the USDA-FS in an effort to improve the conditions along the Drift Creek Cove shoreline campsites.  The USDA-FS has requested that PacifiCorp test the use of self-contained composting toilets at dispersed campsites on USDA-FS-managed land at Drift Creek Cove at Swift Reservoir.  This test program will involve the placement of four self-contained composting toilets (similar or equal to BioLet NE or BioLet Basic toilets).  These toilet units can be purchased for less then $1,500 not including delivery or set up.  These are open-air toilets that can be placed on a small wood platform.  A canvas or wood screen will be placed around them for privacy.  Instructions on proper use will provided at each toilet site.  These composting toilets may need to be retrieved in the winter or winterized in place.  The success of these composting toilets will be monitored for a period of two years or seasons at Swift Reservoir.  The areas around the campsites with composting toilets will be compared to similar sites without composting toilets and the amount of human waste observed on the ground surface will be noted.  Incidents of vandalism and or improper use of these composting toilets, like filling them with garbage, will be noted during site visits.  Records of staff hours and costs to service or repair these composting toilets will be kept and analyzed.  The criteria for judging success of the program will include the reduction in improper disposal of human waste, the overall cost of toilet maintenance, the cost of toilet replacement if required, and a comparison to other methods that may be considered.

A second test program will also be conducted by PacifiCorp and involves the use of waste buckets that are provided to shoreline campers at Swift Reservoir.  Similar waste bucket programs have been used on other reservoirs and rivers.  When overnight shoreline campers register at PacifiCorp-controlled access points, they are issued a five gallon waste bucket with a tight fitting lid and toilet seat that fits onto the bucket.  Campers use these buckets while dispersed shoreline camping.  Upon returning to the takeout point, dispersed campers return the waste bucket to park staff for processing and cleanup.  A contract with a “porta-potty” servicing company would likely be developed to empty, clean, and ready the waste buckets for reuse using “porta-potty” chemicals.  This program will also be tested for a two-year period at Swift Reservoir.  The same key measures of effectiveness at controlling waste and overall costs of the program will be used to measure success.

The third test program to be conducted by PacifiCorp involves user education about the proper disposal of human waste.  Overnight campers will be provided information and possibly a kit (see USDA-FS for example) or plastic trowel when they register about the proper procedures for burying their waste in the woods when camping.  The amount of human waste observed on the ground at a sample of Yale Lake shoreline campsites will be compared to those at Swift Reservoir shorelines that are using the waste buckets and/or the composting toilets.  The same key measures of effectiveness at controlling waste and overall costs of the program will be used to compare these three test programs and to measure their success.

At the end of the two-year test period, results of the monitoring of the three test programs will be reviewed with the LRC.  The USDA-FS and PacifiCorp will mutually agree to either expand the composting program at Drift Creek Cove or implement a mutually acceptable alternative program.  This alternative program could be another test program or implementation of either the user education or waste bucket program at the Drift Creek Cove campsites.  Should these test programs result in ineffective solutions, PacifiCorp will continue to address the issue of dispersed shoreline site sanitation in consultation with the USDA-FS and the LRC.  For the remaining suitable dispersed shoreline campsites on Swift Reservoir and Yale Lake, the more successful of either the user education or waste bucket program will be implemented (assuming that one of these two options is reasonably successful).  Other alternatives to the user education or waste bucket program could be developed and will be discussed with the LRC and tested, if mutually agreed upon.  Evaluation of alternatives will be based on the effectiveness at managing the disposal of human waste at dispersed shoreline sites and the overall cost of each alternative program.  If multiple alternative programs need to be tested the tests will be run concurrently, if possible.

PacifiCorp considered self-contained composting toilets, as well as floating vault toilets to be placed on Swift Reservoir.  Both types of structures were found to be not feasible, due to maintenance needs and constraints, environmental permitting and the high potential for vandalism.  PacifiCorp has since worked to manage sanitation issues through user education upon camper registration with park hosts.  The education includes the provision of hand trowels with Leave No Trace Ethics cards attached to them, garbage bags, and brochures that provide information about proper human waste disposal.

In August 2018, recreation and environmental staff representatives from PacifiCorp and USDA-FS performed a site visit to the designated dispersed sites within Drift Creek Cove in Swift Reservoir, with the intent of observing use impacts regarding sanitation and site hardening and discussing solutions if impacts were found to be problematic. The following bullets are the understandings between PacifiCorp and USDA-FS based on those observations and discussions:

- The sites are in better condition than was expected and then has been historically observed.

- There are minor to moderate human waste issues at most of the sites. However, USDA-FS recreation staff communicated it is far less than they see at other dispersed sites on National Forest lands and therefore felt it was not significant enough to be concerned.

- The use of “groovers” (the second test program bucket latrine system described above), compostable toilets, or floating toilets were all discussed. The group agreed none were likely viable or necessary solutions. It was generally agreed that the current program of camper education and trowels is sufficient.

- There is very little if any evidence of site creep. In fact vegetation around the perimeter of a couple of the sites has crept back in over the past several years.

- The installed fire rings are being used at all sites and there was no evidence of fires being constructed outside of the rings.

- Site access is in some cases very steep and difficult at low reservoir elevations. The sites likely get less use at low reservoir elevations.

- Management of hazard trees was discussed. Hazard tree inspection is conducted by PacifiCorp on an annual basis and any hazard tree management will continue to be coordinated through the USFS.

- There was some evidence of damage to trees from girdling and axe throwing.

- Due to no evidence of site creep and multiple suitable tent locations at all sites, both PacifiCorp and USDA-FS recreation staff agreed that the construction of tent pads is not warranted.

### 3.3.4	Dispersed Shoreline Site Maintenance Responsibilities

Accumulated trash at dispersed shoreline sites at the three project reservoirs will be periodically collected and properly disposed of by PacifiCorp.

PacifiCorp will remove all user-built site amenities at all dispersed shoreline campsites and day use sites.  This includes the removal, for example, of user built rock fire rings, docks, rafted logs, spikes in trees, signs, tables, chairs, ropes, and tarps.  Anything that users have brought and left at day use sites and campsites will be included in this category.

PacifiCorp will correct significant site erosion problems if ongoing erosion is being exacerbated by visitor use at day use sites and campsites along the project reservoir shorelines.

PacifiCorp will adequately maintain existing dispersed shoreline campsite hardening improvements.  Damaged facilities will be repaired as necessary to adequately protect the health and safety of visitors and to enhance visitor enjoyment.

The frequency for maintaining dispersed shoreline sites is presented in Exhibit K – Recreation Developed Facility and Dispersed Site Maintenance Standards/Frequency.

### 3.3.5	Dispersed Shoreline Site Management Controls

The application of management controls and the dissemination of user information by PacifiCorp will initially focus on the following methods:

- Dissemination of information on use rules and resource protection through brochures and handouts.

- Signing of use rules at boat launches.

- Signing of designated campsites.

- Signing of closed campsites and day-use sites.

- Signing of the restriction on fires or camp stoves in day-use and campsites.

Shoreline camping and day use rules will be developed and made available by the on site park hosts during shoreline camping registration or during visitor interactions.  ,.  This information will also be posted on the current recreation information section of the PacifiCorp website.  These rules are printed on the back of the maps that  identify designated dispersed shoreline campsites on Yale Lake and Swift Reservoir and identify the restriction of such use at Lake Merwin.

Examples of user rules include the following:

- Camping is permitted at designated campsites only.  Sites are signed “Camping Permitted Here.”  Shoreline camping is prohibited at Lake Merwin.

- Fires are permitted only in USFS approved fire rings provided at designated campsites.  Seasonal restrictions may apply.  Fires are not permitted anywhere else on the project shorelines.

- Cutting or damaging live trees is strictly prohibited.

- User constructed site improvements are not allowed.

- A “pack-it-in, pack-it-out” refuse removal system is in effect.

- Guidelines for disposal of human waste are posted and provided to visitors.

- Owners of vehicles parked overnight must register with park hosts.

### 3.3.6	Dispersed Shoreline Site Use and Resource Impact Monitoring

Dispersed shoreline use at the three project reservoirs will be monitored during the term of the licenses.  Three key monitoring indicators will be assessed as defined in Exhibit E – Recreation Monitoring Indicators and Standards, including site pioneering (creating new sites), site creep (enlargement of sites over time), and dispersed site occupancy.  Monitoring measurements and standards, monitoring frequency, and potential management options are also noted in Exhibit E – Recreation Monitoring Indicators and Standards.  Monitoring of shoreline sites will be conducted near the end of June.

Monitoring results will be discussed at annual LRC meetings (as data becomes available) and shoreline dispersed site monitoring activities will be planned in the Rolling 5-Year Recreation Action Plan (Exhibit A – Rolling 5-Year Recreation Action Plan Framework) as appropriate per the frequencies listed in Exhibit E – Recreation Monitoring Indicators and Standards.

.

## 3.4	Recreation Monitoring Program

Recreation monitoring is an integral part of the RRMP and is a tool used to address changes over time and to identify when future recreation facilities or changes in management tools may be needed.  This program, including Exhibit E – Recreation Monitoring Indicators and Standards and Exhibit F – Recreation Monitoring Sites, define monitoring responsibilities and reporting, as discussed below.

Many of the planned recreation facilities were predetermined during settlement negotiations in 2003 and as a result do not require monitoring of use or triggers for implementation.  Several other actions such as the expansion of existing campgrounds do require monitoring to trigger implementation, principally campground capacity utilization during the traditional season of use (Memorial Day to Labor Day weekend) and during the two peak use months of July and August.  Other planned actions will require periodic monitoring to implement, such as dispersed shoreline site management approaches and accessible fishing access site development.

Annual and periodic monitoring will be used to make decisions about ongoing management of project recreation resources.  Monitoring data will be collected, analyzed, and then discussed at annual LRC meetings and scheduled in the Rolling 5-Year Recreation Action Plan (Exhibit A – Rolling 5-Year Action Plan Framework) as appropriate.

In developing the indicators and standards presented in Exhibit E – Recreation Monitoring Indicators and Standards, careful consideration was given regarding how each indicator would actually be monitored.  This helped to establish a program that could be effectively implemented.  In practice, decisions regarding future management may be made at the time that threshold standards are reached based on the field conditions at that time.  In all cases, the entire suite of indicators should be reviewed and examined before management actions are taken.  Decisions should never be made based on one indicator alone in isolation.  Key considerations regarding the recreation monitoring indicators and standards included in Exhibit E – Recreation Monitoring Indicators and Standards, include the following and are based on a modified Limits of Acceptable Change (LAC) type of recreation planning methodology (USDA-FS 1985):

Monitoring Indicators

- Reflect important key issues that should be monitored to make decisions about the management of the resource;

- Specific variables are indicative and realistic of field conditions;

- Allows one to define desired conditions and assess effectiveness of management practices; and

- Should be measurable and responsive to possible management actions.

Monitoring Standards

- Should be refined based on field conditions prior to full implementation;

- May use a judgmental process;

- Should not be idealistic goals, but conditions that can be achieved over time;

- May be a statement of existing conditions desired or status quo; and

- May be expressed in terms of probabilities (allows for some variability).

### 3.4.1	Monitoring Program Responsibilities

To implement the Recreation Monitoring Program, PacifiCorp will collect recreation data in the project area per the monitoring indicators and standards in Exhibit E – Recreation Monitoring Indicators and Standards, and at monitoring sites identified in Exhibit F – Recreation Monitoring Sites.  PacifiCorp already collects some of these data on an annual or periodic basis.  Other data that are not currently being collected will be defined and a process for data collection will be further refined, such as criteria for measuring and monitoring shoreline campsite creep.  Results of the monitoring effort will be used to make informed decisions about how best to manage recreation resources in the project area.

The Recreation Monitoring Program includes two levels of monitoring.  First, there is ongoing regular monitoring of recreation sites using readily available monitoring data collected during normal routine management of recreation resources, such as paid fee receipts, camp host counts, observations made when trash is collected, vehicle traffic counts, etc.  Second, some monitoring indicators and standards that are defined in Exhibit E – Recreation Monitoring Indicators and Standards, require additional or other monitoring activities that are not currently performed by PacifiCorp.  These additional activities include dispersed shoreline site pioneering monitoring (annually) and site creep expansion monitoring (every 4 years) so that management actions can be taken before standards in Exhibit E – Recreation Monitoring Indicators and Standards, are exceeded.

PacifiCorp will consider appropriate monitoring data gathering and analysis techniques as appropriate.  The use of camp hosts to perform more detailed counts is one example of a method that will be employed to provide daily counts at selected sites at a low cost.  Recreation facility condition will be determined by periodic on-site inspections of each facility or use area per the maintenance standards identified in this RRMP.

More in-depth detailed visitor surveys will be administered less frequently (every 12 years).  These surveys will consider ongoing changes in visitor perceptions and needs, evolving perceived crowding and social capacity issues, and changing recreation activities and use patterns.  In addition, these surveys will be used to assess the changing capacity of project recreation areas and to validate that some of the monitoring indicators have or have not been reached or exceeded.

Based on available data gathered during annual and periodic monitoring, potential actions will be considered by PacifiCorp.  These actions may include:

- Plan, design, expand, renovate, and/or construct facilities;

- Increase monitoring efforts as needed, such as collecting more detailed visitor counts at facilities in question;

- Begin planning, permitting, and designing new facilities or renovation;

- Pursue or wait on new construction;

- Modify monitoring indicators if conditions warrant;

- Increase visitor information in order to help redistribute use patterns; and

- Consider modifying the current reservation system.

### 3.4.2	Monitoring Program Schedule

PacifiCorp will support the monitoring program using four schedules for data collection (annually and every 4, 6, or 12 years):

- Discuss available Recreation Monitoring Program data and analysis with the LRC at annual meetings.  Annually schedule monitoring program activities in the Rolling 5-Year Recreation Action Plan (Exhibit A – Rolling 5-Year Recreation Action Plan Framework) as needed.

- Annually, collect user and vehicle count and occupancy data at project recreation sites within specified management units per Exhibit F – Recreation Monitoring Sites, using readily available data collection techniques, PacifiCorp contractors, and company personnel during normal routine management of recreation facilities.

- Annually, collect user count and site occupancy data at project ADA-accessible fishing access site(s) to determine if additional fishing access sites are needed (Exhibit C – Proposed Recreation Measuresand Schedules).

- Annually, collect data on potential site pioneering at shoreline dispersed sites at the three project reservoirs.

- Every 4 years, collect and analyze site creep data from shoreline dispersed sites at the three project reservoirs.

- Every 6 years, compile and analyze the above user count data..

- Every 12 years (or sooner if use levels increase significantly), conduct more detailed visitor surveys to assess changes in visitor perceptions and needs, perceived crowding and user conflicts, acceptance of management actions, and changing use patterns and activities.

It is anticipated that some modifications to these standards and indicators may be needed.  PacifiCorp will modify the standards and indicators in consultation with the LRC.

### 3.4.3	Monitoring Reporting

PacifiCorp will provide periodic reporting of monitoring data previously collected and analyzed at annual LRC meetings, as available.  User count information will be shared with the LRC on an annual basis.  As appropriate, monitoring reporting will be segregated by recreation site, recreation management unit, and the project area as a whole.  At the annual LRC meetings, it is expected that recreation resource management decisions for the project area will be reviewed and discussed.

## 3.5	Interpretation and Education Program

Following acceptance of the new licenses, PacifiCorp developed a detailed plan for the I&E Program for the project area.  PacifiCorp invited stakeholders to form a working group to develop a Plan for the I&E Program, which included the following members: PacifiCorp, Yakama Nation, Cowlitz Indian Tribe, Cowlitz PUD, USDA-FS, WRCO, WDFW, WDNR, VCPRD, Lewis River Community Council, and the City of Woodland.

### 3.5.1	Recreation Resources

The purpose of the I&E Program is to provide enhanced experiences for visitors and residents, encourage participation in resource protection measures by area visitors, and promote cooperative, safe behaviors to benefit all project area resources and visitors.  PacifiCorp provided funding for the initial development of a detailed Plan for the I&E Program, as well as initial implementation and follow-on maintenance funding for continued support of the I&E Program as defined in Exhibit C – Completed and Proposed Recreation Measures and Schedules.

Led by PacifiCorp, other recreation providers and resource managers in the project area  provided significant input into the development of the Plan for the I&E Program.  The I&E Program will be updated over the term of the licenses as appropriate.  The I&E Program will only address project lands and waters and will involve the review and selection of:

- Appropriate themes;

- Appropriate interpretive media;

- Consistent signs and their design;

- Prioritized sites where the media will be located;

- Services to be provided; and

- Program elements to support the needs of other resource areas including aesthetics/visual, fisheries, water quality, terrestrial, and cultural.

PacifiCorp will provide annual funding for continued maintenance of the I&E Program per Exhibit C – Completed and Proposed Recreation Measures and Schedules.  This funding will be used to update messages, replace vandalized signs, provide continued services such as campfire talks, and other ongoing expenses.  Ongoing I&E Program funding decisions will be reviewed at annual LRC meetings.

Public fish passage viewing facilities/interpretation and Bull trout protection signs at the project, asprovided in the SA, are funded separately outside of the RRMP as part of the actions that describe those measures.  If other specific I&E actions are included in the SA separate from the RRMP I&E Program the costs of those actions will not be included in the costs associated with the I&E Program.

### 3.5.2	Other Resources

During the development of the detailed plan for the I&E Program, PacifiCorp involved other natural and cultural resource representatives as appropriate.  Ongoing communications with other resource areas will continue and specific requests related to the annual maintenance of the I&E Program will be considered by PacifiCorp and discussed at the annual LRC meeting.

# 4.0	REFERENCES

Clark, R., and Stankey, G.  1979.  The Recreation Opportunity Spectrum: A Framework for Planning, Management and Research.  USDA Forest Service Research Paper PNW-98.

USDA-FS. 2000.  (U.S. Department of Agriculture, Forest Service).  The Built Environment Image Guide for the National Forests and Grasslands.  Washington, D.C.

USDA-FS.  1985.  The Limits of Acceptable Change (LAC) System for Wilderness Planning.  General Technical Report INT-176.  January, 1985.  Ogden, Utah.

Exhibit A

Rolling 5-Year Recreation Action Plan Framework

Exhibit A.  Rolling 5-Year Recreation Action Plan Framework

ROLLING 5-YEAR RECREATION ACTION PLAN

CALENDAR YEAR ______

Lewis River Hydroelectric Project

FERC Project Nos. 935, 2071, and 2111

SUMMARY OF PLANNED ACTIVITIES FOR THIS CY _____

3.1 Recreation Facility Capital Improvement Program

3.2 Recreation Facility Operations and Maintenance Program

3.3 Recreation Dispersed Shoreline Use Program

3.4 Recreation Monitoring Program

3.5 Interpretation and Education Program

| Program/Activities | PRIOR YEAR CY ________ Dates | CURRENT YEAR CY ________ Dates | OUT YEAR #1 CY ________ Dates | OUT YEAR #2 CY ________ Dates | OUT YEAR #3 CY ________ Dates |
| --- | --- | --- | --- | --- | --- |
| 3.1 RECREATION FACILITY CAPITAL IMPROVEMENT PROGRAM |  |  |  |  |  |  |  |  |  |  |
| 3.2 RECREATION FACILITY OPERATIONS AND MAINTENANCE PROGRAM |  |  |  |  |  |  |  |  |  |  |
| 3.3 RECREATION DISPERSED SHORELINE USE PROGRAM |  |  |  |  |  |  |  |  |  |  |
| 3.4 RECREATION MONITORING PROGRAM |  |  |  |  |  |  |  |  |  |  |
| 3.5 INTERPRETATION AND EDUCATION PROGRAM |  |  |  |  |  |  |  |  |  |  |

SUMMARY OF RESULTS FROM THE PREVIOUS RRMP CALENDAR YEAR ACTION PLAN

(Insert bullet summaries below)

Projects Completed Last Calendar Year

Projects Not Completed and Carried Forward to the Current Year

Unanticipated Events

SUMMARY OF PLANNED ACTIVITIES FOR THE NEXT FOUR FOLLOWING CALENDAR YEARS

(Insert bullet summaries below)

3.1 Recreation Facility Capital Improvement Program

3.2 Recreation Facility Operations and Maintenance Program

3.3 Recreation Dispersed Shoreline Use Program

3.4 Recreation Monitoring Program

3.5 Interpretation and Education Program

Exhibit B

Recreation Settings and Management Units

Exhibit B.  Recreation Settings and Management Units

ROS Definitions for the Lewis River Project Area

- Semi-Primitive (SP) – Occasional evidence of human activity, including some structures.  Predominantly natural environment.

- Roaded Natural (RN) – Moderate evidence of human activity, including occasional docks and other structures; occasional single-family homes or cabins.  The setting is predominantly natural in appearance, but may include regularly maintained, light duty roads.

- Rural (R) – Human activity/presence is highly evident.  Man-made structures are frequent and may be dominant features of the landscape.  Natural environment is substantially modified but is still rural in nature.

- Project Facilities (PF) – Human activity/presence is a dominant feature of the landscape.  Project generation facilities (dams, powerhouses, transmission lines) are common and evident.

Table 1.  Recreation Opportunity Classes for the Lewis River Project Area.

Semi-Primitive (SP)

Predominantly natural environment, unmodified.

Evidence of human activity, including structures, is occasional.

Road access, if any, is generally via infrequently maintained four-wheel drive (4WD) roads.

Site development is primarily for resource protection, such as erosion control.

Generally low levels of use and user interaction/encounters.

High probability of experiencing solitude, closeness to nature, and tranquility.

Roaded Natural (RN)

Predominately natural appearing.

Moderate evidence of human activity, including occasional docks and other structures; occasional single family homes or cabins.

Structures are visually subordinate from the water and/or primary travel routes.

May include moderate site modifications.

Regularly maintained, light duty roads.

Low to moderate levels of use on occasion.

User interaction/encounters are common.

Activities are typically more passive such as camping, hiking and boat or bank angling.

Rural (R)

Substantially modified natural environment.

Human activity/presence is highly evident.

Man-made structures are a frequent and dominant feature of the landscape.

Density of development is moderate to high.

Recreation facilities designed primarily for user comfort.

Roads are predominantly paved receiving moderate to heavy traffic. May include highways and main USDA-FS, state, or county roads.

Moderate to high levels of use on occasion.

User interaction/encounters are expected.

Activities may include more active uses such as camping, water skiing and PWC use.

Project Facilities (PF)

Highly modified environment.

Human activity/presence and man-made structures are a dominant feature of the landscape.

Project generation facilities including dams, powerhouses, substations, and transmission lines are common and evident.

Table 2.  Description of Key Setting Characteristics for the Lewis River Project Recreation Opportunity Classification System.

| Characteristic | Semi-Primitive | Roaded Natural | Rural and Project Facilities |
| --- | --- | --- | --- |
| Resource Setting |
| Visual Character | Predominately unmodified, natural or natural appearing environment. | Predominately natural appearing, but with moderate evidence of the sights and sounds of man. | Substantially modified natural environment with strong evidence of the sights and sounds of man. |
| Man-made Structures | Rare and isolated. | Generally scattered, remaining visually subordinate or unnoticed from the water and primary travel routes. | Readily apparent, common feature of the landscape. May include houses, docks, and retaining walls. Residential developments and other structures such as transmission lines, dams, bridges, marinas, and RV resorts or campgrounds may be a frequent and/or dominant feature of the landscape. Density is moderate to high. |
| Access | Trail, road, and/or water access, including motorized boats. | Primarily road and water access with parking. | Primarily road and water access. Defined/developed parking areas are common. |
| Managerial Setting |
| Recreation Facilities | Rustic and rudimentary facilities primarily for site protection. No evidence of synthetic materials. | Facilities providing some comfort as well as site protection. May include moderate site modifications. | Facilities designed primarily for user convenience and comfort. Design may be more complex and refined. Moderate to heavy site modification. |
| Roadways and Road Maintenance | Infrequently maintained or non-existent. Primarily 2-track roads requiring high clearance vehicles. | Regularly maintained light to moderate duty roads. Gravel or paved. | Paved roads. May include highways and heavily traveled roads. |
| Vehicle Access | Yes | Yes | Yes |
| Social Setting |
| Interaction With Others | Low | Low to moderate, occasionally high. | Moderate to high, occasionally very high. |
| Evidence of Use | Low concentration of users, but often evidence of others on roads/trails. Impacts confined to immediate site. | Moderate evidence of use at camp sites and day-use areas. | High evidence of other users. |
| Activities | Rugged hiking Picnicking Wildlife viewing Power boating Fishing Primitive camping Canoeing/kayaking Swimming/sunbathing | Trail hiking Picnicking Wildlife viewing Power boating Fishing Tent or RV camping Canoeing/kayaking Swimming/sunbathing | Jogging/trail hiking Group picnics Organized games Power boating Water skiing/PWC use RV or tent camping Fishing Canoeing/kayaking Swimming/sunbathing |

Recreation Management Units

Swift Reservoir Management Unit

This upstream management unit is characterized as a more primitive or lower level recreation use area and has portions designated in all 4 planning framework classifications.  There are various developed camping and day use sites, as well as dispersed shoreline camping and day use sites in this area.  Additionally, there are 3 private residential developments in this area.  Two of these developments offer recreational facilities such as day use areas and boat moorage.  This area receives the highest level of use during July and August and on holidays and weekends.  During the relicensing use data collection, it was reported that most visitors (62 percent) do not feel crowded, while 21 percent feel slightly crowded.  There are fees associated with the PacifiCorp recreational sites in this management unit.  Access is available only on the north side of the reservoir.

Swift 2 Power Canal Management Unit

This unit is characterized as a low impact dispersed recreation use area.  The entire area is classified as Project Facilities in the planning framework.  During the relicensing use data collection, it was determined that the power canal access points, parking areas, and trails receive the highest use in July and August and during the fishing seasons.  There are currently no fees and few management controls associated with this management unit.  Road access is available only through the middle of this unit at a bridge crossing.  Since the relicensing, Cowlitz PUD has constructed an ADA fishing platform, located at the power canal adjacent to this bridge crossing.

Swift Bypass Reach Management Unit

This unit is characterized as a primitive, low impact recreation use area and has portions designated in 2 planning framework classifications, Roaded Natural and Project Facilities.  The undeveloped river access points and trails in the area receive the highest use during July and August and during the fall hunting season.  There are currently no fees and few management controls associated with this management unit.  Road access is available along FR 90, the Yale/IP Road and bridge, and other gravel roads in the area.

Yale Lake Management Unit

This unit is characterized as a comparatively high impact recreation use area and has portions designated in all 4 planning framework classifications.  There are various developed camping and day use sites, as well as dispersed shoreline camping and day use  in this area.  There is 1 private residential development in the management unit; however, there are no recreational facilities provided at this development.  The area received the highest use levels during July and August and on holidays and weekends.  During the relicensing use data collection, it was reported that most visitors (41 percent) to the area do not feel crowded, while 28 percent feel slightly crowded.  There are fees related with all PacifiCorp recreational sites in this management unit.  Road access is available along the western/northern shoreline along the SR 503 and SR 503 Spur.  The Yale/IP Road along the opposite shoreline is being considered for potential non-motorized trail use.

Lake Merwin Management Unit

This unit is characterized as a comparatively moderate impact recreation use area and has portions designated in the following planning framework classes: Project Facilities, Rural, and Semi-Primitive.  There are various developed camping and day use sites, as well as dispersed  shoreline day use  in this area.  Additionally, there are 3 private recreation developments in the area that provide shoreline day use and boat moorage facilities.  The management unit receives the highest levels of use during July and August and on holidays and weekends.  During the relicensing use data collection, it was reported that most visitors (62 percent) do not feel crowded, while 21 percent feel slightly crowded.  There are fees associated with all PacifiCorp recreational sites in this area.  Road access is available along the northern/eastern shoreline along the SR 503 and SR 503 Spur.

Lower Lewis River Below Merwin Dam Management Unit

This unit is characterized as a low impact recreation use area.  The entire management area falls under the Roaded Natural planning framework class.  There are currently 6 developed river access sites in the area.  Many private homes are located along both shorelines in this area.  Two fish hatcheries are also located here.  These sites receive the highest use during fall and spring fishing seasons and during the relicensing use data collection, it was reported that visitors do not perceive them as crowded.  There are no fees and few management controls associated with this management unit.  Road access is available along both shorelines at different locations.  The public may access this reach at the 6 river access sites or other undeveloped shoreline areas.

| Table 3. Miles of Shoreline and Relative Frequency Distribution by Planning Framework Designations. |
| --- |
| Planning Framework Designations | Miles of Shoreline |
|  | Swift Reservoir | Swift 2 Power Canal | Swift Bypass Reach | Yale Lake | Lake Merwin | Lower Lewis River | Total Project Area |
| Semi-Primitive | 26.3 | - | - | 6.0 | 25.2 | - | 57.5 |
| Roaded Natural | 3.0 | 0.6 | 4.6 | 17.0 | - | 22.2 | 47.4 |
| Rural | 4.0 | - | - | 2.8 | 5.6 | - | 12.4 |
| Project Facilities | 1.1 | 1.9 | 4.3 | 1.4 | 1.1 | 0.5 | 10.3 |
| Total | 34.4 | 2.5 | 8.9 | 27.2 | 31.9 | 22.7 | 127.6 |
| Planning Framework Designations | Relative Frequency Distribution |
|  | Swift Reservoir | Swift 2 Power Canal | Swift Bypass Reach | Yale Lake | Lake Merwin | Lower Lewis River | Total Project Area |
| Semi-Primitive | 46% | - | - | 10% | 44% | - | 45% |
| Roaded Natural | 6% | 1% | 10% | 36% | - | 47% | 37% |
| Rural | 32% | - | - | 23% | 45% | - | 10% |
| Project Facilities | 11% | 18% | 42% | 14% | 11% | 5% | 8% |

Exhibit C

Completed and Proposed Recreation

Measures and Schedules

Exhibit D

Completed Prjoect As Builts and

Future Conceptual Site Plans

Exhibit E

Recreation Monitoring Indicators and Standards

Exhibit E.  Recreation Monitoring Indicators and Standards

Table 1.  Recreation Monitoring Indicators and Standards for Developed Recreation Facilities and Dispersed Shoreline Sites.

| Monitoring Indicators | Monitoring Standards |
| --- | --- |
| Developed Recreation Facilities |
| RESOURCE: |
| None identified | Currently not a problem. None required |
| SOCIAL: |
| Perceived Crowding | Currently not a problem. Based on future detailed survey results (approx. every 12 years after the new licenses become final), average crowding score of 4.5 (scale of 1 to 9) should not be exceeded. Conduct studies sooner than every 12 years if use levels increase significantly. |
| MANAGERIAL: |
| Boat Use Levels – Reservoir Surface Water | Currently not a problem. Based on future project reservoir boater counts (approx. every 6 years after the new licenses become final), average seasonal weekend watercraft counts should not exceed 25 acres/boat for each project reservoir. |
| Project Day Use Site Capacity Utilization | Based on future user counts at project day use sites (counts conducted approx. every 6 years after the new licenses become final), the weekly peak month (July and August) capacity utilization of the parking areas should not exceed 75 percent occupancy for the Swift Reservoir Management Unit individually, and the Yale Lake and Lake Merwin Management Units combined. When day use site use levels reach the above standard, monitoring will be conducted annually and facility planning, permitting, and design will be initiated. Capacity will be assumed if use levels reach or exceed the standard for 3 out of 5 consecutive years. |
| Project Campground Capacity Utilization | Based on future user counts at project campgrounds (counts conducted approx. every 6 years after the new licenses become final), the weekly peak month (July and August) capacity utilization of campsites should not exceed 90 percent occupancy for the Swift Reservoir Management Unit individually, and the Yale Lake and Lake Merwin Management Units combined. In addition, the weekly seasonal (Memorial Day to Labor Day period) capacity utilization of campsites should not exceed 60 percent occupancy for the Swift Reservoir Management Unit individually, and the Yale Lake and Lake Merwin Management Units combined. Both standards are to be reviewed concurrently, and only 1 standard needs to be triggered. When campground use levels reach one or both of the above standards, monitoring will be conducted annually and facility planning, permitting, and design will be initiated. Capacity will be assumed if use levels reach or exceed one or both of the above standards for 3 out of 5 consecutive years. |
| Dispersed Shoreline Sites |
| RESOURCE: |
| Site Creep (Expansion) | Dispersed shoreline sites will be evaluated on site every 4 years. A maximum of 10 percent expansion of the area of impact should be allowed without remediation (this percentage may vary and may be dependent upon the size of the site – to be assessed during the initial testing of the monitoring standards and indicators). Dispersed shoreline sites will be evaluated on site every 4 years. A maximum of 5 percent expansion into sensitive habitat should be allowed without remediation (this percentage may vary and may be dependent upon the size of the site – to be assessed during the initial testing of the monitoring standards and indicators). |
| Site Pioneering (New Sites) | Dispersed shoreline sites will be evaluated on site every year. If new sites are located, they should be closed as they are identified. |
| SOCIAL: |
| Perceived Crowding | Currently not a problem. Based on future detailed survey results (approx. every 12 years after the new licenses become final), average crowding score of 3.5 (scale of 1 to 9) should not be exceeded. Conduct studies sooner than every 12 years if use levels increase significantly. |
| MANAGERIAL: |
| Dispersed Site Utilization (designated and hardened campsites) | Based on future user counts at project dispersed shoreline campsites (counts conducted approx. every 6 years after the new licenses become final), the weekly peak month (July and August) capacity utilization of designated and hardened dispersed campsites should not exceed 50 percent for each Management Unit (Swift, Yale, and Merwin). Day use sites are excluded. |

Table 2.  Recreation Monitoring Indicators, Method of Measurement, and Management Options for Developed and Dispersed Recreation Sites.

| Monitoring Indicators and Frequency | Method of Measurement | Management Options to Consider When Capacity is Reached |
| --- | --- | --- |
| Developed Recreation Facilities |
| Visitor Use Levels at Project Day Use Sites Frequency = 6 years | Monitor facility use levels during peak month (July and August) timeframes based on user counts and vehicle counts conducted at selected sample sites. Track data for each sample site, but also aggregate across sites in the Management Unit to develop an overall average/indicator. | Redistribute use by providing visitors with information about alternative sites. Expand the open season. Enhance under utilized sites to make them more attractive. |
| Perceived Crowding Frequency = 12 years (conduct sooner if use levels increase significantly) | Monitor visitor perceptions using the results of a detailed visitor survey and an established 9-point crowding scale to identify the percentage of users that feel crowded. Focus on selected sample sites during the summer recreation season (Memorial to Labor Day weekends) and during peak use months of July and August. Indicators to be tracked for each sample site and aggregated for the Management Unit. | Provide adequate buffer between user groups and sites. Expand the open season. Address identified user conflicts. Provide additional enforcement. |
| Boating Use Levels Frequency = 6 years | Monitor boating use on-water at project reservoirs for the season during weekends (count watercraft on-water). Monitor trends in watercraft types. | Provide visitors with information about alternative boat launches. |
| Campground Capacity Utilization Frequency = 6 years. If a standard is reached, begin to track annually | Monitor campground utilization by calculating the average capacity utilization of project campgrounds during the summer recreation season (Memorial Day to Labor Day weekends) and during the 2 peak use months (July and August). Track campgrounds individually and also aggregate for the Management Unit. | Increase campground capacity. Institute a limited entry system. Expand the reservation system (partial to full). Provide visitors with information about alternative sites. |
| Dispersed Shoreline Sites |
| Site Creep (Expansion) Frequency = 4 years | Monitor designated campsites for expansion of the area of impact. Initially, document the baseline conditions and then monitor for creep at sample sites in each Management Unit (Swift and Yale). Calculate the expansion of area of impact over initial measurement as a percentage. | Erect natural barriers to better define site boundaries. Harden sites including fire rings, picnic tables, and/or tent pads on a site by site basis. Enforce use to officially designated dispersed sites only (signed). Site closures and rehabilitation. Provide additional enforcement. Provide education. |
| Site Pioneering (New Sites) Frequency = 1 year | Annually survey the reservoir shoreline and record the number and type of dispersed undeveloped sites. Compare this information with baseline conditions. Evidence of new dispersed sites may include new bare ground, accumulated litter, site erosion, new structures, sanitation problems, and/or vegetation damage. | Provide visitors with information about location of dispersed sites. Enforce use to officially designated dispersed sites only (signed). Institute a reservation system. Provide additional enforcement. Obliterate new sites. |
| Perceived Crowding Frequency = 12 years (conduct sooner if use levels increase significantly) | Monitor dispersed site visitor perceptions using the results of a detailed visitor survey and the established 9-point crowding scale (see previous survey questions asked during relicensing) to identify users that feel crowded at varying levels. Focus on selected sample sites during the summer recreation season (Memorial Day to Labor Day weekends) and during the 2 peak use months of July and August. Indicators to be tracked for each sample site and aggregating across sites in the Management Unit (Swift and Yale). | Redistribute use by providing visitors with information about alternative sites. Institute a reservation system. Provide additional buffer between sites. Address user conflicts as needed. Provide enforcement. |
| Dispersed Site Occupancy Frequency = 6 years | Monitor the number of designated, hardened dispersed campsites occupied during the 2 peak months (July and August), both individually and aggregated for the Management Unit (Swift and Yale). Day use sites are excluded. | Provide visitors with information about alternative sites. Institute a reservation system. |

Exhibit F

Recreation Monitoring Sites

Exhibit F.  Recreation Monitoring Sites by Management Unit

| Management Unit | Selected Monitoring Sites |
| --- | --- |
| Swift Reservoir | Swift Camp (Campground) Swift Camp (Boat Launch) All dispersed shoreline sites, including Drift Creek and island Swift Reservoir surface water area for boating Eagle Cliff Park |
| Swift No. 2 Power Canal | See Cowlitz PUD measures |
| Yale Lake | Cougar Camp (Campground) Beaver Bay (Campground) Saddle Dam Park (Boat Launch) Yale Park (Boat Launch) Beaver Bay (Boat Launch) Yale/IP Road Trail Corridor including trailheads All of dispersed shoreline sites Yale Lake surface water area for boating |
| Lake Merwin | Cresap Bay (Campground) Cresap Bay (Boat Launch) Speelyai Bay (Boat Launch) Cresap Bay (Day Use Area) Merwin Park (Day Use Area) Lake Merwin surface water area for boating |
| Lower Lewis River Below Merwin Dam | Parking areas at 5 river access sites |

Exhibit G

Day-Use Site Fee Agreement

The Day Use Site Fee Agreement between PacifiCorp and Citizens At Large, Lewis River Community Council, City of Woodland, Woodland Chamber of Commerce, Emergency Medical Services and Fire Districts, Local Counties and the Washington State Department of Fish and Wildlife is in place as of November 22, 2004. Such agreement is considered confidential. Hard copy is available upon appropriate request.

Exhibit H

Collection Agreement between

PacifiCorp and the USDA-FS

Exhibit H.  Collection Agreement between PacifiCorp and the USDA-FS

The Collection Agreements for dispersed recreation area management and campfire interpretive programs between PacifiCorp and the USDA-FS are expired as of June 23, 2019. A direct bill for dispersed recreation area management only has been approved by PacifiCorp.  A Collection Agreement continues to be outstanding with the USDA-FS for campfire interpretive programs, despite multiple attempts by PacifiCorp to renew said agreement.

Exhibit I

Settlement Agreement for Recreation Resources

Exhibit I.  Settlement Agreement for Recreation Resources

The Settlement Agreement between the parties was completed on November 30, 2004 and is available for viewing on the Lewis River website at the following link:

https://www.pacificorp.com/energy/hydro/lewis-river.html

Exhibit J

FERC License Terms and Conditions

Exhibit J.  FERC License Terms and Conditions

FERC order issuing new license regarding Lewis River Merwin Project P-935, Yale Project P-2071, Swift No. 1 Project P-2111 and Swift No. 2 Project P-2213, dated June 26, 2008 is available for viewing on the Lewis River website at the following link:

https://www.pacificorp.com/energy/hydro/lewis-river.html

Exhibit K

Recreation Developed Facility and Dispersed Site Maintenance Standards/Frequency

Exhibit K.  Recreation Facility and Site Maintenance Standards/Frequency

| Maintenance Standard | Recommended Frequency for Areas of Intensive Development | Recommended Frequency for Areas of Moderate Development | Recommended Frequency or Areas of Minimal Development |
| --- | --- | --- | --- |
| Boat Launch Ramps: Surface may be A-C, concrete or gravel. Surfaces are to be in good condition without potholes, cracks or heaves. Ramps are to be kept free of debris. Areas are to be free of overhanging brush; adequate sight distance is to be maintained. | Daily (in season): Inspect boat launches and remove debris. Immediately correct or report all deficiencies and hazards. Weekly (off-season): Inspect boat launches and remove debris. | Bi-Weekly (in season): Inspect boat launches and remove debris. Immediately correct or report all deficiencies and hazards. Weekly (off-season): Inspect boat launches and remove debris. | Bi-Weekly (in season): Inspect boat launches and remove debris. Immediately correct or report all deficiencies and hazards. Weekly (off-season): Inspect boat launches and remove debris. |
| Buildings: Including restrooms, amphitheaters, interpretive displays, picnic shelters, RV dump stations, firewood shelters. Structures and associated fixtures are maintained in good repair, in safe, clean and sanitary condition at all times. All buildings receive an annual structural maintenance inspection. Items needing repair are corrected immediately or reported for scheduling. | Daily: Inspect buildings and fixtures for repair needs; sweep or vacuum floors; clean sinks, windows, counters, seats and displays with appropriate methods; empty waste containers. Weekly: Mop floors if appropriate. As required: Replace light bulbs; remove spider webs and mud swallow nests; inspect and clean eave troughs. | Daily: Inspect buildings and fixtures for repair needs; sweep or vacuum floors; clean sinks, windows, counters, seats and displays with appropriate methods; empty waste containers. Weekly: Mop floors if appropriate. As required: Replace light bulbs; remove spider webs and mud swallow nests; inspect and clean eave troughs. | Not Applicable |
| Camp/Picnic Site Fireplaces: Inspect for cleanliness and safety. Fireplaces should be free of unburned litter; grates should be intact, hinges working properly. | Daily (minimum in season): Remove litter form fireplaces. Remove cold ashes when fireplace is over ½ full. | Weekly (minimum in season): Remove litter form fireplaces. Remove cold ashes when fireplace is over ½ full. | Weekly (minimum in season): Remove litter form fireplaces. Remove cold ashes when fireplace is over ½ full. |
| Camp/Picnic Site Tables: Inspect for cleanliness and safety. Tables should be sturdy, clean, free from splinters, food debris and graffiti. | Weekly (minimum in season) or when dirty: Wash picnic tables. Sand rough spots, tighten loose bolts and replace damaged boards immediately. | Monthly (minimum in season) or when dirty: Wash picnic tables. Sand rough spots, tighten loose bolts and replace damaged boards immediately. | Bi-Monthly (minimum in season) or when dirty: Wash picnic tables. Sand rough spots, tighten loose bolts and replace damaged boards immediately. |
| Culverts and Ditches: Associated with park roads, parking lots, camp loops and trails. Culverts and ditches will be kept open and repaired so they function as intended. | Yearly Pre-Winter (September/October): Perform inspections of culverts and ditches. After server weather events additional inspections may be warranted. Items needing repair are corrected immediately or reported for scheduling. | Yearly Pre-Winter (September/October): Perform inspections of culverts and ditches. After server weather events additional inspections may be warranted. Items needing repair are corrected immediately or reported for scheduling. | Yearly Pre-Winter (September/October): Perform inspections of culverts and ditches. After server weather events additional inspections may be warranted. Items needing repair are corrected immediately or reported for scheduling. |
| Dispersed Shoreline Use Sites: Includes boat in shoreline day-use and camping sites. Areas are to be relatively free of litter and user built site “improvements.” | Not Applicable | Not Applicable | Annually: Inspect day-use, camping and closed sites; remove user built site improvements including rock fire rings, docks, rafted logs, spikes in trees, signs, tables, chairs, ropes and tarps. Inspect company-installed amenities at campsites including fire rings, picnic tables and signs. Report deficiencies for repair scheduling. Collect litter. Report significant erosion problems caused by visitor use. |
| Garbage/Litter Collection: All park areas are litter-free. Garbage cans are routinely emptied kept in good condition and free from odors. | Litter is removed from open spaces, camp and picnic sites, trails, footpaths and parking areas as soon as it is seen. Garbage can liners are removed as soon as they are full, and are replaced with new liners. | Litter is removed from open spaces, camp and picnic sites, trails, footpaths and parking areas as soon as it is seen. Garbage can liners are removed as soon as they are full, and are replaced with new liners. | Litter is removed from open spaces, camp and picnic sites, trails, footpaths and parking areas as soon as it is seen. Garbage can liners are removed as soon as they are full, and are replaced with new liners. |
| Gravel Surfaced Areas: Including roads, parking areas, and campsites. Surfaces are to be in good condition without potholes and mudholes. Areas are to be free of overhanging brush; adequate sight distance is to be maintained. | Quarterly: Inspect all areas; remove overhanging vegetation; correct minor surface deficiencies; schedule major repair needs such as grading or resurfacing. Inspect immediately after severe weather events. Items needing repair are corrected immediately or reported for scheduling. | Semi Annually: Inspect all areas; remove overhanging vegetation; correct minor surface deficiencies; schedule major repair needs such as grading or resurfacing. Inspect immediately after severe weather events. Items needing repair are corrected immediately or reported for scheduling. | Semi Annually: Inspect all areas; remove overhanging vegetation; correct minor surface deficiencies; schedule major repair needs such as grading or resurfacing. Inspect immediately after severe weather events. Items needing repair are corrected immediately or reported for scheduling. |
| Marinas, Boat Docks, Swim Floats Fishing Piers and Swim Buoys: Decking and shoreline connection points are sound. Cleats, buoys and markers are visible and correctly located. Underwater and on-shore hazards, litter and unwanted vegetation are removed in marinas, near boat docks, swim floats, fishing piers and swim buoys. | Bi-Weekly (minimum in season): Inspect all areas; immediately correct or report all deficiencies and hazards. Inspect immediately following severe weather or high water events. Pre and Post Season: When swim buoys are out of water inspect for cracked plastic, sharp edges, frayed cables or exposed cable ends. Clean buoys of accumulated algae when they are out of the water. | Bi-Weekly (minimum in season): Inspect all areas; immediately correct or report all deficiencies and hazards. Inspect immediately following severe weather or high water events. Pre and Post Season: When swim buoys are out of water inspect for cracked plastic, sharp edges, frayed cables or exposed cable ends. Clean buoys of accumulated algae when they are out of the water. | Not Applicable |
| Natural Occurrences: Including snow, heavy rain, wind and floods. Public and employee safety is established immediately. | Inspect park areas as soon as possible after the occurrence. Items needing repair are corrected immediately or reported for scheduling. | Inspect park areas as soon as possible after the occurrence. Items needing repair are corrected immediately or reported for scheduling. | Inspect park areas as soon as possible after the occurrence. Items needing repair are corrected immediately or reported for scheduling. |
| Non-public Buildings: Including maintenance shops, pump houses, storage buildings, park residences. Building interior and exteriors will be maintained in a safe, clean condition at all times. All buildings will receive an annual structural maintenance inspection. | Monthly: Perform safety and housekeeping inspection. Items needing repair are corrected immediately or reported for scheduling. | Monthly: Perform safety and housekeeping inspection. Items needing repair are corrected immediately or reported for scheduling. | Not Applicable |
| Other Facilities and Activities: Including maintenance services, camp host sites, barrier-free campsites, areas of primary protection for cultural and natural resources and hazard trees. Items needing repair are corrected immediately or reported for scheduling. | Weekly: Inspect camp host sites and barrier free camps sites. Check boundaries of resource protection areas. Monthly: Inspect service contracts (like refuse hauling and firewood delivery). Annually: Inspect hazard trees. | Weekly: Inspect camp host sites and barrier free camps sites. Monthly: Inspect service contracts (like refuse hauling and firewood delivery). Check boundaries of resource protection areas. Annually: Inspect hazard trees. | Annually: Check boundaries of resource protection areas, inspect hazard trees. |
| Paved Areas: Including roads, parking lots, campsite hardstands, pavement surface may be A-C, concrete or paver block. Surfaces are to be in good condition without potholes, cracks or heaves. Striping is to be clearly visible. Areas are to be free of overhanging brush; adequate sight distance is to be maintained. | Quarterly: Inspect paved areas; correct minor repair needs such as potholes; remove debris and overhanging brush; schedule major repair needs such as striping, overlay or chip-seal. Items needing repair are corrected immediately or reported for scheduling. | Semi Annually: Inspect paved areas; correct minor repair needs such as potholes; remove debris and overhanging brush; schedule major repair needs such as striping, overlay or chip-seal. Items needing repair are corrected immediately or reported for scheduling. | Not Applicable |
| Playground Equipment: All playground equipment is to be maintained in accordance with the standards set forth in the “Handbook for Public Playground Safety,” U.S. Consumer Product Safety Commission, Washington, D.C. 20207. | Weekly (minimum in season): Inspect to insure compliance and user safety. Immediately replace or remove any substandard components. | Not Applicable | Not Applicable |
| Potable Water Hydrants: Inspect for cleanliness and operation. Faucets should turn on and off easily and should not leak. No litter, food debris nor vegetation should accumulate around the base. The base drain should take a full flow of water from the faucet. | Weekly: Turn on faucet to check operation and base drainage. Remove litter, debris and weeds from base. Repair faucet and drainage as needed. Items needing repair are corrected immediately or reported for scheduling. | Monthly: Turn on faucet to check operation and base drainage. Remove litter, debris and weeds from base. Repair faucet and drainage as needed. Items needing repair are corrected immediately or reported for scheduling. | Not Applicable |
| Potable Water Systems: Including wells, treatment plants, lines, and pressure systems. All potable water systems must meet the requirements for federal and state safe drinking water. Each potable water system must be operated according to the specifications, standards and design features of the particular system. | Daily (or as required): Monitor treatment plants and perform required tests. Prepare and submit reports as required. Items needing repair are corrected immediately or reported for scheduling. | Daily (or as required): Monitor treatment plants and perform required tests. Prepare and submit reports as required. Items needing repair are corrected immediately or reported for scheduling. | Not Applicable |
| Registration Stations: Including campground registration booths, parking fee booths. Structures and associated fixtures are maintained in good repair, in safe, clean, operational condition at all time. All buildings receive an annual structural maintenance inspection. | Daily: Inspect to insure visitor and employee safety; lighting and other operational hardware is functioning correctly. Items needing repair are corrected immediately or reported for scheduling. | Daily: Inspect to insure visitor and employee safety; lighting and other operational hardware is functioning correctly. Items needing repair are corrected immediately or reported for scheduling. | Not Applicable |
| Restroom/Shower Buildings: Including pit and vault toilets, showers and restrooms inside other public and non-public buildings. Structures and fixtures are maintained in good repair, in clean and sanitary condition at all times. Items needing repair are corrected immediately or reported for scheduling. | Daily: Inspect building and fixtures for repair needs; sweep floors, dispose of floor sweepings in waste containers; mop floors with disinfectant solution; clean sinks, urinals, toilets, mirrors, counters and shower stall walls with disinfectant solution, use scouring powder when necessary; dry sinks and toilet seats; empty waste containers. Weekly: Wash restroom and shower walls with disinfectant; scrub shower walls to prevent soap scum build-up; open and clean floor drains; clean the pipe chase and inventory maintenance supplies. As required: Replace light bulbs, replace paper products; remove spider webs and mud swallow nests; inspect and clean eave troughs. | Three times per week: Inspect building and fixtures for repair needs; sweep floors, dispose of floor sweepings in waste containers; mop floors with disinfectant solution; clean sinks, urinals, toilets, mirrors, counters and shower stall walls with disinfectant solution, use scouring powder when necessary; dry sinks and toilet seats; empty waste containers. Alternate Weeks: Wash restroom walls with disinfectant; open and clean floor drains; clean the pipe chase and inventory maintenance supplies. As required: Replace light bulbs, replace paper products; remove spider webs and mud swallow nests; inspect and clean eave troughs. | Once per week: Inspect building and fixtures for repair needs; sweep floors; mop floors with disinfectant solution; clean toilets with disinfectant solution, use scouring powder when necessary; dry toilet seats; empty waste containers. Check capacity of vault toilets during weekly cleaning. Once per month: Wash restroom walls with disinfectant. As required: Replace paper products; remove spider webs and mud swallow nests; inspect and clean eave troughs; pump vaults as needed or at a minimum, once per year |
| Sewage Treatment Systems: Including septic tanks and drainfields, lift stations and pressure lines. All sewage treatment systems must meet state and federal guidelines. People who manage waste treatment plants must meet required state licensing and continuing education requirements. Each treatment system must be operated according to the specifications, standards and design features of the particular system. | Daily (or as required): Monitor treatment systems and perform required tests. Prepare and submit reports as required. Items needing repair are corrected immediately or reported for scheduling. | Daily (or as required): Monitor treatment plants and perform required tests. Prepare and submit reports as required. Items needing repair are corrected immediately or reported for scheduling. | Not Applicable |
| Signs: Signs should be clean, legible and damage-free; signposts should be straight. All vehicle signs should be in conformance with the Manual for Uniform Traffic Control Devices (MUTCD). No visitor or handmade signs in recreation areas. | Weekly: Inspect signs. Replace signs with are missing or damaged within three days (in season, five days off-season). Traffic control signs must be replaced immediately. | Weekly: Inspect signs. Replace signs with are missing or damaged within five days (in season, ten days off-season). Traffic control signs must be replaced immediately. | Monthly: Inspect signs. Replace missing or damaged signs within five days (in season, ten days off-season). Traffic controls signs must be replaced immediately. |
| Sink Waste Disposals: Inspect for cleanliness and operation. Disposals should take a full flow of water. The disposal screen, base and area should be free of food debris, litter and vegetation. The disposal should be properly signed. | Daily: Pour a 2-gallon bucket of water into each disposal. Wash screen and disposal base daily. Remove litter, sticks and debris. Items needing repair are corrected immediately or reported for scheduling. | Alternate days: Pour a 2-gallon bucket of water into each disposal. Wash screen and disposal base daily. Remove litter, sticks and debris. Items needing repair are corrected immediately or reported for scheduling. | Not Applicable |
| Trails and Footpaths: Including paved bicycle and footpaths, and surfaced hiking, interpretive, horse and mountain bike trails. Surfaces may be A-C, concrete, gravel, wood chip or native soil. Surfaces are to be in good condition without potholes, cracks or heaves, mudholes or weeds, including tree roots. Footbridges are to be sound, stringers and decking are to be rot-free. Areas are to be free of overhanging brush; adequate sight distance is to be maintained. | Monthly: Inspect all areas; remove overhanging vegetation; correct minor surface deficiencies, schedule major repair needs such as overlay, grading or resurfacing. During season of operation inspect immediately after server weather events. | Quarterly: Inspect all areas; remove overhanging vegetation; correct minor surface deficiencies; schedule major repair needs such as overlay, grading or resurfacing. During season of operation inspect immediately after severe weather events. | Semi Annually: Inspect all areas; remove overhanging vegetation; correct minor surface deficiencies; schedule major repair needs such as grading or resurfacing. During season of operation inspect immediately after severe weather events. |
| Turf Areas: All turf and grass areas should be healthy and vigorous. Specific treatments such as irrigation, verti-slicing, fertilization, and pesticide application should be undertaken when necessary and appropriate. If parks are open, entry points to areas receiving fertilizer and pesticide applications will be posted for an appropriate time before, during and after the treatment. | Intensely managed turf areas should be kept to moderates size around public buildings. Mowing should be sufficient to keep lawns looking neat and trim (about weekly during the growing season). Irrigation and fertilization are appropriate. Grass in campsites and along roadsides should be mowed when its height exceeds 4”. | Grass within 50 feet of a building and in campsites should be mowed when its height exceeds 4”. Roadsides should be mowed when grass exceeds 6” in height. Fields and open area meadows should be mowed when grass exceeds 12” in height. This standard does not apply to habitat areas | Roadsides should be mowed when grass exceeds 6” in high. Fields and rough grass areas should be mowed when grass exceeds 12” in height. This standard does not apply to habitat areas. |

Recreation Development Classifications

| Recreation Facility Name | Intensive Development | Moderate Development | Minimal Development |
| --- | --- | --- | --- |
| Cedar Creek River Access Site |  |  | X |
| Island River Access Site |  |  | X |
| Lewis River Hatchery Access Site |  |  | X |
| Johnson Creek River Access Site |  |  | X |
| Merwin Hatchery River Access Site |  |  | X |
| Merwin Park | X |  |  |
| Speelyai Bay Park | X |  |  |
| Cresap Bay Campground and Day-Use | X |  |  |
| Saddle Dam Park |  | X |  |
| Yale Park |  | X |  |
| Cougar Campground and Day Use | X |  |  |
| Beaver Bay Campground and Day Use | X |  |  |
| Swift Forest Camp and Day Use | X |  |  |
| Eagle Cliff Park |  | X |  |
| Shoreline Use Sites - All Reservoirs |  |  | X |

Exhibit L

Dispersed Shoreline Recreation Sites

Exhibit L.  Dispersed Shoreline Recreation Sites

| Site Number | Day Use/Camping1 | Land Ownership |
| --- | --- | --- |
| Lake Merwin |
| 1 | Day Use | PacifiCorp |
| 2 | Day Use | PacifiCorp |
| 3 | Day Use | PacifiCorp |
| 4 | Day Use | PacifiCorp |
| 5 | Camping | PacifiCorp |
| 6 | Camping | PacifiCorp |
| 7 | Camping | PacifiCorp |
| 8 | Camping | PacifiCorp |
| 9 | Day Use | PacifiCorp |
| 10 | Day Use | PacifiCorp |
| 11 | Camping | PacifiCorp |
| 12 | Day Use | PacifiCorp |
| 13 | Day Use | PacifiCorp |
| 14 | Camping | PacifiCorp |
| 15 | Day Use | PacifiCorp |
| 16 | Day Use | PacifiCorp |
| 17 | Camping | PacifiCorp |
| 18 | Day Use | PacifiCorp |
| 19 | Day Use | PacifiCorp |
| 20 | Camping | PacifiCorp |
| 21 | Day Use | PacifiCorp |
| 22 | Camping | PacifiCorp |
| 23 | Camping | PacifiCorp |
| 24 | Day Use | PacifiCorp |
| Yale Lake |
| 1 | Day Use | PacifiCorp |
| 2 | Day Use | State |
| 3 | Camping | PacifiCorp |
| 4 | Day Use | PacifiCorp |
| 5 | Day Use | PacifiCorp |
| 6 | Camping | PacifiCorp |
| 7 | Day Use | PacifiCorp |
| 8 | Day Use | PacifiCorp |
| 9 | Camping | PacifiCorp |
| 10 | Day Use | PacifiCorp |
| 11 | Day Use | PacifiCorp |
| 12 | Day Use | Private |
| 13 | Camping | State |
| 14 | Day Use | State |
| 15 | Camping | PacifiCorp |
| 16 | Day Use | PacifiCorp |
| 17 | Camping | PacifiCorp |
| 18 | Camping | PacifiCorp |
| 19 | Camping | PacifiCorp |
| 20 | Day Use | PacifiCorp |
| 21 | Day Use | PacifiCorp |
| 22 | Camping | PacifiCorp |
| 23 | Camping | PacifiCorp |
| 24 | Camping | PacifiCorp |
| 25 | Camping | PacifiCorp |
| 26 | Camping | PacifiCorp |
| 27 | Day Use | State |
| 28 | Camping | State |
| 29 | Day Use | State |
| 30 | Camping | State |
| 31 | Camping | County |
| 32 | Day Use | PacifiCorp |
| 33 | Day Use | State |
| 34 | Camping | State |
| 35 | Camping | State |
| 36 | Day Use | State |
| 37 | Camping | State |
| 38 | Day Use | State |
| 39 | Day Use | State |
| 40 | Day Use | State |
| 41 | Camping | State |
| 42 | Camping | PacifiCorp |
| 43 | Day Use | PacifiCorp |
| 44 | Day Use | PacifiCorp |
| 45 | Camping | PacifiCorp |
| Swift Reservoir |
| 1 | Day Use | PacifiCorp |
| 2 | Day Use | Pope Resources |
| 3 | Day Use | Pope Resources |
| 4 | Camping | USDA-FS |
| 5 | Camping | USDA-FS |
| 6 | Camping | USDA-FS |
| 7 | Camping | USDA-FS |
| 7A | Camping | USDA-FS |
| 8 | Camping | USDA-FS |
| 9 | Camping | PacifiCorp |
| 10 | Camping | USDA-FS |
| 11 | Camping | USDA-FS |
| 12 | Camping | USDA-FS |
| 13 | Camping | USDA-FS |
| 14 | Camping | State |
| 15 | Day Use | PacifiCorp |
| 16 | Day Use | State |
| 17 | Day Use | State |
| 18 | Day Use | PacifiCorp |
| 19 | Camping | State |
| 20 | Camping | PacifiCorp |
| 21 | Camping | PacifiCorp |
| 22 | Camping | PacifiCorp |
| 23 | Day Use | PacifiCorp |
| 24 | Camping | PacifiCorp |
| 25 | Camping | PacifiCorp |
| 1 Dispersed shoreline sites are generally not designated for either day use or camping; thus, the Day Use/Camping designation is based on researcher site observations. |

Exhibit M

Law Enforcement and Emergency Services Agreements

Exhibit M.  Law Enforcement and Emergency Services Agreement

Existing individual law enforcement/emergency services agreements are complete in accordance with Lewis River Settlement Agreement 13.2.1.2. Such agreements are considered confidential. Hard copies are available upon appropriate request.

Exhibit N

Agreement between PacifiCorp and WDFW

on River Access Sites Below Merwin Dam

Exhibit N.  Agreement between PacifiCorp and WDFW on River Access Sites Below Merwin Dam.

Agreement between PacifiCorp and WDFW is in place and such agreement is considered confidential. Hard copy is available upon appropriate request.

# Comments

This is the version that is filed with the FERC.  You will note that the version this draft is using is dated June 2008.  It is the same document, barring some formatting changes.  As the 12 year update will be filed with the FERC, I thought it best to use the June 2008 version to work from so that those formatting changes would be captured.

Are there changes to this map the LRC would propose?  One question specific to Vancouver/Clark Parks and Recreation- should we leave reference to Siouxon County Park in this map?  Is that piece of property still under consideration for future public use?

Does the LRC agree that this is a good approach to updating this section and exhibits C and D?  I am thinking that I would like to use this section to memorialize improvement completions to date.  The idea for Exhibit D is to replace the concept site plans with the as builts of what’s been completed.

I propose to remove cost estimations from this document, as the figures are from 2003 and are no longer applicable.

I propose to remove the cost estimations provided in this document, as they are figures from 2003 and are no longer applicable.

I propose to remove this bullet point, as this project was completed with the implementation of the visitor information kiosk installed at the Cougar Rest Area.  This project will be included in Section 3.1 and in Exhibits C and D

LRC if you agree with the changes as shown, I would like to further propose that we eliminate this section entirely.  In light of the information provided in 3.4.2 Monitoring Program Schedule, this seems unnecessary as this no longer specifically calls out reporting to the FERC and is repetitive to the more in depth 3.4.2.

I propose eliminating these bullets, as we currently file with the FERC recreation tables and “Exhibit R” as-builts (which will be included in this 12 year update) that keep them apprised of implemented recreation improvements.  It would be a redundant effort to provide that information in conjunction with the use monitoring reports.

Changes to the table reflected below were made at an unknown date prior to my arrival at PacifiCorp.  If the LRC has any historical knowledge of when these changes took place, I welcome the information.

I anticipate that this will be completed prior to this 12 year update being finalized.  If there are any recommendations for site expansion or closure as a result, that information will be inserted here.

Also, to refresh the LRC’s memory, this is the analysis we discussed at our last meeting as having been overlooked at the regular 4 year interval and was being planned for this summer.  To update you on that progress: field survey work was completed in June, and the Report is being completed at this time.

I propose to remove this entire section, as this was the schedule for implementing the program.

I propose changing this to “vehicle access” as “motorized use” is misleading as it sounds like we allow for motorized recreation use (ie: OHV)

I propose to delete these tables and replace this Exhibit with the maps of Yale and Swift Reservoir designated dispersed shoreline campsites.

I propose to eliminate this Exhibit from the final update document, as it is not relevant to the RRMP