**OEIS Data Request 5.1**

Regarding completion date for VM-11-associated objectives: In its 2025 WMP Update, PacifiCorp updated the completion date for two objectives associated with VM-11, “Create SME process & procedure for VM database review four times a year” and “Develop audits to provide understanding of the data collection process,” from December 2024 to “Deferred due to GeoDigital database upgrade.” In its response to Energy Safety’s Data Request, PacifiCorp stated the completion date for these two objectives is now Q4 2025. PacifiCorp provided one other objective associated with VM-11 that refers to the database: “Create QA/QC process and procedure for benchmarking data in the database and inspections”.

Clarify whether the completion date for this objective, as presented in Table 8-13 “Vegetation Management Implementation Objectives (3-year plan)” of PacifiCorp’s 2023-2025 Base WMP, remains unchanged.

1. If the completion date remains unchanged, provide an explanation as to why the GeoDigital database upgrade does not impact the completion date of this objective.
2. If the completion date requires updating:

	1. Provide a new completion date for this objective.
	2. Provide an explanation of how the GeoDigital database upgrade changes the completion date of this objective.

**Response to OEIS Data Request 5.1**

1. At this time, PacifiCorp does not anticipate changing the target date associated with the Vegetation Management InitiativeVM-11 objective. PacifiCorp anticipates that the GeoDigital project will be complete by Q4 2025, allowing for further review and benchmarking with other utilities regarding data collected during inspection.
2. Please refer to the Company’s responses to subparts 1. and 2. below:

	1. Not Applicable. Please refer to the Company’s response to subpart (i) above.
	2. Not Applicable. Please refer to the Company’s response to subpart (i) above.