**OEIS Data Request 6.5**

**Regarding PacifiCorp’s response to PC-23-05**

1. In PacifiCorp’s response to PC-23-05: Independent Review Plan Transparency

(PacifiCorp’s redlined 2025 WMP Update R1, p. 30), it states that it “has identified two internal projects” to meet the requirement of PC-23-05:

1. “Develop Policy and Procedures for Review of Internal Planning Models” and
2. “Independent Review of Planning Risk Models.”

As PacifiCorp was required to, “present actionable tasks it will complete by its 2026-2028 Base WMP to ensure it is fully compliant with the independent review requirements,” provide a timeline breaking down dates and milestones for PacifiCorp’s implementation plan for these two projects to satisfy PacifiCorp’s response to PC-23-05.

**Response to OEIS Data Request 6.5**

1. Please refer the Company’s response to subparts (i) and (ii) below:
2. PacifiCorp provides the timeline below for completing its internally developed Public Safety Power Shutoff (PSPS) planning model review policy:

|  |  |
| --- | --- |
| **Milestone** | **Completed by End of:** |
| Project Scoping and Requirements Gathering | Q1 2025 |
| Process and Technology Development | Q3 2025 |
| Process and Technology Testing | Q4 2025 |
| Publish Process Documentation | Q4 2024 |
| Technology Training | Q4 2025 |
| Technology Deployment | Q1 2025 |
| Review Process Implemented | Q1 2025 |

1. Independent review of planning models for ignition risk was completed in September 2024. PacifiCorp provides the timeline below for completion of independent review of its planning model for PSPS risk:

| **Milestone** | **Completed by End of:** |
| --- | --- |
| Project Scoping and Requirements Gathering | Q2 2025 |
| Open RFP for Bidding | Q2 2025 |
| Select Independent Reviewer | Q2 2025 |
| Independent Review of PSPS risk model | Q3 2025 |
| Final Report Acceptance | Q4 2025 |