**OEIS Data Request 7.9**

**Smoke and Air Quality Sensors (ID# SA-03) Discrepancies and Discontinued Program -** In PacifiCorp’s 2025 WMP Update R1, Table PAC 4-1 and the accompanying text state that the Smoke and Air Quality Sensors initiative (ID# SA-03) is a discontinued program. PacifiCorp’s 2023-2025 Base WMP R5 Table 8-21 shows an “Ending in 2024” completion date. Section 8.3.1.2 “Targets,” shows SA-03 to have a target of 20 sensors for 2023. In Section 8.3.4.1 “Existing Ignition Detection Sensors and Systems” the text for SA-03 states that, “The technology is still being developed and is not currently at a stage for implementation. The current installed sensor will be removed, and the program will not continue further”.

1. What date did the Smoke and Air Quality Sensors program (ID# SA-03) end?
2. How many sensors were deployed in 2023?
3. How many sensors were deployed in 2024?
4. How many sensors have been removed through September 2024?
5. Why did PacifiCorp not provide a reportable update for SA-03 in Table PAC 2-2 “Changes to Initiative Objectives from Forecasted Completion Date” given that PacifiCorp changed the objective’s completion date?

**Response to OEIS Data Request 7.9**

1. The program ended December 31, 2023.
2. 20.|
3. None.
4. None.
5. The reportable update is provided in PacifiCorp’s 2025 Wildfire Mitigation Plan (WMP) Update in Table PAC 4.1 under discontinued programs.